# Bitdoin Academy — Monthly Academic Score Tracking, AI Learning Analysis & Career Guidance

Product Requirements Document (PRD) · Version 1.0 Draft for Owner Review

23 October 2026

Prepared for: Bitdoin platform owner and delivery team
Scope: Monthly Academic Score Tracking, AI Learning Analysis & Career Guidance for Bitdoin Academy (Lao PDR)
Status: Draft for owner review — open decisions in Section 40
Companion files: Bitdoin_MVP_Backlog.xlsx (requirements matrix, WBS) · PDF rendering

Table of Contents

# 1. Document Control and Version History

| Field | Value |
| --- | --- |
| Document | Product Requirements Document — Academic Tracking, AI Learning Analysis & Career Guidance (“the Module”) |
| Product | Bitdoin Academy (https://bitdoin.store/academy), part of the Bitdoin platform |
| Version | 1.0 — Draft for owner review |
| Date | 23 October 2026 |
| Status | Draft. Requires owner decisions in Section 40 before development estimates are committed |
| Prepared for | Bitdoin platform owner and delivery team |
| Prepared by | Product team (PM, EdTech strategy, BA, Lao education, UX, architecture, AI/OCR, data, privacy, QA, commercial) — compiled with Claude |
| Inputs | Supplied master brief; supplied concept note “Monthly Score Tracking & Career Guidance: Idea Evaluation” (20 Oct 2026); public inspection of bitdoin.store on 23 Oct 2026; external research listed in Section 41 |
| Companion files | Bitdoin_MVP_Backlog.xlsx (requirements matrix and work breakdown structure); PDF rendering of this document |

## 1.1 Version history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 20 Oct 2026 | Owner | Concept note and idea evaluation |
| 0.9 | 23 Oct 2026 | Product team | Platform inspection, Lao context research, full PRD draft |
| 1.0 | 23 Oct 2026 | Product team | Draft issued for owner review |

## 1.2 Approvals required

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| Platform owner | To be completed | Approve scope, MVP and open decisions (Section 40) |  |
| Engineering lead | To be completed | Confirm architecture option after discovery (PM-001) |  |
| Lao legal counsel | To be completed | Opinion on minors’ consent and data transfer (LEG-001) |  |
| Education reviewer | To be completed | Validate grading model and Lao terminology |  |

## 1.3 How to read this document — evidence labels

Every material statement in this PRD is labelled so readers can see how much weight it can bear.

| Label | Meaning | Example |
| --- | --- | --- |
| [CONFIRMED-SITE] | Verified by inspecting the public Bitdoin website on 23 Oct 2026 | Academy Premium is LAK 39,000/month |
| [CONFIRMED-BRIEF] | Stated as a requirement in the master brief or concept note | Manual entry must remain an equal option to OCR |
| [EXTERNAL] | External fact from a cited source (Section 41), with the date it was checked | NUOL entrance exams are split into Group A (STEM) and Group B (non-STEM) |
| [PROPOSED] | A product or design recommendation made in this PRD | Embed academic Q&A inside the existing AI Coach |
| [ASSUMPTION] | Believed reasonable but not verified; needs confirmation | Most upper-secondary schools report monthly scores out of 10 |
| Unverified — requires confirmation | Facts that could not be verified and must be checked before use | Any internal detail of Bitdoin’s backend |

Requirement identifiers (e.g. SCORE-006) are stable and are used across the requirements matrix (Section 15), the screen specifications (Section 18), APIs (Section 27), tests (Section 35) and the backlog (Section 38 and the spreadsheet). Open decisions are referenced as OD-xx (Section 40). Sources are referenced as [S-xx] (Section 41).

# 2. Executive Summary

What we are building. A new area inside Bitdoin Academy — working name “My Scores” (ຄະແນນຂອງຂ້ອຍ) — where Lao secondary students record the monthly scores they already receive in their school score books, see clear trends, understand relatively stronger and weaker subjects, receive practical next steps linked to real Academy and Bookstore content, and explore university majors and careers using their interests as well as their results. Parents and guardians can be invited by the student to follow progress constructively.

Why it matters. The concept note identifies the core weakness of a pure exam-preparation product: students need exam preparation for only a few months of the year. Monthly score tracking gives a reason to return every month from Grade 10 (or earlier), builds a longitudinal record that no single diagnostic test can match, and creates the moments when families value guidance most — monthly results, end of term, and Grade 11–12 decisions about majors [CONFIRMED-BRIEF]. The NUOL entrance examination remains high stakes: 7,867 candidates sat the 2026–2027 examinations for 123 bachelor’s programmes [EXTERNAL, S-08].

What we found on the existing platform. Bitdoin already presents “One account, two platforms” with an EN/ລາວ toggle; Academy already includes an AI Coach, weekly challenges, habit tracker, XP & streaks, and a Career Explorer with 14 career paths; Academy Premium costs LAK 39,000/month or LAK 390,000/year with manual activation and auto-renew off; Bookstore checkout supports QR payment and bank transfer [CONFIRMED-SITE, S-01–S-06]. The Module must therefore extend the AI Coach, Career Explorer, XP and Premium rather than build parallel versions. No public information exists about Bitdoin’s backend, database or authentication implementation; these are listed as discovery items (Section 5.4).

How we will build it responsibly.

- Manual entry is fast and equal to photo scanning; OCR output is never saved until the student reviews and confirms it (OCR-006).

- Every number shown is reproducible from documented deterministic formulas (Section 20); AI explains numbers but never invents them (AI-003, AI-009).

- Scores are stored in their original grading scale, and different schools or scales are never mixed without an explicit, labelled conversion (SCORE-008).

- The Module never ranks students against each other in the MVP (ANALYSIS-008) and never presents a questionnaire as a validated psychometric test (CAREER-001).

- Career suggestions show several options with transparent reasons, never a single answer or suitability percentage, and never use gender, ethnicity, province or income as inputs (CAREER-002, CAREER-004).

- Every university or admission fact carries a source, a verification date and a review-by date (UNI-002).

- Minors’ data are minimised (age band, not date of birth), guardian access requires two-sided confirmation, and consent rules are finalised by Lao legal review under Law on Electronic Data Protection No. 25/NA (2017) and any successor law [EXTERNAL, S-15–S-17].

Recommended delivery sequence. Phase 0 research and validation (score-book samples, grading survey, legal review, OCR benchmark) → Phase 1 Core MVP (account integration, profile, manual monthly entry, configurable subjects/scales, history, trend dashboard, privacy controls, admin configuration) → Phase 2 OCR and analysis → Phase 3 parent, AI Coach academic mode and premium entitlements → Phase 4 career guidance with a verified pathways database → Phase 5 mock exams and ecosystem integration. Indicative Phase 1 effort is ≈ 105–180 ideal person-days for the MVP work packages in Section 38 (excluding Phase 0, before a 20–30% contingency), which a team of 4–6 people could deliver in roughly 3–4 months after discovery, subject to the codebase review.

Monetisation. Basic tracking stays free (the hook and data engine). Premium value is the insight layer — detailed analysis, AI Coach academic mode, study plans, parent reports — delivered through the existing Academy Premium plan, plus a one-time Career Report and a Family plan as candidates for price testing (Section 30). Candidate prices are hypotheses anchored on the current LAK 39,000/month Premium, not market facts.

Decisions needed before development (full list in Section 40): grant codebase access and confirm the identity model (OD-01); confirm the MVP grade scope (OD-02); approve the AI and data-residency policy (OD-03); legal position on minors’ consent (OD-07); and how the Module fits inside the existing Premium plan (OD-11).

# 3. Product Vision

Help Lao students understand their academic performance, identify strengths and weaknesses, improve through personalised learning, and explore suitable educational and career opportunities based on evidence, interests and aspirations. [CONFIRMED-BRIEF]

The Module answers five questions for every student:

| # | Student question | Module capability | Key requirements |
| --- | --- | --- | --- |
| 1 | How am I performing academically? | Latest period summary, subject comparison | DASH-001, DASH-004 |
| 2 | Am I improving or declining over time? | Trend charts with confidence-aware trend labels | DASH-002, ANALYSIS-003 |
| 3 | Which subjects and specific topics should I focus on? | Strength/weakness classification + topic diagnostics | ANALYSIS-002, QUIZ-002 |
| 4 | What practical steps can help me improve? | Rules-based recommendations, study planner, AI Coach | LEARN-001, PLAN-003, AI-001 |
| 5 | Which majors or careers might suit me? | Interest questionnaire, explainable options, verified pathways | CAREER-002, UNI-003 |

Vision guardrail. Scores are one source of evidence about learning at one school at one time. The Module must never present scores as a measure of intelligence, talent, potential or future success (Section 12, principle P-03).

Three-year picture [PROPOSED]. A Lao student opens Bitdoin each month after receiving results, records scores in under 90 seconds (or by photo), sees what changed, takes a 10-minute topic quiz when a subject dips, follows a short weekly plan using Academy lessons, shares a monthly summary with a parent, and in Grade 11–12 uses a verified pathways database to compare majors at Lao universities — with mock exams in Grade 12 feeding the same learning profile.

# 4. Business Context and Opportunity

## 4.1 Context

- Bitdoin today [CONFIRMED-SITE]. Bitdoin presents two areas under one account: a physical-book marketplace for Lao PDR with price comparison, multi-bookstore cart, local delivery and LAK/USD display (S-05, S-06), and Bitdoin Academy, a subscription learning and career-coaching platform with an AI study coach, learning paths and a career explorer (S-02).

- Upper-secondary demand [EXTERNAL]. Grade 12 graduates, other than holders of provincial government scholarships, must pass the NUOL entrance examination to be admitted (S-09). NUOL ran its 2026–2027 entrance examinations on 8 August 2026 with 7,867 candidates for 123 bachelor’s programmes (S-08).

- Free general content exists [EXTERNAL]. The Ministry of Education and Sports’ Khang Panya Lao platform, adapted from UNICEF’s Learning Passport, provides digital teaching and learning content and works offline (S-25). Competing on generic free lessons is weak; the Module’s differentiation is personal longitudinal data and guidance [CONFIRMED-BRIEF].

- Connectivity [EXTERNAL]. DataReportal reports 5.03 million internet users in Laos in October 2025 and 6.73 million cellular connections at end-2025, with 96.7% of connections classed as broadband (S-20). Mobile-first, low-data design is therefore appropriate.

- System change [EXTERNAL]. Laos is transitioning from a 5+4+3 to a 6+3+3 general education structure (S-13); the Prime Minister confirmed introduction starting with Grade 6 in the 2028–2029 academic year (S-12). Upper secondary remains three years (Grades 10–12), but lower-secondary grade numbering will change during the Module’s lifetime — the data model must handle it (Section 23.2).

## 4.2 Opportunity

| Opportunity | Rationale | Evidence level |
| --- | --- | --- |
| Monthly habit | Students already receive monthly scores; recording them is a low-effort, recurring reason to return | [CONFIRMED-BRIEF]; monthly practice per school is [ASSUMPTION] until Phase 0 |
| Compounding data advantage | A year of monthly data plus topic quizzes personalises exam prep better than any one-off test | [CONFIRMED-BRIEF] |
| Parent willingness to pay | Parents of secondary students typically pay; a constructive monthly report justifies Premium | [CONFIRMED-BRIEF]; willingness to pay is [ASSUMPTION] to be tested (RES-003, RES-004) |
| Career guidance gap | Many Lao families have limited guidance on which major leads where | [CONFIRMED-BRIEF]; to be validated in interviews |
| Ecosystem pull-through | Recommendations can route to existing Academy lessons/challenges and Education-category books | [CONFIRMED-SITE] that these exist; conversion is [ASSUMPTION] |

## 4.3 Business objectives

| ID | Objective | Measure (Section 8) |
| --- | --- | --- |
| BO-1 | Increase recurring monthly engagement with Bitdoin Academy | Monthly score-entry completion rate; M3 retention |
| BO-2 | Create a free-to-paid path for the Academy Premium plan | Free-to-paid conversion among active trackers |
| BO-3 | Establish Bitdoin as a trusted, responsible source of academic and pathway guidance in Lao | Student-reported usefulness; complaint and correction rates |
| BO-4 | Build a data foundation for future exam preparation | Students with ≥ 6 months of history entering Grade 12 |

# 5. Existing Bitdoin Platform Assessment

## 5.1 Method

The public website was inspected on 23 October 2026 by fetching https://bitdoin.store, /bookstore, /bookstore/faq, /academy, /academy/subscription and /academy/careers. The sign-in page (/auth) could not be inspected because the site’s robots policy disallows automated access; no authentication details are therefore recorded. No source code, API documentation or database access was available.

## 5.2 Verified findings

| Area | What was verified (23 Oct 2026) | Implication for the Module | Source |
| --- | --- | --- | --- |
| Brand & shell | Title “Bitdoin — Bookstore & Academy for Lao PDR”; tagline “One account, two platforms”; theme colour #1e3a5f; installable-web-app meta tags; “Switch platform” link | Module lives inside the Academy shell and reuses the theme and switcher | S-01, S-02 |
| Language | EN/ລາວ toggle on all inspected pages; Bookstore FAQ states storefront supports Lao and English | Reuse the same preference (AUTH-003) | S-01, S-06 |
| Account | One account across Bookstore and Academy; FAQ: Academy “is a separate subscription platform on the same account” | No new registration (AUTH-001) | S-01, S-06 |
| Sign-in | /auth used for “Sign in”, “Start free”, “Create free account” | Return-URL redirect to /auth for unauthenticated users | S-02 |
| Academy features | Learning paths (Reading summaries, Money lessons, AI skills, English, Productivity, Career advice, Scholarships, Business ideas); knowledge checks; AI Coach; weekly challenges; habit tracker; XP & streaks; Play & Learn; Career Explorer | Integrate, do not duplicate: AI Coach (AI-001), challenges/XP (PLAN-005), Career Explorer (CAREER-008) | S-02 |
| AI Coach | Routes such as /academy/coach?career=software-engineer exist (deep-linking with context) | The Module can deep-link into AI Coach with academic context | S-04 |
| Career Explorer | 14 career paths with demand labels, majors, skills, certificate links, study-to-career steps, Laos/Asia/Global indicative salary ranges, employer and job-board links; several marked “Premium career”; page states job-market signals are “directional sample data in this MVP” | Personalised guidance must link to these records; provenance for salary/market data must be added before use in paid reports (CAREER-005) | S-04 |
| Membership | Free: LAK 0; Premium Monthly LAK 39,000/month; Premium Yearly LAK 390,000/year (“2 months free”); “Manual activation supports Lao payment workflows”; auto-renew Off; payment history view | Module premium features should map onto this plan via entitlements (BILLING-002); renewal reminders needed (NOTIF-005) | S-03 |
| Bookstore | Physical-book marketplace; search by title, author, publisher, category, language, ISBN; categories include Education; book pages at /bookstore/books/{UUID}; LAK and USD display | Recommendations reference real book IDs (LEARN-006) | S-05, S-06 |
| Payments | Checkout supports QR payment and bank transfer; cash on delivery defined but not enabled | Reuse existing payment workflow for one-time purchases (BILLING-004) | S-06 |
| Support | WhatsApp, Messenger, phone, email | Support playbook for the Module uses the same channels | S-05, S-06 |
| Infrastructure hints | Email-obfuscation path under /cdn-cgi/ indicates a Cloudflare edge in front of the site | Edge caching and rate limiting may be available — Unverified — requires confirmation of plan/configuration | S-05 |

## 5.3 Capabilities to reuse vs build

| Capability | Exists? | Decision |
| --- | --- | --- |
| Account and sign-in | Yes [CONFIRMED-SITE] | Reuse (AUTH-001). Internal implementation Unverified — requires confirmation |
| Language preference | Yes | Reuse (AUTH-003) |
| AI Coach | Yes | Extend with an “academic mode” scoped to the student’s data (AI-001) rather than a second chatbot |
| Weekly challenges, XP & streaks | Yes | Integrate study tasks with XP only if the owner approves, with non-punitive rules (PLAN-005, OD-09) |
| Career Explorer | Yes | Extend with personalisation and verified Lao programme data (CAREER-008) |
| Premium subscription | Yes (manual activation) | Reuse through an entitlement service (BILLING-001/002) |
| Payments (QR, bank transfer) | Yes (Bookstore checkout) | Reuse for one-time purchases; automated QR confirmation is a later enhancement (Section 30.7) |
| Score tracking, analysis, OCR, guardian links, pathways DB | No | Build in the Module |

## 5.4 Unknowns that must be confirmed with the owner

Each item maps to an open decision (Section 40) and to discovery task PM-001.

| # | Unknown | Why it matters | Ref |
| --- | --- | --- | --- |
| U-1 | Technology stack, hosting, repository structure | Determines integration option (Section 24.2) | OD-01 |
| U-2 | Authentication and session mechanism; user ID format; whether roles exist | Identity adapter design; guardian/admin roles | OD-01 |
| U-3 | Database engine and whether module tables may share it | Schema placement; row-level security availability | OD-01 |
| U-4 | Where the EN/ລາວ preference is stored | AUTH-003 | OD-04 |
| U-5 | Academy content model (lessons, challenges, knowledge checks), IDs and completion events | Recommendations and completion tracking (LEARN-004, LEARN-007) | OD-05 |
| U-6 | Bookstore catalogue API, stock/offer model | Book recommendations (LEARN-006) | OD-06 |
| U-7 | Subscription records and manual-activation process | Entitlements (BILLING-002, BILLING-007) | OD-11 |
| U-8 | AI Coach architecture: model provider, prompt framework, logging, safety | Academic mode (AI-001..009) | OD-08 |
| U-9 | Career Explorer data model and the sources behind salary/demand figures | CAREER-005, CAREER-008 | OD-10 |
| U-10 | Existing privacy policy, terms, minimum age, cookie consent | PRIV-001, PRIV-002 | OD-07 |
| U-11 | Analytics, logging and monitoring tools in use | Section 32, 33 | OD-01 |
| U-12 | Whether a native Android app exists or is planned | Camera, push, offline strategy | OD-02 |

# 6. Problem Statement

For students. Lao secondary students typically receive scores per subject at regular intervals, often recorded by hand in a school score book [ASSUMPTION — format and frequency to be verified in Phase 0]. The book shows numbers but not patterns: students cannot easily see whether they are improving, which subjects are consistently lower, or what to do about it. A single low mark can feel like failure while a slow decline goes unnoticed.

For parents. Parents often see results occasionally and without context, which can lead to anxiety or punitive reactions rather than specific support.

For career decisions. In Grades 11–12, students and families choose between entrance-exam groups, majors and institutions with limited structured, dated, local information. Generic global career lists do not reflect Lao programmes, entrance requirements or labour-market realities [CONFIRMED-BRIEF].

For Bitdoin. Academy has strong learning tools but no recurring, personal academic record that tells it what each student needs, so recommendations and Premium value are generic.

Problem statement. Lao secondary students and their families lack a simple, trustworthy way to turn the monthly scores they already receive into an accurate picture of progress, specific next steps and well-sourced guidance on study and career pathways — and Bitdoin Academy lacks the longitudinal data needed to personalise learning.

# 7. Product Objectives

| ID | Objective | Measurable target (initial, to be re-baselined after pilot) | Linked |
| --- | --- | --- | --- |
| PO-1 | Make monthly recording effortless | Median time to submit a period ≤ 90 s for returning users; onboarding ≤ 120 s | SCORE-001, PROFILE-001 |
| PO-2 | Make the record trustworthy | 100% of displayed scores show source and verification; 0 OCR values saved without confirmation | SCORE-012, OCR-006 |
| PO-3 | Make analysis explainable | 100% of labels show the rule and confidence; golden-test accuracy 100% | DASH-005, ANALYSIS-001 |
| PO-4 | Turn insight into action | ≥ 30% of students with a “needs attention” subject start a recommended action within 14 days | LEARN-001 |
| PO-5 | Involve families constructively | ≥ 40% of linked guardians open ≥ 2 of 3 monthly reports | PARENT-006 |
| PO-6 | Provide responsible pathway guidance | 100% of time-sensitive facts sourced and dated; fairness evaluation passes | UNI-002, CAREER-004 |
| PO-7 | Protect minors | Zero cross-student data exposure incidents; legal review closed before launch | AUTH-002, LEG-001 |
| PO-8 | Create sustainable revenue | Targets set after pilot using the method in Section 32.5 | BILLING-* |

# 8. Success Metrics

The full analytics framework, formulas and event taxonomy are in Section 32. The headline metrics are:

| Tier | Metric | Definition (summary) | Initial target approach |
| --- | --- | --- | --- |
| North Star | Monthly Recording Students (MRS) | Students who submitted ≥ 1 reporting period in the calendar month | Baseline in pilot; target growth set per Section 32.5 |
| Activation | First-entry rate | % of new profiles that submit a first period within 7 days | Pilot hypothesis ≥ 60% |
| Engagement | Period completion rate | Submitted periods ÷ expected periods for active enrolments | Pilot hypothesis ≥ 70% |
| Retention | M3 tracker retention | % of a monthly cohort recording in month 3 | Pilot hypothesis ≥ 40% |
| Learning | Topic re-test change | Mean change in topic mastery between diagnostic and re-test (descriptive; not causal) | Report only; no causal claim |
| Value | Usefulness rating | % rating monthly summary “useful” or “very useful” | ≥ 70% |
| Commercial | Free-to-paid conversion | Paying users ÷ active trackers (rolling 90 days) | Set after price tests |
| Trust | Correction rate after OCR | % OCR-imported fields edited by the student | Monitor; alert > 15% |
| Safety | Cross-student exposure incidents | Count of confirmed incidents | 0 |

Learning-outcome metrics are descriptive only. The Module will not claim it caused score improvements without a controlled evaluation design (Section 32.4).

# 9. Stakeholder Analysis

| Stakeholder | Interest | Influence | Key concerns | Engagement |
| --- | --- | --- | --- | --- |
| Bitdoin owner | Growth, revenue, brand trust | Decides | Cost, time to market, legal risk | Decision workshop (PM-002); monthly steering |
| Students (Grades 10–12; later 6–9) | Understand progress, improve, choose a path | High (adoption) | Effort, privacy from peers/parents, being judged | Interviews, pilot, in-app feedback |
| Parents / guardians | Child’s success; value for money | High (payment) | Accuracy, understanding, cost | Interviews, report usability tests |
| Teachers / tutors | Student support; potential content partners | Medium | Workload; misrepresentation of school grading | Grading survey; future teacher tools (Phase 5) |
| Schools / provincial education offices | Accurate representation; student welfare | Medium–high (credibility) | Data use, comparisons between schools | No school data sharing in MVP; future partnership discovery |
| Universities (NUOL, UHS, SU, SKU, CU and others) | Accurate programme information | Medium | Misstated requirements or cut-offs | Source-only publication; correction channel |
| Ministry of Education and Sports | Policy alignment; curriculum | High (context) | Alignment with curriculum and structural reform | Monitor policy; use official sources |
| Ministry of Technology and Communications | Data protection authority under Law 25/NA (S-16) | High (regulatory) | Compliance | Via legal counsel |
| AI/OCR vendors | Commercial | Medium | — | Vendor assessment (Section 29.5) |
| Content partners (tutors, authors) | Revenue share, reach | Medium | Licensing, attribution | Content licensing register |
| Support team | Resolve issues | Medium | Workload, sensitive cases | Playbook, break-glass process |

# 10. Target Users and Personas

## 10.1 Segments and priority

| Segment | Phase | Priority |
| --- | --- | --- |
| Upper-secondary students, Grades 10–12 | 1 | Primary |
| Parents / guardians of those students | 3 | Primary payer |
| Lower-secondary students (Grades 6–9; renumbered as 6+3+3 is introduced) | Evaluate after Phase 1, gated by OD-07 | Secondary |
| Platform administrators (sub-roles) | 1 | Required |
| Teachers / tutors | 5 (discovery earlier) | Future |
| Schools, university advisors, education partners | Post-Phase 5 | Exploratory |

## 10.2 Persona 1 — Noy, Grade 11 student, Vientiane Capital (primary)

| Attribute | Description |
| --- | --- |
| Background | 16, public upper-secondary school; science-leaning; uses Facebook and YouTube daily; shares an Android phone plan with prepaid data |
| Needs | Quick way to see whether she is improving in Mathematics and Physics; ideas for what to study; information on Engineering vs IT at NUOL |
| Goals | Pass the Group A entrance exam; keep Mathematics ≥ 8 |
| Motivations | Curiosity, family expectations, wanting to feel in control |
| Challenges | Limited data budget; worries about parents seeing every low score; little time |
| Digital literacy | High for social apps; moderate for forms and settings |
| Device & connectivity | Mid-range Android (3–4 GB RAM), 4G in the city, Wi-Fi at home |
| Typical journey | Receives October results → opens Bitdoin → enters 8 scores in 75 s → sees Physics dipped for the second month → takes a Physics diagnostic → completes 2 Academy lessons → asks AI Coach “which topic should I practise first?” |
| Permissions | Full control of own data; decides what her guardian sees |
| Free vs Premium | Free: profile, entry, history, dashboard, basic labels. Premium (via parent): detailed analysis, AI Coach academic mode, study plan, career report |

## 10.3 Persona 2 — Kham, Grade 10 student, rural district, Savannakhet Province

| Attribute | Description |
| --- | --- |
| Background | 15, district school; helps family on weekends; first in family likely to attend university |
| Needs | Very simple Lao interface; works on weak signal; no cost |
| Goals | Stay in school; improve Lao Language and English |
| Motivations | Teacher encouragement; wanting a stable job |
| Challenges | Intermittent 3G/4G; older phone with limited storage; low confidence with English UI |
| Digital literacy | Basic–moderate |
| Device & connectivity | Low-end Android (2 GB RAM), prepaid data, frequent offline periods |
| Typical journey | Enters scores while offline → draft saves → syncs at school Wi-Fi → sees “Not enough data yet” message with encouragement → follows free recommendation to an English lesson |
| Permissions | Full control of own data |
| Free vs Premium | Entirely free path must be valuable; OCR allowance not needed |

## 10.4 Persona 3 — Mrs Vongsa, parent of two (Grades 9 and 12), Luang Prabang

| Attribute | Description |
| --- | --- |
| Background | 44, small business owner; pays for tutoring; uses BCEL One and WhatsApp |
| Needs | Clear monthly picture without arguing with children; guidance on majors for her Grade 12 son |
| Goals | Both children continue to university |
| Motivations | Investment in children’s future |
| Challenges | Limited time; not familiar with grading nuances; may over-react to a single low mark |
| Digital literacy | Moderate |
| Device & connectivity | Android, reliable 4G |
| Typical journey | Receives invite code from son → signs in with her Bitdoin account → son confirms link → reads monthly report → follows “how to help” suggestions → buys a career report |
| Permissions | Sees only scopes each child enables; cannot see AI chats; cannot edit scores |
| Free vs Premium | Free: link and basic trend view. Premium/Family: monthly reports, email delivery, career report |

## 10.5 Persona 4 — Teacher Phonesavanh, upper-secondary Mathematics teacher and private tutor (future)

| Attribute | Description |
| --- | --- |
| Background | 35, teaches Grades 10–12, runs weekend tutoring |
| Needs | See which topics her tutees struggle with; assign practice |
| Goals | Better results for students; possible income from content |
| Challenges | Workload; must not see students outside her group |
| Digital literacy | Moderate–high |
| Typical journey (Phase 5) | Student shares a “tutor view” for Mathematics only → teacher sees topic results → recommends an exercise set |
| Permissions | Only student-granted, subject-scoped, time-limited access; no school-wide visibility |
| Free vs Premium | Future teacher plan or content revenue share (OD-17) |

## 10.6 Persona 5 — Admin team (Super Administrator, Education Content Manager, Academic Reviewer, Career Content Reviewer, Support Agent, Financial Administrator)

| Attribute | Description |
| --- | --- |
| Background | Small Bitdoin team; some members part-time |
| Needs | Configure subjects, scales, schools and calendars; review OCR quality and AI outputs; maintain sourced career data; resolve tickets; reconcile manual payments |
| Challenges | Limited staff; Lao/English bilingual content; need clear approval workflows |
| Digital literacy | High |
| Device | Desktop browser primarily |
| Permissions | Per role, least privilege, MFA (Section 28) |

## 10.7 Optional future stakeholders — evaluation

| Stakeholder | Possible value | Risks | Recommendation |
| --- | --- | --- | --- |
| Schools | Verified score import; aggregated insights | Data-sharing agreements, comparisons between schools, consent | Explore after Phase 3 via a pilot MoU; verified imports set verification=school_verified only through signed agreements |
| University advisors | Correct programme data; outreach | Commercial pressure on students | Data partnership only; no student data sharing |
| Education NGOs / partners | Content, reach to rural students | Mission alignment | Content partnerships; aggregated, anonymised impact reports only |

# 11. Scope and Non-Scope

## 11.1 In scope (across all phases)

Modules A–N as specified in Section 14: academic profile; monthly score entry; optional photo/OCR; dashboard; strengths/weaknesses analysis; diagnostic quizzes; recommendations; AI Coach academic mode; study planner; guardian access and reports; major and career guidance; universities and pathways database; mock-exam integration hooks; notifications; administration; entitlements; privacy and consent.

## 11.2 MVP scope (Phase 1)

See Section 36. In short: account integration, profile and enrolments, manual monthly entry with drafts and corrections, configurable subjects/scales/calendars, history, descriptive dashboard, privacy controls (notice, consent record, export, delete), essential admin configuration, in-app reminders.

## 11.3 Explicitly out of scope

| Item | Reason |
| --- | --- |
| Ranking students against peers, schools or provinces | Fairness and cross-school incomparability (ANALYSIS-008) |
| Predicting entrance-exam outcomes or admission probability | Insufficient validated data; high harm if wrong |
| Psychometric personality or aptitude testing | Not validated; interest questionnaire only (CAREER-001) |
| Diagnosing learning difficulties or mental-health conditions | Clinical domain; out of remit (ANALYSIS-004) |
| Selling or sharing student data with third parties | Trust and legal risk; never |
| Teacher-wide or school-wide dashboards in Phases 1–4 | Consent and governance not yet designed |
| Native Android app in MVP | Responsive web/PWA first; revisit after OD-02 |
| “Leaked” or official exam questions | Integrity; original or licensed content only (QUIZ-005) |
| Automatic payment collection via a new gateway in MVP | Existing manual-activation workflow is reused first |

# 12. Product Principles

| ID | Principle | What it means in practice |
| --- | --- | --- |
| P-01 | Student first, student in control | The student owns the record, chooses what guardians see, can export and delete |
| P-02 | Evidence before advice | Every insight states the data it rests on and its confidence; “not enough data yet” is a valid answer |
| P-03 | Scores are not the person | No language about intelligence, talent or potential; growth-oriented copy |
| P-04 | Manual is first-class | Typing is as fast and visible as scanning; AI is a convenience, not a gate |
| P-05 | Never silently trust AI | OCR needs confirmation; generated text is checked against the snapshot |
| P-06 | Original scale, explicit conversion | Store raw values and scales; convert only when defensible and labelled |
| P-07 | Options, not verdicts | Several pathways, transparent reasons, explore any career |
| P-08 | Sourced and dated | University and career facts show source and verification date; expired facts are flagged |
| P-09 | Minimum data, maximum care for minors | Age band not birth date; consent recorded; least-privilege access |
| P-10 | One Bitdoin | Reuse account, language, AI Coach, Career Explorer, Premium and design system |
| P-11 | Built for real networks | Small payloads, drafts that survive disconnection, compressed uploads |
| P-12 | Kind engagement | No shaming, no punitive streaks, quiet hours, frequency caps |

# 13. Feature and Epic Overview

| Module | Epic (ID prefix) | Summary | Phase | Free / Premium (proposed) |
| --- | --- | --- | --- | --- |
| A | Academic Profile (PROFILE) | Profile, enrolments by year, school/grade changes | 1 | Free |
| B | Monthly Score Entry (SCORE) | Fast manual entry, drafts, validation, corrections, history, provenance | 1 | Free |
| C | Photo & OCR (OCR) | Optional scan with quality checks, extraction, mandatory review | 2 | Free allowance + Premium allowance |
| D | Dashboard (DASH) | Summary, trends, subject charts, comparisons | 1 (basic) / 2 (labels) | Free (basic) |
| E | Strengths & Weaknesses (ANALYSIS, QUIZ) | Rule-based classification, trend tests, diagnostics | 2 | Basic labels free; detailed analysis Premium |
| F | Recommendations (LEARN) | Rules-based next steps linked to Academy/Bookstore | 2 | Limited free; full Premium |
| G | AI Academic Assistant (AI) | Academic mode of the existing AI Coach | 3 | Limited free quota; Premium |
| H | Study Planner (PLAN) | Goals, weekly tasks, flexible rescheduling | 3 | Premium (basic goal free) |
| I | Parent / Guardian (PARENT) | Invite, scopes, family dashboard, monthly reports | 3 | Link free; reports Premium/Family |
| J | Major & Career Guidance (CAREER) | Questionnaire, explainable options, report | 4 | Exploration free; detailed report paid |
| K | Pathways Database (UNI) | Universities, programmes, requirements, scholarships with provenance | 4 | Free to browse |
| L | Mock Exams (EXAM) | Blueprint-aligned mocks as separate evidence stream | 5 | Premium |
| M | Notifications (NOTIF) | In-app first, push/email opt-in, caps, quiet hours | 1→3 | Free |
| N | Administration (ADMIN) | Configuration, content workflows, quality monitoring, audit | 1→4 | Internal |
| — | Identity & Access (AUTH) | Account reuse, authorisation, language | 1 | — |
| — | Entitlements (BILLING) | Plan mapping, quotas, one-time and family purchases | 3 | — |
| — | Privacy & Safety (PRIV) | Notice, consent, export, deletion, AI data controls | 1→2 | — |

Figure 1: 13. Feature and Epic Overview

# 14. Detailed Functional Requirements

This section specifies each module’s behaviour, data, rules and backend responsibilities. User stories with acceptance criteria are in Section 15; calculations in Sections 19–20; OCR/AI in Section 21; career methodology in Section 22.

## 14.1 Module A — Student Onboarding and Academic Profile

Purpose. Create a minimal, accurate academic context (grade, year, school, subjects) linked to the existing Bitdoin account, and keep it correct across promotions, repetitions and transfers.

### 14.1.1 Data fields

| Field | Type / format | Required? | Validation | Rationale / data-minimisation note |
| --- | --- | --- | --- | --- |
| Display name | Text, 1–40 chars, Lao/Latin | Required | No URLs, no phone numbers (regex), profanity filter | Defaults to Bitdoin account first name if available; can differ |
| Age band | Enum: under 13 / 13–15 / 16–17 / 18+ | Required | One selection | Used only for consent rules (PRIV-002). Date of birth is not collected |
| Grade level | Enum configured per education structure (e.g. Upper Secondary 1–3 = Grades 10–12) | Required | Must exist in the active structure | Stored with education_structure_id to survive 6+3+3 renumbering |
| Academic year | Enum from configured years (e.g. 2026–2027) | Required | Current or previous year only at onboarding | Allows catching up on the year in progress |
| Province | Enum of 18 Lao provinces incl. Vientiane Capital | Required | Must be in list | Needed for school search and regional calendars; never used in career ranking (CAREER-004) |
| District | Enum filtered by province | Optional | Must belong to province | Improves school search only |
| School | Search-select from catalogue OR free text | Required (either) | Free text 3–80 chars | Free text creates admin review task (PROFILE-002) |
| Subjects | Multi-select pre-filled from grade template | Required (≥ 1) | ≤ 25 | Must mirror the student’s score book |
| Preferred language | Inherits Bitdoin EN/ລາວ | Inherited | — | No duplicate setting (AUTH-003) |
| Academic goals | Up to 3 chips (e.g. “Pass entrance exam”, “Improve English”) + optional 200-char text | Optional | Length | Not visible to guardians unless shared (PARENT-004) |
| Subjects of interest | Multi-select from catalogue | Optional | ≤ 5 | Feeds recommendations and career questionnaire |
| Future interests | Free text or career chips from Career Explorer | Optional | ≤ 5 chips | Feeds CAREER only with student consent |
| Not collected | Full legal name, date of birth, student ID number, home address, phone, ethnicity, religion, family income, photos of the student | — | — | Unnecessary for purpose (P-09) |

### 14.1.2 Business rules

- BR-A1 — One profile per account. A Bitdoin user has at most one student profile. A guardian account may also hold a student profile (e.g. an adult learner), but guardian and student roles are separate records.

- BR-A2 — Enrolment per academic year. The profile holds one enrolment per academic year (or part-year for transfers). Scores attach to an enrolment, never directly to the profile, so grade, school and grading scale are preserved historically.

- BR-A3 — Promotion workflow. When the configured academic year rolls over (ADMIN-004), the next session shows the “New school year” sheet (PROFILE-004). Options: Promoted (grade + 1, same school by default), Repeating (same grade, new enrolment flagged repeat=true), Changed school (pick school and grade), Left school / finished (profile becomes read-only for scores; history and career features remain).

- BR-A4 — Closed enrolments are read-only. Scores in a closed enrolment can be corrected only through an explicit “Correct a past year” action that requires a reason and creates revisions (SCORE-007).

- BR-A5 — Mid-year transfer. Ends the current enrolment at the last full period, creates a new one starting at the effective period, inherits subjects where codes match, and requires the new school’s grading scale (PROFILE-005).

- BR-A6 — Subject changes. Adding or dropping a subject sets start/end periods on the subject enrolment; history is never deleted (SCORE-013).

- BR-A7 — Education structure versioning. Each grade value references an education_structure (e.g. LA-5-4-3 or LA-6-3-3). Upper secondary labels remain Grades 10–12 in both; lower-secondary mappings are configured by admins when the reform reaches those grades (Section 23.2).

- BR-A8 — Unlisted schools. Free-text schools are visible only to the student and admins; admins either map them to a catalogue school or create a new one (ADMIN-003).

### 14.1.3 Backend requirements

- BE-A1. POST /v1/students/me/profile is idempotent per user; a second call returns the existing profile (200) rather than creating another.

- BE-A2. Promotion/transfer operations execute in one transaction: close enrolment → create enrolment → copy subject enrolments → write audit event.

- BE-A3. School search endpoint supports Lao Unicode and romanised queries with diacritic- and tone-mark-insensitive matching (Section 23.5) and returns ≤ 20 results in ≤ 300 ms p95.

## 14.2 Module B — Monthly Academic Score Entry

Purpose. The foundation: accurate, fast entry of each reporting period’s scores, with drafts, corrections and provenance.

### 14.2.1 Concepts

| Concept | Definition |
| --- | --- |
| Reporting period | A configured unit for which a school reports scores: usually a month; also term_official, semester_official, annual_official, exam types (ADMIN-004) |
| Score entry | One submission for one enrolment and one reporting period; contains one score line per subject enrolment |
| Score line | Value or status for one subject in one period, with raw value, scale and provenance |
| Grading scale | Configured min, max, step, display format and optional pass mark; versioned (ADMIN-002) |
| Source | manual, ocr_confirmed, school_import (future) |
| Verification | self_reported (default), guardian_acknowledged (future, guardian taps “I’ve seen the score book”), school_verified (only via signed school agreements) |

### 14.2.2 Manual-entry flow

Figure 2: 14.2.2 Manual-entry flow

### 14.2.3 Business rules

| ID | Rule |
| --- | --- |
| BR-B1 Valid range | scale.min ≤ value ≤ scale.max and (value − scale.min) / scale.step is an integer within 1e-9 tolerance |
| BR-B2 Decimals | Input accepts . or , as decimal separator and Lao digits ໐–໙; stored as NUMERIC(6,2); displayed with the scale’s decimals setting (default 1 for 0–10 scale; trailing “.0” hidden for integers) |
| BR-B3 Missing vs zero | Empty is never zero. Status missing (not received yet), not_applicable (subject not assessed this period), exempt (excused/absent with exemption). A real 0 must be typed explicitly and triggers a confirm prompt “Is 0 correct?” |
| BR-B4 Duplicate prevention | One current score line per (enrolment, period, subject enrolment). Opening a period with existing data opens edit mode (SCORE-009) |
| BR-B5 Corrections | Editing a submitted value writes a revision (old, new, actor, time, reason, source) and recomputes analysis; revisions are immutable |
| BR-B6 Drafts | Drafts autosave every change (debounced 800 ms) to IndexedDB and, when online, to the server; drafts expire after 60 days with a reminder at day 45; drafts are excluded from all analytics and guardian views |
| BR-B7 Submission completeness | A period can be submitted with some subjects missing; at least one subject must have a value or a non-missing status |
| BR-B8 Future periods | Periods whose start date is after “today” (Asia/Vientiane) cannot be submitted |
| BR-B9 Term and annual summaries | Computed means are labelled “Calculated by Bitdoin”; official term/annual results entered by the student are stored as separate period types and never overwritten (SCORE-011) |
| BR-B10 Scale binding | Every score line stores grading_scale_version_id. Changing a school’s scale creates a new version from a stated period onward; earlier scores keep their scale |
| BR-B11 Cross-year transfer | Scores are never moved between enrolments; promotion creates a new enrolment (BR-A3) |
| BR-B12 Verification | MVP creates only self_reported. UI badges appear for any other value; analytics treat all verification levels equally but reports show the mix |
| BR-B13 Data source label | Every API response and export includes source and verification (SCORE-012) |
| BR-B14 Edit window for guardian report | Monthly guardian reports are generated 3 days after submission to allow corrections (PARENT-006); later edits mark the report “Updated since generation” |

### 14.2.4 Example (illustrative values, not official records)

Academic year 2026–2027 · Grade 11 · Reporting period: October 2026 · Scale: 0–10, step 0.5

| Subject (EN / ລາວ) | Score | Status | Source | Verification |
| --- | --- | --- | --- | --- |
| Mathematics / ຄະນິດສາດ | 7 | — | manual | self_reported |
| Physics / ຟີຊິກສາດ | 6 | — | manual | self_reported |
| Chemistry / ເຄມີສາດ | 8 | — | manual | self_reported |
| Biology / ຊີວະສາດ | 9 | — | manual | self_reported |
| Lao Language / ພາສາລາວ | 8 | — | manual | self_reported |
| English / ພາສາອັງກິດ | 7 | — | manual | self_reported |
| History / ປະຫວັດສາດ | — | Not recorded yet | manual | self_reported |

Period mean = (7+6+8+9+8+7)/6 = 7.5 (History excluded; “6 of 7 subjects recorded”).

### 14.2.5 Backend requirements

- BE-B1. Score submission endpoint accepts an Idempotency-Key header; replays within 24 h return the original response.

- BE-B2. Submission is atomic: all score lines and the entry state change commit together or not at all.

- BE-B3. Each submitted or edited entry publishes an internal score_entry.changed event consumed by the analysis worker (Section 24.4).

- BE-B4. Validation rules are enforced server-side identically to the client; the server is authoritative.

- BE-B5. Optimistic concurrency: updates must include the entry version; mismatches return 409 VERSION_CONFLICT with the current state so the client can show a merge prompt.

## 14.3 Module C — Photo Upload and AI OCR

Purpose. Optional convenience to pre-fill the score form from a score-book photo. It must be at least as safe as manual entry and never save without confirmation.

### 14.3.1 Functional sequence

| Step | Behaviour | Req |
| --- | --- | --- |
| 1 | “Scan score book” and “Type scores” shown side by side with equal visual weight | OCR-001 |
| 2 | Camera (rear, with document guide overlay) or file picker; multiple pages allowed (max 4 per job) | OCR-001 |
| 3 | Preview with rotate, crop, retake | OCR-002 |
| 4 | On-device quality checks (brightness, blur, skew, resolution); tips but not blocking | OCR-003 |
| 5 | Client-side compression (≤ 2000 px long edge, JPEG q=0.8, EXIF stripped) and resumable upload | OCR-002, PRIV-006 |
| 6 | Asynchronous extraction job; progress UI with ability to leave and return | OCR-004 |
| 7 | Subject matching against catalogue + school aliases | OCR-005 |
| 8 | Review screen with each extracted value next to its image crop; low-confidence fields highlighted | OCR-006 |
| 9 | Multi-period/multi-person detection: choose period(s); block if other names detected until acknowledged | OCR-007 |
| 10 | Student edits or accepts every highlighted field | OCR-006 |
| 11 | “Confirm and save” → normal submission path with source=ocr_confirmed | OCR-006 |
| 12 | Validation identical to manual entry; then analysis recompute | SCORE-003 |

### 14.3.2 Business rules

- BR-C1. OCR results are suggestions in a draft; they never become score lines without an explicit confirm action by the student.

- BR-C2. Confidence threshold for “highlighted” defaults to 0.85 per field and is configurable per model version from benchmark data (Section 21.5).

- BR-C3. Fields with confidence < 0.5 are shown empty with “Couldn’t read — please type”.

- BR-C4. Crossed-out values: if the extractor reports struck_through=true alongside a replacement value, the replacement is suggested and highlighted; if no replacement is detected the field is empty.

- BR-C5. Lao numerals are normalised to Arabic numerals before validation; the original text is retained for audit.

- BR-C6. Duplicate images (perceptual hash distance ≤ 6 within 90 days) prompt reuse of earlier results (OCR-008).

- BR-C7. Images are retained for 30 days after confirmation by default, or deleted immediately on request (OCR-011).

- BR-C8. Extraction text from images is treated as untrusted data and is never inserted into prompts as instructions (Section 29.6, prompt injection).

Detailed architecture, schema and QA are in Section 21.

## 14.4 Module D — Academic Performance Dashboard

Purpose. Answer “How am I doing?” and “Am I improving?” in seconds, honestly.

### 14.4.1 Dashboard content (top to bottom, mobile)

- Summary card — latest period, period mean, “n of m subjects recorded”, change vs previous comparable period (DASH-001).

- Next action card — one primary action (enter missing period / take diagnostic / continue plan) (LEARN-001).

- Trend chart — monthly mean with rolling mean (DASH-002).

- Subjects — list with latest score, change arrow and label chip (DASH-004, DASH-005).

- Stronger subjects / Needing attention — with reasons and confidence (Phase 2).

- Learning activity — completed lessons, quizzes, plan tasks this month (Phase 2–3).

- History link and Share with guardian (Phase 3).

### 14.4.2 Visualisation specifications

| Chart | Inputs | Calculation | Labelling | Empty state | Mobile | Accessibility | Interpretation rules |
| --- | --- | --- | --- | --- | --- | --- | --- |
| V1 Monthly mean trend | Submitted monthly periods of current + previous enrolments with compatible scales | Period mean (F1, Section 20.2); 3-period rolling mean (F5) when ≥ 4 points | Y axis in scale units (e.g. 0–10); X axis month abbreviations in UI language; annotation markers for school/scale change | < 2 periods: “Add one more month to see your trend” | Full-width, 220 px tall, horizontal scroll disabled; tap point → tooltip | “View as table”; aria-label summarises first/last values and trend label | Gaps not interpolated; trend wording only from ANALYSIS-003 |
| V2 Per-subject line | One subject’s scores | Raw values; subject mean reference (F2) | Same axis as scale; mean line labelled “Your average” | < 2 scores: show value list only | Opens as full screen | Table toggle; points have value labels | Show trend label and confidence; never “you are bad at” |
| V3 Subject comparison bar | Latest submitted period | Raw values sorted desc | Value labels on bars | Missing subjects listed below as text | Horizontal bars for long Lao names | Bars ≥ 3:1 contrast; values in text | No colour meaning “fail” unless a configured pass mark exists, and then text label “Below pass mark” |
| V4 Change indicators | Current vs previous comparable period | Δ = mean_t − mean_(t−1) (F3) | ▲/▼/■ icon + “+0.5” text | First period: hidden | Inline chips | Icon + text, not colour |  |
| V5 Goal progress (Phase 3) | Goal baseline, target, latest values | Progress = (latest − baseline)/(target − baseline), clamped 0–100% | “Goal: 8.0 by March” | No goal: CTA | Progress bar | Percentage as text | Framed as goal, not guarantee |
| V6 Year-over-year (Phase 3) | Same subject, two enrolments, compatible scale family | Values aligned by month | Legend by year | Incompatible scales: option disabled with reason | Toggle | Table toggle | Only when both scales normalisable (BR-B10) |

### 14.4.3 Wireframe descriptions

Mobile (360 × 800): sticky Academy header with “My Scores” title and language toggle → summary card (period chip, large mean “7.5 / 10”, “6 of 7 subjects”, change chip “▲ +0.3 from September”) → full-width primary button (e.g. “Enter November scores”) → trend chart card → subject list cards (name, latest score, change chip) → bottom navigation reused from Academy if present (Home · Learn · My Scores · Coach · Profile — to be aligned with the existing Academy navigation, OD-04).

Desktop (≥ 1024 px): two columns — left 2/3: summary, trend chart, subject comparison; right 1/3: next action, stronger/attention cards, learning activity, guardian sharing status.

Text wireframes are in Section 18.3.

## 14.5 Module E — Strengths and Weaknesses Analysis

Purpose. Turn records into careful, explainable observations, and use diagnostics to locate topic-level needs.

### 14.5.1 Outputs

| Output | Definition | Requirement |
| --- | --- | --- |
| Relatively stronger subject | Consistently above the student’s own overall mean (Section 20.4) | ANALYSIS-002 |
| Relatively lower subject | Consistently below the student’s own overall mean | ANALYSIS-002 |
| Improving / declining / stable | Trend by Theil–Sen slope with Mann–Kendall test; minimum 4 points | ANALYSIS-003 |
| Volatile | High variability regardless of slope | ANALYSIS-003 |
| Insufficient evidence | Fewer than threshold data points | ANALYSIS-002/003 |
| Topic mastery band | From diagnostic quizzes (Secure / Developing / Needs practice) | QUIZ-002 |
| Conflicting evidence notice | When school scores and diagnostics disagree | ANALYSIS-007 |

The word “weakness” is not used in student-facing copy; use “subjects needing attention” (ວິຊາທີ່ຄວນເອົາໃຈໃສ່) and “relatively stronger” (ວິຊາທີ່ເຮັດໄດ້ດີກວ່າ).

### 14.5.2 Diagnostic quiz design

| Aspect | Specification |
| --- | --- |
| Purpose | Identify topic-level learning needs within a subject; low-stakes, not graded |
| Blueprint | Per subject and grade: 3–5 topics, 3–4 items per topic, 10–15 items total, ≤ 15 minutes |
| Item types | Multiple choice (4 options) and numeric short answer for Mathematics/Physics; no free-text essay in Phase 2 |
| Language | Lao default; English items only for English subject |
| Authoring | Human-authored or licensed; reviewed by an Academic Reviewer who is not the author (ADMIN-007) |
| Scoring | Proportion correct per topic; band thresholds in QUIZ-002; topics with < 3 items not banded |
| Adaptivity | None in Phase 2 (fixed form); parallel forms for re-test (QUIZ-004); adaptive testing considered in Phase 5 |
| Integrity | Practice tool only; no proctoring; results private to student unless shared |
| Example | Grade 11 Mathematics diagnostic: Algebra (4), Functions (3), Trigonometry (3), Geometry (3). Result: Algebra 1/4 → Needs practice; Geometry 3/3 → Secure → recommendations target Algebra |

### 14.5.3 Explanation generation rules

- Observations come only from the analysis snapshot (“What your scores show”).

- Suggestions are phrased as options (“Things that often help”), never as causes.

- Forbidden content: claims about intelligence, ability, effort, motivation, personality, health, disability or family circumstances; comparisons to other students.

- Confidence wording mapped from Section 20.6 (e.g. Low → “It’s early to say, but…”).

- Every explanation includes how much data it is based on (“based on 5 months”).

Methodology, formulas and pseudocode are in Section 20.

## 14.6 Module F — Personalised Learning Recommendations

### 14.6.1 Candidate content types

| Type | Source system | Identifier | Availability check |
| --- | --- | --- | --- |
| Diagnostic quiz | Module (QUIZ) | quiz_id | status=approved |
| Topic practice set | Module (QUIZ) or Academy knowledge checks | practice_set_id / academy_item_id | status=published |
| Academy lesson | Existing Academy | academy_lesson_id (format Unverified) | published in Academy |
| Weekly challenge | Existing Academy | academy_challenge_id | active this week |
| Study routine | Module templates | routine_template_id | approved |
| Bookstore title | Existing Bookstore | book UUID (as in /bookstore/books/{uuid}) [CONFIRMED-SITE] | ≥ 1 in-stock offer |
| Mock exam | Module (EXAM, Phase 5) | mock_id | blueprint verified for current year |

### 14.6.2 MVP rules (deterministic)

| Rule ID | Trigger | Candidates | Max shown | Priority score |
| --- | --- | --- | --- | --- |
| R1 Missing data | Open period > 7 days after period end | “Enter scores” | 1 | 100 |
| R2 Diagnose | Subject = relatively_lower or declining (≥ Medium confidence) and diagnostic exists and none taken in last 60 days | Diagnostic quiz for subject | 1 | 90 |
| R3 Practise topic | Topic band = Needs practice | Practice set + Academy lesson tagged to topic, difficulty ≤ student level | 2 | 80 − 5×rank |
| R4 Consolidate | Topic band = Developing | Practice set at same difficulty | 1 | 60 |
| R5 Re-test | Practice completed for all Needs-practice topics or 14 days elapsed | Parallel diagnostic | 1 | 70 |
| R6 Routine | Student has no active plan and ≥ 1 attention subject | 7-day routine template | 1 | 50 |
| R7 Stretch | Subject relatively_stronger and improving | Challenge or advanced lesson | 1 | 40 |
| R8 Book (optional) | Subject attention + tagged in-stock Education title | Bookstore title | 1 | 20 |

Ranking. Sort by priority score; adjust −30 if dismissed “not now” in last 14 days (excluded entirely during that window), −100 if “not helpful” (suppressed 180 days), +10 if matches a stated subject of interest; tie-break by content quality score (reviewer rating 1–5) then by recency of publication. Show top 3 (LEARN-001), with at most one Bookstore item and never a Bookstore item as the first card.

Repetition control. Same item ≤ 3 impressions per 30 days; impressions logged.

Content gaps. If a rule fires with no eligible content, show “We don’t have practice for this topic yet” and log content_gap with subject/topic/grade for the content team (LEARN-003).

### 14.6.3 Content metadata (required for matching)

| Field | Type | Notes |
| --- | --- | --- |
| external_ref | (system, id) | Academy / Bookstore / Module |
| subject_codes | array | From subject catalogue |
| grade_band | range | e.g. 10–12 |
| topic_ids | array (≥ 1) | Topic taxonomy per subject |
| learning_objectives | array of text (Lao/EN) | Shown on hover/expand |
| difficulty | 1–3 | 1 foundation, 2 core, 3 stretch |
| prerequisites | topic_ids | Used to avoid stretch before foundation |
| language | lo / en |  |
| est_minutes | int | Used by planner |
| quality_score | 1–5 | Reviewer-set |
| status | draft/published/retired | Only published is recommendable |

### 14.6.4 AI enhancements (Phase 3+)

AI may (a) rewrite the reason text in simpler Lao, (b) re-rank among rule-eligible candidates using preference signals, and (c) summarise progress. AI may not introduce items outside the eligible candidate set (enforced by passing IDs, not free text, and validating outputs).

### 14.6.5 Progress measurement

Recommendation funnel: impression → open → start → complete → re-test change. Reported descriptively (Section 32).

## 14.7 Module G — AI Academic Assistant (academic mode of the existing AI Coach)

Decision [PROPOSED]. Rather than a second chatbot, add an academic mode to the existing Academy AI Coach: when opened from My Scores (e.g. /academy/coach?context=scores), the Coach can call server-side tools that read the student’s own analysis snapshot. This depends on the AI Coach architecture (OD-08); if the existing Coach cannot support tool calls, the Module provides an embedded assistant that reuses the Coach’s visual design and safety layer.

### 14.7.1 Capabilities and limits

| Can | Cannot |
| --- | --- |
| Explain trends and labels in simple Lao with the specific numbers | Invent or estimate scores not in the record |
| Explain why a subject was flagged (rule and data) | Speculate on intelligence, motivation, health, family |
| Suggest activities from the eligible recommendation set | Recommend content outside the catalogue |
| Explain quiz mistakes using the approved explanation as grounding | Reveal answer keys for diagnostics in progress |
| Help draft a manageable weekly plan (writes via PLAN API after confirmation) | Make guarantees about exam outcomes or admission |
| Answer questions about the student’s own records | Access any other student’s data or guardian data |

### 14.7.2 Technical specification summary

| Topic | Specification |
| --- | --- |
| Retrieval | Tools: get_snapshot(), get_subject_history(subject_code), get_quiz_results(subject_code), get_recommendations(), get_plan(). All bound server-side to the session’s student_profile_id; the model cannot pass a student ID (AI-002) |
| Context construction | System prompt (role, safety, style) + student context block (grade, scale, latest snapshot summary ≤ 1,500 tokens) + tool results; conversation window last 10 turns; older turns summarised |
| Prompt templates | Versioned: coach_academic.v1, academic_feedback.v1, career_explanation.v1 (Section 21.8) |
| Model selection | Criteria: Lao fluency score on evaluation set ≥ 4.0/5 by native raters; factual consistency ≥ 99%; latency p95 ≤ 8 s; cost per message within budget (Section 30.6); data terms (no training on inputs, retention controls) |
| Cost controls | Free quota (e.g. 10 academic messages/month, OD-11), Premium higher fair-use cap; max output 400 tokens; cached snapshot explanations (AI-006) |
| Lao QA | Native-speaker rubric (accuracy, simplicity, tone, terminology) on 200-prompt set before each release |
| Hallucination mitigation | Numeric claims validated against tool outputs post-generation; if mismatch, regenerate once, else fall back to template (AI-009) |
| Safety | Input/output classifiers for self-harm, sexual content, harassment, personal data; minors’ policy; no persona/companionship; crisis message approved by owner (AI-004, OD-15) |
| Auditability | Store prompt_version, model_id, tool calls, token counts; message text retained 90 days for safety review, then deleted unless flagged (OD-16) |
| Feedback | Thumbs up/down, report (AI-007) |
| Fallback | Circuit breaker; deterministic summaries (AI-008) |

## 14.8 Module H — Study Planner and Learning Goals

| Aspect | Specification |
| --- | --- |
| Goal model | subject, baseline (latest mean of last 3 scores or latest score if fewer), target, target period, status |
| Feasibility check | Required gain per month = (target − baseline) / months remaining. ≤ 0.25 pts/month (0–10 scale) “Steady”; 0.26–0.5 “Stretch”; > 0.5 “Ambitious — consider a milestone”. Never blocks; never promises (PLAN-001) |
| Commitment | Days of week + minutes per day (10/15/20/30/45) |
| Scheduling rules | Fill sessions from top recommendations; ≤ 30 min per session; ≥ 1 rest day; alternate subjects when > 1 priority subject; schedule diagnostics before practice |
| Task tracking | States: scheduled, done, skipped, moved; completion from Academy events where possible (LEARN-007) or self-report |
| Missed tasks | Auto-move once; then ask skip/keep; no penalties (PLAN-004) |
| Progress feedback | Weekly review card: tasks done, minutes, topics practised, next week preview; neutral tone |
| Reminders | Optional; respects NOTIF-003 caps and quiet hours |
| Motivation | Positive acknowledgement of effort, optional XP via existing system, milestone badges; no punitive streaks, no leaderboards (PLAN-005) |
| Integration | Existing weekly challenges appear as optional tasks when tagged to the subject |

Example: Goal “Mathematics 6.0 → 8.0 by March” in November = 4 months → 0.5/month → “Stretch”. Plan: Mon/Wed/Sat, 20 minutes; week 1 = Algebra diagnostic (Mon), Algebra practice set A (Wed), Academy lesson “Linear equations” (Sat).

## 14.9 Module I — Parent or Guardian Dashboard

### 14.9.1 Linking and authorisation flow

Figure 3: 14.9.1 Linking and authorisation flow

Guardian-initiated consent for younger students (PARENT-003). If legal review (OD-07) requires guardian consent for an age band, the student’s onboarding produces a consent link; the guardian signs in, reviews the notice, consents, and the link activates with default scopes. Until then no score data are stored server-side.

### 14.9.2 Visibility scopes

| Scope | Default | Notes |
| --- | --- | --- |
| Scores, trends and labels | On | Includes source/verification badges |
| Study plan progress | On | Task counts and minutes, not free text |
| Recommendations | On | Titles only |
| Goals free text | Off | Student may enable |
| Career questionnaire answers and shortlist | Off | Student may enable |
| AI Coach conversations | Never available | Not offered |
| Score-book images | Never available | Not offered |

### 14.9.3 Parent report (monthly)

| Section | Content | Tone rule |
| --- | --- | --- |
| 1 Reporting period | Month, school year, generation date, data-as-of date | — |
| 2 Subjects recorded | n of m subjects; missing listed | No blame for missing |
| 3 Score changes | Per subject latest vs previous with arrows; mean change | “About the same” for small changes |
| 4 Relatively stronger subjects | With reasons | Celebrate effort and progress |
| 5 Areas needing support | With reasons and confidence | “Needs attention”, never “weak” |
| 6 Completed learning activities | Lessons, quizzes, plan tasks | Effort recognition |
| 7 Suggested next steps for families | 2–3 supportive actions (e.g. “Ask which algebra topic felt hardest”), optional resources | No punishment, no comparisons with siblings or classmates |

Footer: data are self-reported unless marked; one month’s change is not a trend; contact support.

### 14.9.4 Rules for parent–student interaction

- Multiple guardians per student (max 4) and multiple children per guardian (max 6).

- Guardians cannot edit scores, cannot see drafts, and see changes only after the 3-day correction window.

- When the student reaches the configured age of majority, links pause unless the student re-confirms (PARENT-009).

- Incorrect link: either party removes it; support can suspend on report (PARENT-008).

- Dispute (e.g. two people claim guardianship, or a student reports coercion): support suspends the contested link, contacts both via in-app messages, may request the student’s confirmation in a private flow; no identity documents are collected in-app; escalation to the owner. Safety concerns follow the safeguarding procedure (Section 29.8).

- Account recovery: guardian links are attached to Bitdoin accounts; if a guardian loses access, the existing Bitdoin account-recovery process applies (Unverified — requires confirmation); the student may issue a new invite to the guardian’s new account.

## 14.10 Module J — Major and Career Guidance

Detailed methodology, questionnaire items and ranking are in Section 22. Functional summary:

| Element | Free exploration | Premium career report |
| --- | --- | --- |
| Interest questionnaire | Yes | Yes |
| 3–6 personalised options with reasons | Yes (summary) | Yes (full) |
| Career detail pages (existing Career Explorer, enriched) | Yes | Yes |
| Programmes at Lao institutions with entrance group and sources | Yes | Yes |
| Detailed pathway per option: subjects to strengthen, entrance group, programmes, preparation steps, timeline to exam | Summary | Full |
| “What changed” history | Yes | Yes |
| Downloadable/printable report (PDF) with sources and dates | — | Yes |
| Discussion guide for parents/teachers | Short | Full |

Each suggested option shows: name (Lao/English); what the work involves; why it appears for this student; important skills; typical educational pathway; related programmes in Laos (verified only); potential entrance requirements with year and source; practical next steps; sources and verification dates; and, where reliable Lao salary/employment data are not available, the statement “Reliable Lao data not available” rather than a number (CAREER-005).

## 14.11 Module K — University and Educational Pathways Database

### 14.11.1 Entities

Institutions, campuses, faculties, programmes (degree level, duration, language of instruction, mode), entrance exam groups, admission requirements (per academic year), cut-off records (per year, per programme, with source), tuition (when verified), application windows/deadlines, scholarships, programme–career links. Schema in Section 26.

### 14.11.2 Provenance on every time-sensitive field

| Attribute | Required | Description |
| --- | --- | --- |
| source_name | Yes | e.g. “National University of Laos — Entrance Examination Guide 2026–2027” |
| source_url | Yes (or document reference) | Official page or uploaded document |
| source_type | Yes | official_site, official_document, official_news (e.g. KPL), institution_confirmation, secondary |
| verified_on | Yes | Date a reviewer checked it |
| applicable_academic_year | Yes for requirements, cut-offs, deadlines, tuition |  |
| publication_status | Yes | draft / in_review / published / archived |
| review_by | Yes | Default verified_on + 12 months; deadlines: the deadline date |
| verified_by | Yes | Reviewer user reference |

secondary sources may be used only for context text, never for requirements, cut-offs or deadlines.

### 14.11.3 Administrative workflow

Figure 4: 14.11.3 Administrative workflow

Seed scope [PROPOSED]. Start with programmes at the National University of Laos (verified 2026–2027: 123 bachelor’s programmes selected through Group A/STEM and Group B/non-STEM entrance examinations [EXTERNAL, S-08]), then University of Health Sciences, Souphanouvong University, Savannakhet University and Champasak University. Programme lists, admission rules, cut-offs and tuition for these institutions were not verified in this PRD and must be researched from official sources (Unverified — requires confirmation).

## 14.12 Module L — Mock Examination Integration (future-ready)

| Aspect | Specification |
| --- | --- |
| Evidence streams | Three separate streams in the learning profile: (1) school scores (self-reported), (2) diagnostic quizzes (topic mastery), (3) mock exams (timed, blueprint-aligned). Each has its own panel and units. No composite index without an approved methodology (EXAM-002, OD-14) |
| Blueprint | Mock structure must match the officially published format for the current year. Verified historical facts: NUOL Group A subjects included Mathematics, Physics, Lao Language and Literature, Chemistry, Biology and English; Group B included Mathematics, Lao Language and Literature, Geography, History and English (2024 announcement, S-09). A 2023 NUOL page described the papers and timings (S-10). These must be re-verified each year before a “Mock exam” label is used (EXAM-001) |
| Scoring | Section and subject raw scores; topic tags per item; no predicted admission probability |
| Feedback | Topic results feed recommendation rules R3–R5 with source=mock_exam |
| Content | Original or licensed; integrity statement; never “leaked” content (QUIZ-005) |
| Data model hooks | Phase 1 schema includes assessment_source enum and evidence_stream to avoid later migration |

## 14.13 Module M — Notifications and Engagement

### 14.13.1 Notification catalogue

| Code | Trigger | Audience | Default channel | Cap category |
| --- | --- | --- | --- | --- |
| N-01 Monthly entry reminder | Period end + 7 days, no submission | Student | In-app | Reminder |
| N-02 Report ready | Monthly summary/report generated | Student, guardian | In-app (+ email opt-in for guardian) | Report |
| N-03 New recommendation | New R2/R3 recommendation | Student | In-app | Learning |
| N-04 Plan reminder | Planned task day (if enabled) | Student | In-app / push opt-in | Learning |
| N-05 Guardian summary | Monthly report | Guardian | In-app / email opt-in | Report |
| N-06 Deadline | Saved scholarship/application deadline at D-14, D-3 | Student | In-app / push opt-in | Deadline |
| N-07 Subscription expiry | D-7, D-1 | Payer | In-app / email opt-in | Transactional |
| N-08 Link events | Invite accepted, link removed | Both | In-app | Transactional |

### 14.13.2 Channel comparison

| Channel | Cost | Reach in Laos | Consent/complexity | Child-safety fit | MVP? |
| --- | --- | --- | --- | --- | --- |
| In-app | None | All active users | Low | High | Yes |
| Web push | Low | Android Chrome supports web push; iOS only for installed web apps (to verify on target devices) | Browser permission | Medium (lock-screen content) | Phase 1 optional, opt-in |
| Email | Low | Moderate among students; higher among parents [ASSUMPTION] | Double opt-in | Medium | Phase 3 (guardians) |
| SMS | Per-message cost | High | Separate consent; cost approval | Medium | Later (OD-12) |
| Messaging apps (WhatsApp/Messenger) | Varies; platform policies | Widely used; Bitdoin already uses them for support [CONFIRMED-SITE] | Business API onboarding and policies | Lower (personal accounts) | Later; transactional only |

### 14.13.3 Rules

- Quiet hours 21:00–07:00 Asia/Vientiane (user-adjustable within 20:00–08:00).

- Caps: ≤ 1 push/day, ≤ 3 push/week per student; email ≤ 1/week non-transactional.

- One-tap unsubscribe per category; global “pause all for 1 month”.

- Child-safe copy checklist: no scores in push/lock-screen text; no comparison with others; no fear or guilt; no urgency language (“Last chance!”) except real deadlines; no marketing to students under the legal threshold (OD-07); every message offers a way to turn it off.

Example copy (EN / ລາວ — native review required): “Your October results are ready to add when you are.” / “ເມື່ອພ້ອມແລ້ວ ສາມາດເພີ່ມຄະແນນເດືອນຕຸລາຂອງເຈົ້າໄດ້.”

## 14.14 Module N — Administration and Content Management

### 14.14.1 Admin capabilities

| Area | Capabilities | Phase |
| --- | --- | --- |
| Subjects & aliases | Create/edit subjects (Lao/EN), grade applicability, aliases (incl. school-specific), merge | 1 |
| Grading scales | Create versioned scales; assign to curriculum template or school; mark normalisable | 1 |
| Schools | CRUD, merge duplicates, map free-text entries, assign calendars/scales | 1 |
| Academic years & periods | Templates and overrides; roll-over date; education structure mapping | 1 |
| Student account oversight | Lookup by Bitdoin user reference; status; break-glass access | 1 |
| Audit logs | Search, export (Super Admin) | 1 |
| OCR quality | Metrics, sample review, threshold tuning per model version | 2 |
| Quiz & content metadata | Topics, items, review workflow, tagging Academy/Bookstore items | 2 |
| AI review | Sampled conversations, reports, prompt version management | 3 |
| Entitlements & payments | Manual activation, refunds, family seats, reason codes | 3 |
| Career taxonomy & universities | Careers, majors, programmes, sources, review queue | 4 |
| Reports | Operational and product dashboards (aggregate only) | 1→ |
| Customer support | Tickets linked to account; guardian link disputes | 1→3 |

### 14.14.2 Approval workflows

| Object | Workflow | Approver rule |
| --- | --- | --- |
| Grading scale (new version) | Draft → Approved | Education Content Manager + Academic Reviewer |
| Quiz item / explanation | Draft → In review → Approved → Retired | Academic Reviewer ≠ author |
| AI-generated explanation for content | Generated → Reviewed → Approved | Academic Reviewer |
| Programme / requirement / cut-off | Draft → In review → Published | Career Content Reviewer ≠ creator (four-eyes) |
| Admin role grant | Request → Granted | Super Administrator only |
| Break-glass score access | Reason → Time-limited grant | Self-service for Support Agent with mandatory reason; reviewed weekly by Super Admin |
| Manual entitlement grant | Payment evidence → Activated | Financial Administrator; > 3 manual grants/day per user flagged |

The full permission matrix is in Section 28.

# 15. User Stories and Acceptance Criteria

The complete requirements matrix is below and is also provided as an editable sheet in Bitdoin_MVP_Backlog.xlsx (sheet “Requirements”). Priorities: P0 = must-have for the phase in which it is listed (P0 items in Phase 1 define the MVP); P1 = should-have in its phase; P2 = could-have; P3 = later. Dependencies reference other requirement IDs or open decisions (OD-xx). Acceptance criteria are written as testable Given/When/Then statements; “Notes” carry backend and validation details where the story itself is user-facing.

Requirements count: 140 requirements across 18 epics; 38 are P0 in Phase 1 and define the MVP (Section 36).

| Epic | ID prefix | Total | P0 | P1 | P2 | P3 | Phases |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Identity & Access | AUTH-xxx | 4 | 3 | 1 | 0 | 0 | 1, 3 |
| Academic Profile | PROFILE-xxx | 8 | 5 | 2 | 1 | 0 | 1, 2 |
| Monthly Score Entry | SCORE-xxx | 14 | 11 | 3 | 0 | 0 | 1 |
| Score-book Photo & OCR | OCR-xxx | 12 | 0 | 11 | 1 | 0 | 2 |
| Performance Dashboard | DASH-xxx | 8 | 6 | 1 | 1 | 0 | 1, 2, 3 |
| Strengths & Weaknesses Analysis | ANALYSIS-xxx | 8 | 2 | 6 | 0 | 0 | 1, 2 |
| Diagnostic Quizzes | QUIZ-xxx | 5 | 0 | 4 | 1 | 0 | 2 |
| Learning Recommendations | LEARN-xxx | 7 | 0 | 6 | 1 | 0 | 2, 5 |
| AI Academic Assistant | AI-xxx | 10 | 3 | 7 | 0 | 0 | 2, 3 |
| Study Planner & Goals | PLAN-xxx | 6 | 0 | 5 | 1 | 0 | 3 |
| Parent / Guardian | PARENT-xxx | 9 | 0 | 9 | 0 | 0 | 3 |
| Major & Career Guidance | CAREER-xxx | 10 | 2 | 7 | 1 | 0 | 4 |
| Universities & Pathways Data | UNI-xxx | 5 | 1 | 3 | 1 | 0 | 4 |
| Mock Examination Integration | EXAM-xxx | 3 | 0 | 0 | 3 | 0 | 5 |
| Notifications | NOTIF-xxx | 6 | 1 | 4 | 0 | 1 | 1, 3, 5 |
| Administration | ADMIN-xxx | 10 | 4 | 6 | 0 | 0 | 1, 2, 3, 4 |
| Subscriptions & Entitlements | BILLING-xxx | 7 | 1 | 4 | 2 | 0 | 3, 4 |
| Privacy, Consent & Safety | PRIV-xxx | 8 | 7 | 1 | 0 | 0 | 1, 2 |
| Total |  | 140 | 46 | 80 | 13 | 1 |  |

## 15.1 Identity & Access

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| AUTH-001 | As a signed-in Bitdoin user, I can open Academic Tracking without creating a new account, so that I keep one Bitdoin identity. | P0 / Ph1 | Bitdoin identity system (OD-01) | Given a user has a valid Bitdoin session, When they open /academy/scores, Then the module resolves their existing user ID and shows onboarding or dashboard without a second sign-up. Given no session, When they open the route, Then they are redirected to /auth with a return URL and land back on /academy/scores after sign-in. Notes: Module stores only an opaque bitdoin_user_id reference; never copies passwords or auth secrets. |
| AUTH-002 | As the platform, every Academic Tracking API call is authorised against the record owner, so that no user can read another student’s data by changing an ID. | P0 / Ph1 | AUTH-001 | Given user A is authenticated, When A requests GET /students/{B_profile_id}/scores for a profile A neither owns nor has an active guardian grant for, Then the API returns 404 (not 403) and writes an access_denied audit event. Automated IDOR tests cover every route listed in Section 27. Notes: Object-level authorisation enforced server-side in one policy layer; UUIDv7 or random IDs, never sequential. |
| AUTH-003 | As a user, my interface language (Lao/English) follows the existing Bitdoin EN/ລາວ setting, so that I do not set it twice. | P0 / Ph1 | Existing language toggle (OD-04) | Given the user switched Bitdoin to ລາວ, When they open any Academic Tracking screen, Then all module UI strings render in Lao; switching to EN on any screen persists across Bookstore, Academy and the module. Notes: Read/write the same preference key the platform already uses; confirm storage location with owner. |
| AUTH-004 | As the platform, I can assign module roles (student, guardian, admin sub-roles) without changing the core Bitdoin user table, so that existing commerce flows are unaffected. | P1 / Ph3 | AUTH-001, ADMIN-001 | Given a Bitdoin user, When a guardian link is approved, Then a guardian relationship row is created in the module schema and the user’s core account record is unchanged. Admin roles are granted only by a Super Administrator and every grant is audit-logged. |

## 15.2 Academic Profile

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| PROFILE-001 | As a student, I can create an academic profile in under 2 minutes with only the required fields, so that I can start recording scores quickly. | P0 / Ph1 | AUTH-001, ADMIN-003 | Given a new user, When they complete onboarding with display name, grade level, academic year, province and school (or ‘school not listed’), Then a student_profile and an enrolment for the current academic year are created. Median completion time in usability testing ≤ 120 s on a mid-range Android device. Notes: Required: display_name, grade_level, academic_year, province, school_id OR school_free_text. Optional: district, goals, interests. Date of birth NOT collected; age band only (see PRIV-002). |
| PROFILE-002 | As a student, I can choose my school from a searchable list or enter it as free text when it is not listed, so that I am never blocked. | P0 / Ph1 | ADMIN-003 | Given the school is not in the catalogue, When the student types a name and selects ‘Use this name’, Then the enrolment stores school_free_text, status=unverified_school, and an admin review task is created. Search tolerates Lao and romanised spellings (see Section 23). |
| PROFILE-003 | As a student, my current subjects are pre-filled from my grade and school configuration and I can add, remove or rename them, so that the score form matches my score book. | P0 / Ph1 | ADMIN-002, PROFILE-001 | Given grade 11 and a school using the default curriculum template, When onboarding reaches ‘Your subjects’, Then the default subject list for grade 11 is pre-selected; the student can deselect any, add from catalogue, or add a custom subject (max 25 subjects per enrolment). |
| PROFILE-004 | As a student, when a new academic year starts I am asked to confirm promotion, repetition or school change, so that history stays accurate. | P0 / Ph1 | PROFILE-001 | Given the academic year configured by admin has rolled over, When the student next opens the module, Then a ‘New school year’ sheet offers: Promoted to grade N+1 / Repeating grade N / Changed school / Left school. The previous enrolment is closed (read-only) and a new enrolment is created; prior scores are never edited or deleted by this action. |
| PROFILE-005 | As a student, I can record a school transfer mid-year, so that scores before and after the move are attributed to the right school and grading scale. | P1 / Ph1 | PROFILE-004, SCORE-008 | Given a student transfers in January, When they choose ‘Changed school’ with an effective month, Then the current enrolment ends at the prior month, a new enrolment starts at the effective month with its own grading scale, and charts mark the boundary with a ‘school changed’ annotation. |
| PROFILE-006 | As a student, I can optionally add goals and subjects of interest, so that recommendations reflect what I care about. | P1 / Ph1 | PROFILE-001 | Given the optional step, When the student skips it, Then onboarding completes and the step re-appears as a dashboard card at most once per 30 days. Free-text goals are limited to 200 characters and are excluded from any parent view unless the student shares them. |
| PROFILE-007 | As a student, I can view and edit my profile and see exactly what data the module holds about me, so that I stay in control. | P0 / Ph1 | PROFILE-001, PRIV-004 | Given the profile screen, When the student opens ‘My data’, Then they see profile fields, number of score records, uploads stored, guardian links and consents, each with edit or delete actions as permitted. |
| PROFILE-008 | As a student in a lower-secondary grade, I can use the module with an age-appropriate experience, so that younger students are supported safely. | P2 / Ph2 | PRIV-002, OD-07 | Given a student selects a lower-secondary grade, When the age band is below the threshold set by legal review (OD-07), Then guardian consent is required before score data is saved and AI chat is disabled until consent is recorded. Notes: Scope decision: MVP targets Grades 10–12; Grades 6–9 gated by legal review. |

## 15.3 Monthly Score Entry

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| SCORE-001 | As a student, I can enter all subject scores for one reporting period on a single mobile screen, so that monthly entry takes under 90 seconds. | P0 / Ph1 | PROFILE-003, ADMIN-002 | Given 8 enrolled subjects on a 0–10 scale, When the student selects a period and types scores using the numeric keypad, Then focus advances to the next subject on ‘Next’, and a returning user can submit 8 scores in ≤ 90 s (median, usability test). Notes: Numeric keyboard (inputmode=decimal); accepts Lao digits ໐–໙ and normalises to Arabic numerals. |
| SCORE-002 | As a student, I select academic year, term/semester and month (reporting period) from lists generated by my school’s calendar, so that I cannot record an impossible period. | P0 / Ph1 | ADMIN-004 | Given the enrolment’s academic calendar defines periods Sep–May, When the student opens the period selector, Then only configured periods for that enrolment appear, the first period without a submitted record is pre-selected, and future periods beyond the current month are disabled. |
| SCORE-003 | As a student, the form validates each score against the grading scale, so that typing mistakes are caught immediately. | P0 / Ph1 | ADMIN-002 | Given a 0–10 scale with step 0.5, When the student enters 11, 7.3 or ‘abc’, Then the field shows an inline error (‘Score must be between 0 and 10 in steps of 0.5’) and Submit is disabled until fixed; 7.5 and 10 are accepted; leading/trailing spaces are trimmed. |
| SCORE-004 | As a student, I can mark a subject as ‘Not recorded yet’, ‘Not applicable this period’ or ‘Absent/exempt’, so that missing data is explicit rather than zero. | P0 / Ph1 | SCORE-001 | Given a subject has no score, When the student chooses a status, Then the record stores value=NULL with status in {missing, not_applicable, exempt}; NULL values are excluded from averages and never treated as 0; the dashboard shows the count of missing subjects. |
| SCORE-005 | As a student, my partially completed entry is saved as a draft automatically, so that I do not lose work when the connection drops. | P0 / Ph1 | SCORE-001 | Given the student has typed 3 of 8 scores, When the app goes offline or the tab closes, Then the draft persists locally (IndexedDB) and server-side on the next successful sync; reopening the period restores all typed values. Drafts never contribute to analytics. |
| SCORE-006 | As a student, I review a summary and explicitly submit the period, so that only confirmed data is analysed. | P0 / Ph1 | SCORE-003 | Given all fields are valid or have a status, When the student taps ‘Review’ then ‘Confirm and save’, Then a score_entry is stored with state=submitted, source=manual, verification=self_reported, and the dashboard refreshes within 3 s (p95). |
| SCORE-007 | As a student, I can correct a submitted score and the previous value is retained in history, so that corrections are transparent. | P0 / Ph1 | SCORE-006 | Given a submitted October Mathematics score of 6, When the student edits it to 7 with an optional reason, Then the current value becomes 7, a score_revision row stores old=6/new=7/actor/timestamp/reason, analytics are recalculated, and ‘Edited’ appears next to the score with a viewable history. |
| SCORE-008 | As the platform, I store each score in its original grading scale together with a scale reference, so that different school scales are never silently mixed. | P0 / Ph1 | ADMIN-002 | Given a score of 38/50 under scale S2, When it is saved, Then raw_value=38 and grading_scale_id=S2 are stored; normalised_value=0.76 is derived only when S2.normalisable=true; charts never plot two different scales on one axis without a ‘converted to %’ label. |
| SCORE-009 | As a student, I am prevented from creating two records for the same subject and period, so that duplicates do not distort averages. | P0 / Ph1 | SCORE-006 | Given October Mathematics already exists for the enrolment, When the student starts a new entry for October, Then the existing values open in edit mode; the database enforces UNIQUE(enrolment_id, reporting_period_id, subject_enrolment_id) on current records; an API request that would duplicate returns 409 SCORE_DUPLICATE. |
| SCORE-010 | As a student, I can browse my complete score history by year, period and subject, so that I can review past results. | P0 / Ph1 | SCORE-006 | Given 2 academic years of data, When the student opens History, Then entries are grouped by academic year > term > period, each showing subject scores, source (manual/photo), verification state and edit marker; closed enrolments are read-only. |
| SCORE-011 | As a student, I can see term and annual summaries computed from my monthly scores or entered directly when my school issues an official term result, so that both views are available. | P1 / Ph1 | SCORE-006, ANALYSIS-001 | Given monthly scores exist for Sep–Dec, When the term ends, Then a computed term mean is displayed and labelled ‘Calculated by Bitdoin’; if the student enters an official term score, it is stored as period_type=term_official and shown separately; computed and official values are never overwritten by each other. |
| SCORE-012 | As a user, every score shows its data source and verification status, so that self-reported and verified data are always distinguishable. | P0 / Ph1 | SCORE-006 | Given any score in any view (dashboard, report, parent view, API), Then it carries source ∈ {manual, ocr_confirmed, school_import} and verification ∈ {self_reported, guardian_acknowledged, school_verified}; MVP only creates self_reported; UI shows a badge for anything other than self_reported. |
| SCORE-013 | As a student, I can add a subject mid-year or drop one, so that the form adapts when my timetable changes. | P1 / Ph1 | PROFILE-003 | Given a subject is dropped from November, When the student removes it, Then subject_enrolment.end_period is set; earlier scores remain; the subject no longer appears in new periods; trend charts end at the last recorded period. |
| SCORE-014 | As a student, I receive a gentle reminder when a reporting period has passed without an entry, so that my record stays complete. | P1 / Ph1 | NOTIF-001 | Given the period end date + 7 days has passed with no submitted entry, When reminders are enabled, Then one in-app reminder is shown; a second reminder (in-app or push if consented) is allowed after a further 7 days; no more than 2 reminders per period. |

## 15.4 Score-book Photo & OCR

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| OCR-001 | As a student, I can photograph or upload a score-book page as an optional alternative to typing, so that entry is faster when the photo is good. | P1 / Ph2 | SCORE-006, PRIV-005 | Given the score-entry screen, When the student taps ‘Scan score book’, Then the camera or file picker opens (JPEG/PNG/HEIC/WebP, ≤ 15 MB before compression); typing remains visible as an equal option (‘Type scores’) on the same screen. |
| OCR-002 | As a student, I can crop, rotate and retake before uploading, so that the image contains only the relevant page. | P1 / Ph2 | OCR-001 | Given a captured photo, When the preview opens, Then the student can rotate in 90° steps, crop with corner handles, and retake; the client downscales to max 2000 px on the long edge and JPEG quality 0.8 (target ≤ 600 KB) before upload. |
| OCR-003 | As a student, I get immediate feedback when a photo is too dark, blurry or skewed, so that I retake it before waiting for processing. | P1 / Ph2 | OCR-002 | Given a preview, When on-device checks detect mean luminance < 60/255, Laplacian variance below the calibrated blur threshold, or page skew > 15°, Then a specific tip is shown (‘Too dark – move to light’) and the student may still continue; thresholds are calibrated in Phase 0 on the sample set. |
| OCR-004 | As the platform, I extract subjects, scores, period and metadata into a structured, schema-validated result with per-field confidence, so that uncertain values can be flagged. | P1 / Ph2 | OCR-002, AI-010 | Given an uploaded image, When processing completes, Then the job stores JSON matching ocr_extraction.v1 (Section 21.4) with each field’s value, confidence ∈ [0,1], bounding box and raw text; outputs failing schema validation are retried once and then marked failed. |
| OCR-005 | As the platform, I match extracted subject names to the subject catalogue using aliases, so that ‘ຄະນິດສາດ’, ‘Math’ and ‘ເລກ’ map to Mathematics. | P1 / Ph2 | ADMIN-002, OCR-004 | Given extracted text ‘ຄະນິດ’, When matching runs, Then exact alias match → confidence 1.0; normalised fuzzy match ≥ 0.85 → suggested; below 0.85 → ‘Choose subject’ required; unmatched subjects are never auto-created. |
| OCR-006 | As a student, I review all extracted values with uncertain fields highlighted and must confirm before anything is saved, so that OCR never silently creates grades. | P1 / Ph2 | OCR-004, OCR-005 | Given an extraction with 2 fields below the confidence threshold, When the review screen opens, Then those fields are highlighted, the image crop for each field is viewable, ‘Confirm and save’ is disabled until each highlighted field is touched (accepted or edited), and saved scores carry source=ocr_confirmed, verification=self_reported. |
| OCR-007 | As a student, I am told when the photo seems to contain several months or another person’s records, so that I choose what to import. | P1 / Ph2 | OCR-004 | Given the extraction finds 3 month columns, When review opens, Then the student must choose which period(s) to import (default: none pre-selected except the current open period); if more than one student name is detected, a warning asks the student to crop to their own record and blocks import until acknowledged. |
| OCR-008 | As the platform, I detect duplicate uploads, so that the same page does not create repeated processing cost or duplicate scores. | P1 / Ph2 | OCR-004 | Given an image with perceptual hash distance ≤ 6 from an upload by the same student in the last 90 days, When uploaded, Then the user is asked ‘This looks like a page you uploaded on . Use those results?’; confirmed duplicates do not consume OCR quota. |
| OCR-009 | As a student, if OCR fails I am moved to manual entry with nothing lost, so that a bad photo never blocks me. | P1 / Ph2 | OCR-004, SCORE-001 | Given processing fails or exceeds 60 s, When the student is on the processing screen, Then a message offers ‘Try another photo’ and ‘Type scores instead’; choosing the latter opens the manual form for the same period, pre-filled with any fields that were extracted with confidence ≥ 0.9. |
| OCR-010 | As the platform, I keep an auditable log of each OCR job, model version, outputs and user corrections, so that accuracy can be measured and improved. | P1 / Ph2 | OCR-004 | Given a confirmed import, Then ocr_job, ocr_extracted_field and ocr_confirmation rows record model_id, prompt_version, per-field original vs confirmed value and latency; correction rate per field is available to the OCR quality dashboard (ADMIN-008). |
| OCR-011 | As a student, I control how long my score-book images are kept, so that sensitive images are not stored longer than needed. | P1 / Ph2 | PRIV-005 | Given default retention, When an import is confirmed, Then the original image is deleted after 30 days unless the student opted into ‘Keep my photos’; the student can delete any image immediately; deletion removes object storage and derived thumbnails within 24 h. |
| OCR-012 | As the platform, I enforce a per-student monthly OCR allowance by plan, so that processing cost stays predictable. | P2 / Ph2 | BILLING-003 | Given a Free user with an allowance of N uploads/month (OD-11), When the allowance is used, Then the scan button shows remaining count and, once exhausted, explains the limit and keeps manual entry fully available; failed jobs do not consume allowance. |

## 15.5 Performance Dashboard

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| DASH-001 | As a student, I see my latest period, overall mean, number of subjects recorded and change from the previous period at the top of the dashboard, so that I understand my status in 5 seconds. | P0 / Ph1 | SCORE-006, ANALYSIS-001 | Given at least one submitted period, When the dashboard loads, Then the summary card shows latest period name, mean (1 decimal) in the scale’s units, ‘n of m subjects recorded’, and change vs previous comparable period with an arrow and text label (not colour alone). |
| DASH-002 | As a student, I see a monthly average trend chart, so that I can see direction over time. | P0 / Ph1 | ANALYSIS-001 | Given ≥ 2 submitted periods in the same scale family, When the chart renders, Then it plots one point per period, a 3-period rolling mean line when ≥ 4 periods exist, gaps for periods with no data (not interpolated), and school/scale changes as vertical annotations. With < 2 periods an empty state explains what is needed. |
| DASH-003 | As a student, I can open a per-subject line chart, so that I can follow one subject over time. | P0 / Ph1 | ANALYSIS-001 | Given Mathematics has 5 scores, When the student opens Mathematics, Then a line chart shows each score, the subject mean as a reference line, and a text summary with the trend label from ANALYSIS-003 including its confidence wording. |
| DASH-004 | As a student, I see a bar chart comparing subjects for the latest period, so that I can compare relative results. | P0 / Ph1 | SCORE-006 | Given the latest period, When the comparison chart renders, Then bars are sorted by score descending, labelled with values, and subjects with missing status are listed beneath the chart rather than shown as zero-height bars. |
| DASH-005 | As a student, I see ‘Stronger subjects’ and ‘Subjects needing attention’ with the reason each was selected, so that the labels are explainable. | P1 / Ph2 | ANALYSIS-002 | Given the analysis snapshot, When cards render, Then each subject shows the rule that selected it (e.g. ‘Above your overall mean in 4 of the last 5 months’) and a confidence chip (Low/Medium/High); when data are insufficient the card says so instead of listing subjects. |
| DASH-006 | As a student using a phone on a slow network, the dashboard is usable quickly, so that I do not give up. | P0 / Ph1 | NFR-001 | Given a simulated ‘Slow 4G’ profile (400 kbps, 400 ms RTT) on a mid-range Android, When the dashboard opens from a warm session, Then the summary card is visible ≤ 2.5 s (p75) and the module’s initial JS for the route is ≤ 170 KB gzipped. |
| DASH-007 | As a student, I can compare the same subject year-over-year when the scales are compatible, so that I see longer-term change. | P2 / Ph3 | ANALYSIS-001, SCORE-008 | Given two academic years with the same normalisable scale family, When the student selects ‘Compare years’, Then both series are shown aligned by month; if scales are incompatible the option is disabled with an explanation. |
| DASH-008 | As a student using a screen reader, every chart has an accessible text alternative, so that charts are not the only way to read results. | P0 / Ph1 | DASH-002 | Given any chart, Then a visually hidden data table or ‘View as table’ toggle exposes the same values; colour contrast ≥ 4.5:1 for text and 3:1 for chart marks; trend direction is conveyed by icon + text, not colour alone. |

## 15.6 Strengths & Weaknesses Analysis

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| ANALYSIS-001 | As the platform, I compute period means, subject means, rolling means and period-over-period change deterministically, so that every number shown can be reproduced. | P0 / Ph1 | SCORE-006 | Given the fixture dataset in Appendix C, When the analysis engine runs, Then all outputs equal the expected values to 2 decimal places; calculations exclude NULL scores and drafts; results are versioned with engine_version. |
| ANALYSIS-002 | As the platform, I classify subjects as relatively stronger, relatively lower, or insufficient evidence using documented thresholds, so that labels are consistent and explainable. | P1 / Ph2 | ANALYSIS-001 | Given a subject with ≥ 3 scores in the last 6 periods, When its mean deviation from the student’s overall mean is ≥ +0.75 scale points (0–10 scale; 7.5 pp normalised) and it is above the overall mean in ≥ 60% of shared periods, Then label=relatively_stronger; symmetric rule for relatively_lower; otherwise neutral; with < 3 scores label=insufficient_evidence. |
| ANALYSIS-003 | As the platform, I label trends (improving, declining, stable, volatile, insufficient) with a confidence level, so that one month’s change is never presented as a trend. | P1 / Ph2 | ANALYSIS-001 | Given fewer than 4 scores, Then trend=insufficient_evidence. Given ≥ 4 scores, Then slope by Theil–Sen; improving if slope ≥ +0.15 points/period and Mann–Kendall p < 0.20 (symmetric for declining; Low/Medium/High confidence by n and p, Section 20.6); volatile if SD ≥ 1.0 point on a 0–10 scale (10% of scale range) regardless of slope; otherwise ‘no clear trend’. Unit tests cover each boundary. |
| ANALYSIS-004 | As a student, explanations distinguish what the data show from possible reasons, so that I am not told guesses as facts. | P1 / Ph2 | ANALYSIS-002, AI-005 | Given any generated explanation, Then it contains an ‘What your scores show’ part limited to facts from the snapshot and an optional ‘Things that sometimes help’ part phrased as suggestions; it never states causes related to intelligence, motivation, personality, health or learning disorders (enforced by output filter and evaluation set). |
| ANALYSIS-005 | As a student flagged for a lower subject, I am offered a short diagnostic quiz, so that the specific topics behind the score can be found. | P1 / Ph2 | ANALYSIS-002, QUIZ-001 | Given Mathematics is labelled relatively_lower and a published diagnostic exists for the student’s grade, When the subject page opens, Then a CTA ‘Find which topics to practise (8–12 min)’ is shown; if no diagnostic exists, the CTA is hidden and no placeholder content is invented. |
| ANALYSIS-006 | As the platform, I store an immutable analysis snapshot each time inputs change, so that past reports remain reproducible. | P1 / Ph2 | ANALYSIS-001 | Given a score edit, When recomputation runs, Then a new analysis_snapshot row is written with input_hash, engine_version and outputs; reports reference a snapshot_id; old snapshots are retained per the retention policy. |
| ANALYSIS-007 | As the platform, I treat conflicting evidence explicitly (e.g. low monthly scores but strong diagnostic result), so that the student sees both rather than a forced conclusion. | P1 / Ph2 | ANALYSIS-002, QUIZ-002 | Given a subject labelled relatively_lower and a diagnostic with ≥ 80% mastery in all tested topics, When the subject page renders, Then it shows ‘Your quiz results are strong, but school scores are lower – topics outside this quiz or test conditions may matter’ and does not recommend remedial content for mastered topics. |
| ANALYSIS-008 | As the platform, I never compare a student against other students or schools in the MVP, so that unfair cross-school comparisons are avoided. | P0 / Ph1 | — | Given any MVP screen or report, Then no percentile, rank or comparison to other users is displayed; any future cohort comparison requires a decision record (OD-14) and minimum cohort size of 30. |

## 15.7 Diagnostic Quizzes

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| QUIZ-001 | As a student, I can take a short topic-level diagnostic quiz (10–15 items, ≤ 15 min) in Lao, so that my specific learning needs are identified. | P1 / Ph2 | ADMIN-007 | Given a published diagnostic for Grade 11 Mathematics, When the student starts it, Then items are shown one per screen, progress is saved after each answer, the quiz can be resumed within 7 days, and each item is tagged to exactly one topic. |
| QUIZ-002 | As a student, I see results per topic with a mastery band, so that I know what to practise. | P1 / Ph2 | QUIZ-001 | Given a completed diagnostic with ≥ 3 items per topic, Then each topic shows correct/total and a band (Secure ≥ 80%, Developing 50–79%, Needs practice < 50%); topics with < 3 items show ‘Not enough questions to judge’. |
| QUIZ-003 | As a student, I can review each answer with an explanation in Lao, so that I learn from mistakes. | P1 / Ph2 | QUIZ-001, ADMIN-007 | Given a completed quiz, When the student opens review, Then each item shows the chosen answer, correct answer and a human-authored explanation; AI-generated explanations are shown only if approved in the content workflow (ADMIN-009) and labelled as such. |
| QUIZ-004 | As a student, I can retake a diagnostic after practising, so that I can see topic-level change. | P2 / Ph2 | QUIZ-002 | Given a completed diagnostic, When 7 days have passed or the student has completed the recommended practice, Then a parallel form (different items, same blueprint) is offered when available; results show change per topic with item counts. |
| QUIZ-005 | As the platform, quiz items exposed to students are original or licensed and versioned, so that integrity and copyright are protected. | P1 / Ph2 | ADMIN-007 | Given an item, Then it has author, licence/source, review status and version; items without status=approved cannot be served; the system holds no content described as leaked or official exam questions. |

## 15.8 Learning Recommendations

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| LEARN-001 | As a student, I receive up to 3 next actions linked to my analysis, so that I know what to do this week. | P1 / Ph2 | ANALYSIS-002, LEARN-004 | Given an analysis snapshot, When recommendations are generated, Then at most 3 items are shown, each with a reason (‘Because Algebra was Needs practice in your quiz on 12 Oct’), an estimated time, and an action; all items reference existing catalogue IDs. |
| LEARN-002 | As the platform, I generate MVP recommendations with documented rules and ranking, so that results are predictable and testable. | P1 / Ph2 | LEARN-004 | Given the rule table in Section 14.6, When inputs match a rule, Then the candidate set and ranking are deterministic for identical inputs; ties broken by content quality score then recency; outputs logged with rule_ids. |
| LEARN-003 | As the platform, I never recommend content that is not published in the Bitdoin catalogue, so that no invented lessons or books appear. | P1 / Ph2 | LEARN-004 | Given a candidate item whose catalogue status is not ‘published’ or whose bookstore availability is ‘out_of_stock’ for all offers, Then it is excluded; if no candidates remain the card shows ‘We don’t have practice for this topic yet’ and logs a content-gap event. |
| LEARN-004 | As a content manager, I tag Academy lessons, challenges, quizzes and Bookstore titles with subject, grade, topic, difficulty and objectives, so that the engine can match them. | P1 / Ph2 | ADMIN-007, OD-05 | Given the content metadata form, When an item is saved, Then subject, grade band, ≥ 1 topic, difficulty (1–3), language and estimated minutes are required; external IDs reference existing Academy/Bookstore records via the integration adapter. |
| LEARN-005 | As a student, I can mark a recommendation as done, not helpful or not now, so that suggestions improve and do not repeat. | P1 / Ph2 | LEARN-001 | Given a recommendation, When dismissed as ‘not now’, Then it is hidden for 14 days; ‘not helpful’ suppresses that item for the student for 180 days and records feedback; the same item is not shown more than 3 times in 30 days. |
| LEARN-006 | As a student, I see relevant Bitdoin Bookstore titles for a subject, so that I can buy study materials if I want. | P2 / Ph5 | LEARN-004, OD-06 | Given a subject with tagged in-stock titles, When the ‘Books that may help’ section renders, Then at most 2 titles show with title, language, price range from the existing price-comparison data and a link to the existing /bookstore/books/{id} page; the section is labelled as optional and never appears in parent reports as a purchase prompt for students under the legal threshold. |
| LEARN-007 | As a student, recommended Academy lessons and weekly challenges open in the existing Academy experience, so that I do not use a second learning player. | P1 / Ph2 | OD-05 | Given a recommendation of type academy_lesson, When the student taps it, Then the existing Academy lesson route opens with a return link to the module; completion events from Academy are consumed to mark the recommendation done. |

## 15.9 AI Academic Assistant

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| AI-001 | As a student, I can ask the existing Bitdoin AI Coach questions about my own recorded scores, so that I get explanations in simple Lao. | P1 / Ph3 | ANALYSIS-006, OD-08 | Given the student opens AI Coach from the scores module, When they ask ‘Why did my maths average fall?’, Then the answer cites the specific periods and values from the student’s latest snapshot, uses simple Lao by default, and offers one next step. |
| AI-002 | As the platform, the assistant can only access the authenticated student’s authorised data through server-side tools, so that it cannot disclose another student’s records. | P0 / Ph3 | AUTH-002 | Given any conversation, Then the model receives only data returned by tool calls scoped to the session’s student_profile_id; tool calls never accept a student ID from model output; red-team test set of 50 cross-student prompts yields zero disclosures. |
| AI-003 | As a student, the assistant says when data are insufficient instead of guessing, so that I can trust it. | P0 / Ph3 | AI-001 | Given a question about a subject with < 3 scores, Then the answer states that there is not enough data yet and how many more months are needed; on the hallucination evaluation set, unsupported numeric claims ≤ 1% of responses. |
| AI-004 | As a parent or student, the assistant behaves safely for minors, so that conversations stay appropriate. | P0 / Ph3 | AI-001 | Given input or output that matches self-harm, abuse, sexual content or personal-data-request categories, Then the safety layer blocks or redirects with a pre-approved message and, for self-harm, shows locally appropriate help information approved by the owner (OD-15); no romantic/companion persona; no requests for photos or contact details. |
| AI-005 | As the platform, I use versioned prompt templates and structured outputs, so that responses can be evaluated and rolled back. | P1 / Ph3 | AI-001 | Given a release, Then each prompt has an ID and semantic version; responses store prompt_version and model_id; switching a version is a configuration change that can be reverted within 15 minutes. |
| AI-006 | As the platform, I control AI cost per student with quotas and caching, so that unit economics remain viable. | P1 / Ph3 | BILLING-003 | Given a Free student, When they exceed the daily message quota (OD-11), Then the assistant explains the limit and offers non-AI help (dashboard, lessons); identical snapshot-explanation requests are served from cache keyed by (snapshot_id, prompt_version, language) for 30 days. |
| AI-007 | As a student, I can rate an answer and report a problem, so that quality issues are reviewed. | P1 / Ph3 | AI-001 | Given an answer, When the student taps thumbs-down or ‘Report’, Then feedback with conversation ID (not full text unless the student consents to share) is queued for the Academic Reviewer; reports flagged as safety are reviewed within 2 business days. |
| AI-008 | As the platform, when the AI provider is unavailable the module still works, so that core tracking never depends on AI. | P1 / Ph3 | AI-001 | Given provider timeouts > 20 s or error rate > 20% over 5 min, Then the circuit breaker opens, chat shows ‘Coach is busy – try later’, and dashboard, analysis and recommendations continue to function using deterministic outputs. |
| AI-009 | As a student, I can generate a plain-language monthly summary of my results, so that I can understand them quickly. | P1 / Ph3 | ANALYSIS-006, AI-005 | Given a submitted period, When the student opens ‘Monthly summary’, Then a ≤ 150-word Lao summary is produced from the snapshot via the academic_feedback.v1 template; every number in the text is validated against snapshot values before display; if validation fails, a deterministic template summary is shown instead. |
| AI-010 | As the platform, I evaluate any AI model (OCR or text) against fixed Lao test sets before release, so that quality regressions are caught. | P1 / Ph2 | — | Given a candidate model or prompt version, When the evaluation pipeline runs, Then results for OCR field accuracy, Lao fluency rating, factual consistency and safety are compared with the current production baseline and release is blocked if any gate in Section 35.4 fails. |

## 15.10 Study Planner & Goals

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| PLAN-001 | As a student, I can set a target for a subject with a time frame, so that I have a clear goal. | P1 / Ph3 | SCORE-006 | Given Mathematics latest mean 6.0 on a 0–10 scale, When the student sets target 8.0 by March, Then the goal is saved with baseline, target and end period; the feasibility check (Section 19.7) labels it ‘Ambitious’ if required gain > 0.5 points/month and suggests an intermediate milestone, without blocking. |
| PLAN-002 | As a student, I choose how many minutes per day and which days I can study, so that the plan is realistic. | P1 / Ph3 | PLAN-001 | Given commitment = 20 min on Mon/Wed/Sat, When the weekly plan is generated, Then total scheduled time ≤ the commitment, no session is longer than 30 min, and at least 1 rest day exists. |
| PLAN-003 | As a student, I receive a weekly set of tasks drawn from my recommendations, so that I know what to do each day. | P1 / Ph3 | PLAN-002, LEARN-001 | Given recommendations and commitment, When a new week starts (Monday 00:00 Asia/Vientiane), Then 2–5 tasks are scheduled, each linked to a catalogue item or a self-study instruction, with estimated minutes. |
| PLAN-004 | As a student, missed tasks are rescheduled without penalties, so that I am not discouraged. | P1 / Ph3 | PLAN-003 | Given a task not completed by its day, Then it moves to the next available day once; after the second miss it is offered as ‘skip or keep’; no streak is lost, no negative message or red alert is shown; weekly review shows completed vs planned neutrally. |
| PLAN-005 | As a student, completing study tasks contributes to my existing Academy XP and challenge progress, so that the ecosystem feels connected. | P2 / Ph3 | PLAN-003, OD-09 | Given the owner approves XP integration, When a task is completed, Then an event is sent to the existing XP system; streak mechanics for this module are opt-in and missed days never reduce earned XP. |
| PLAN-006 | As a student, I can edit or pause my plan at any time, so that it adapts to exams and holidays. | P1 / Ph3 | PLAN-001 | Given an active plan, When the student taps ‘Pause until ’, Then no tasks or reminders are generated until that date; edits apply from the next day. |

## 15.11 Parent / Guardian

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| PARENT-001 | As a student, I can invite a parent/guardian by sharing a one-time link code, so that linking requires my action. | P1 / Ph3 | AUTH-004, PRIV-003 | Given the student generates an invite, Then an 8-character code and link valid for 72 h are created, single-use, rate-limited to 5 active invites per student; the student chooses visibility scope before sharing. |
| PARENT-002 | As a guardian, I accept the invite with my own Bitdoin account and declare my relationship, so that the link is attributable. | P1 / Ph3 | PARENT-001 | Given a valid code, When the guardian signs in and accepts, Then relationship_type (mother, father, guardian, other) and guardian declaration checkbox are required; the link becomes active only after the student confirms the guardian’s display name within 7 days (two-sided confirmation). |
| PARENT-003 | As a guardian, I can request a link to my child when the child is under the consent threshold, so that consent can be given before data is processed. | P1 / Ph3 | PRIV-002, OD-07 | Given a student in the ‘guardian consent required’ band, When the student starts onboarding, Then a guardian-consent step generates a consent link; until a guardian completes it, only profile setup is possible and no scores are stored server-side. |
| PARENT-004 | As a student, I control what a linked guardian can see, so that sharing is proportionate. | P1 / Ph3 | PARENT-002 | Given an active link, Then the student can toggle scopes: scores & trends (default on), study plan progress (default on), AI conversations (always off, not offered), career questionnaire answers (default off), goals free text (default off). Changes apply within 1 minute and are audit-logged. |
| PARENT-005 | As a guardian, I see a dashboard for each linked child with trends and supportive suggestions, so that I can help constructively. | P1 / Ph3 | PARENT-004, DASH-002 | Given 2 linked children, When the guardian opens Family, Then each child appears as a separate card; no screen compares siblings; suggestions are phrased as support actions (e.g. ‘Ask what topic felt hardest this month’). |
| PARENT-006 | As a guardian, I receive a monthly progress report, so that I stay informed without checking daily. | P1 / Ph3 | PARENT-005, NOTIF-002 | Given the guardian has the report entitlement and the child’s scope allows scores, When a period is submitted and 3 days have passed (to allow corrections), Then a report with the 7 sections in Section 14.9 is generated from a snapshot and delivered in-app (and by email if consented). |
| PARENT-007 | As a student or guardian, I can end the link at any time, so that access can be withdrawn. | P1 / Ph3 | PARENT-002 | Given an active link, When either party taps ‘Remove link’, Then access ends immediately (next API call returns 404 for that child), both parties are notified in-app, and the guardian retains no copies except reports already downloaded. |
| PARENT-008 | As support, I can suspend a disputed guardian link, so that an incorrect or abusive link is contained quickly. | P1 / Ph3 | ADMIN-005 | Given a dispute report, When a Support Agent suspends the link, Then guardian access stops immediately, the case is recorded with reason codes, and only a Super Administrator can reinstate it after review. |
| PARENT-009 | As the platform, when a student reaches the age of majority set by legal review, guardian visibility is re-confirmed by the student, so that adult students control their data. | P1 / Ph3 | PRIV-002, OD-07 | Given the student’s recorded age band crosses the configured threshold, Then the student is asked to keep or remove each guardian link; if no answer within 30 days, links are paused (not deleted). |

## 15.12 Major & Career Guidance

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| CAREER-001 | As a student, I can complete a short interest questionnaire (≤ 24 items, ≤ 8 minutes), so that suggestions consider what I enjoy. | P1 / Ph4 | — | Given the questionnaire, Then items use a 4-point like/dislike scale plus ‘Not sure’, progress saves after each screen, and the intro states it is an exploration tool, not a validated psychological test. |
| CAREER-002 | As a student, I see 3–6 major/career options with the factors behind each, so that I can explore rather than receive one answer. | P1 / Ph4 | CAREER-001, CAREER-005, UNI-001 | Given a completed questionnaire and ≥ 1 analysis snapshot, Then 3–6 options from at least 2 different career clusters are shown, each with ‘Why this appears’ listing interest match, related subject evidence and stated preferences; no numerical suitability score or percentage is shown. |
| CAREER-003 | As a student, I can explore any career, including ones not linked to my strongest subjects, so that my choices are not limited by grades. | P0 / Ph4 | CAREER-002 | Given the explorer, When the student searches or browses, Then every published career is accessible regardless of scores; each shows ‘What preparation would help’ rather than ‘not suitable’. |
| CAREER-004 | As the platform, recommendations never use gender, ethnicity, province of origin or family income as ranking inputs, so that stereotyping is avoided. | P0 / Ph4 | CAREER-002 | Given the ranking function, Then its input schema excludes these attributes; fairness evaluation (Section 22.8) shows no statistically significant difference (p ≥ 0.05 with Bonferroni correction) in cluster distribution across synthetic profiles that differ only in these attributes. |
| CAREER-005 | As a student, each major/career detail shows sourced, dated information and states clearly when data are not available, so that I am not misled. | P1 / Ph4 | UNI-002 | Given a career page, Then each time-sensitive fact (programmes, entrance requirements, salary) shows source name, link and ‘verified on’ date; facts past their review date display ‘May be out of date’; where no reliable Lao salary data exist, the page says so instead of showing a range. |
| CAREER-006 | As a Premium student or guardian, I can generate a detailed career report (PDF/in-app), so that I can discuss options with family and teachers. | P1 / Ph4 | CAREER-002, BILLING-004 | Given entitlement career_report, When the student generates a report, Then a report of 6–10 pages is produced from a frozen snapshot including options, factors, pathways, next steps, sources with dates and a disclaimer; regenerations within 30 days use the same purchase. |
| CAREER-007 | As a student, recommendations update when I retake the questionnaire or new scores arrive, and I can see what changed, so that guidance evolves with me. | P1 / Ph4 | CAREER-002 | Given a new snapshot, When the student opens results, Then a ‘What changed since ’ note lists added/removed options and the reason; retake is allowed after 90 days or immediately if the student chooses ‘My interests have changed’. |
| CAREER-008 | As the platform, the new career guidance extends the existing Academy Career Explorer instead of duplicating it, so that there is one career catalogue. | P1 / Ph4 | OD-10 | Given an existing career such as ‘Software Engineer’ at /academy/careers, Then the personalised results link to the same career record and enrich it with Lao programme links; no second career taxonomy is created. |
| CAREER-009 | As a student, I am encouraged to discuss options with parents, teachers or counsellors, so that the app is one input among several. | P1 / Ph4 | CAREER-002 | Given results or a report, Then a visible note recommends discussion with trusted adults and provides a printable ‘questions to ask’ list. |
| CAREER-010 | As a student, I can save careers and majors to a shortlist, so that I can come back to them. | P2 / Ph4 | CAREER-002 | Given a career, When the student taps ‘Save’, Then it appears in My shortlist (max 20); saved items are not visible to guardians unless the student enables the career scope. |

## 15.13 Universities & Pathways Data

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| UNI-001 | As a career content reviewer, I can create and publish university, faculty and programme records with sources, so that students see verified pathways. | P1 / Ph4 | ADMIN-010 | Given a draft programme, When the reviewer submits it, Then name (Lao/English), institution, degree level, duration, source URL and verified_on are required; status flows draft → in_review → published; a different reviewer must approve publication (four-eyes). |
| UNI-002 | As the platform, time-sensitive fields carry source, URL, verified date, applicable academic year and review-by date, so that outdated information is not presented as current. | P0 / Ph4 | UNI-001 | Given a field with review_by in the past, Then it is shown with an ‘Out of date’ label and excluded from the career report; a weekly job lists expiring records to reviewers 30 days before review_by. |
| UNI-003 | As a student, I can search programmes by field, institution, province and entrance exam group, so that I can see where a major is offered. | P1 / Ph4 | UNI-001 | Given published programmes, When the student filters ‘Engineering’ + ‘Group A’, Then only programmes whose verified entrance group is A are shown; programmes with unknown group appear under ‘Group not confirmed’. |
| UNI-004 | As a reviewer, I can record entrance requirements and cut-off information only with a cited official source, so that no admission criteria are invented. | P1 / Ph4 | UNI-002 | Given an attempt to save a cutoff or requirement without source_url and academic_year, Then validation fails; cut-offs are displayed with ‘for – may change’ and never extrapolated to future years. |
| UNI-005 | As a student, I can see scholarships and application deadlines relevant to a programme, so that I do not miss dates. | P2 / Ph4 | UNI-001, NOTIF-001 | Given a scholarship with a verified deadline, When the student saves it, Then a reminder can be enabled for 14 and 3 days before the deadline; expired deadlines are hidden from lists. |

## 15.14 Mock Examination Integration

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| EXAM-001 | As a Grade 12 student, I can take a timed mock exam aligned to the current official entrance exam group structure, so that I practise under realistic conditions. | P2 / Ph5 | QUIZ-005, UNI-002 | Given a published mock for Group A with a verified blueprint for the current year, When the student starts, Then the timer, sections and subject composition follow the blueprint; if the blueprint is not verified for the current year, the mock is labelled ‘Practice set’ not ‘Mock exam’. |
| EXAM-002 | As a student, mock-exam, quiz and school scores are shown as separate evidence streams, so that incompatible scores are not merged. | P2 / Ph5 | EXAM-001, ANALYSIS-001 | Given all three data types exist, Then the learning profile shows three separate panels; no composite index combines them unless a documented methodology is approved (OD-14). |
| EXAM-003 | As a student, mock results generate weak-topic practice and link to Academy lessons, so that preparation is targeted. | P2 / Ph5 | EXAM-001, LEARN-002 | Given a completed mock, Then topic results feed the recommendation engine with source=mock_exam and the same rules as QUIZ-002. |

## 15.15 Notifications

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| NOTIF-001 | As a student, I receive in-app reminders and can choose web push if I want it, so that I control interruptions. | P1 / Ph1 | — | Given default settings, Then only in-app notifications are on; web push requires explicit browser permission requested after a user action (never on first load); each category can be turned off in settings. |
| NOTIF-002 | As a guardian, I can receive monthly summaries by email if I opt in, so that I get updates outside the app. | P1 / Ph3 | PARENT-006 | Given the guardian opts into email, Then a double-opt-in confirmation is required; every email has a one-click unsubscribe; emails contain no scores unless the guardian enabled ‘include scores in email’. |
| NOTIF-003 | As a user, notifications respect quiet hours and caps, so that students are not disturbed at night. | P1 / Ph1 | NOTIF-001 | Given quiet hours 21:00–07:00 Asia/Vientiane by default, Then no push or email is sent in that window; max 1 push per day and 3 per week per student across all categories; transactional subscription notices exempt from the weekly cap only. |
| NOTIF-004 | As a student, notification copy is encouraging and never shaming, so that reminders support wellbeing. | P0 / Ph1 | NOTIF-001 | Given the copy library, Then every template passes the tone checklist (Section 14.13): no comparison to others, no fear language, no score values in lock-screen text. |
| NOTIF-005 | As a subscriber, I am told 7 days and 1 day before Premium expires, so that I can renew manually. | P1 / Ph3 | BILLING-002 | Given manual-activation Premium expiring on date D, Then in-app notices appear at D-7 and D-1 and an email if consented; after expiry, data remain accessible per BILLING-006. |
| NOTIF-006 | As the platform, I can add SMS or messaging-app channels later through the same notification service, so that channel expansion does not require redesign. | P3 / Ph5 | NOTIF-001 | Given the channel abstraction, Then a new channel can be added by implementing a provider adapter and template mapping without changing producer code; SMS requires separate consent and cost approval (OD-12). |

## 15.16 Administration

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| ADMIN-001 | As a Super Administrator, I can grant and revoke admin sub-roles, so that staff have only the access they need. | P0 / Ph1 | AUTH-004 | Given the permission matrix (Section 28), When a role is granted, Then only listed permissions become available; all grants/revocations are audit-logged with actor and reason; MFA is required for all admin roles (OD-13). |
| ADMIN-002 | As an Education Content Manager, I can manage subjects, aliases and grading scales, so that score entry matches real score books. | P0 / Ph1 | ADMIN-001 | Given the subject editor, Then each subject has code, Lao name, English name, grade applicability and aliases; each grading scale has min, max, step, display format, pass mark (optional) and normalisable flag; scales in use cannot be edited destructively — a new version is created. |
| ADMIN-003 | As an Education Content Manager, I can manage schools (name Lao/English, province, district, type) and merge duplicates, so that the school list stays clean. | P0 / Ph1 | ADMIN-001 | Given two records for the same school, When merged, Then enrolments of the merged record are re-pointed, the old record becomes an alias, and an audit entry records the merge. |
| ADMIN-004 | As an Education Content Manager, I can configure academic years, terms and reporting periods per curriculum template and override per school, so that calendars reflect reality. | P0 / Ph1 | ADMIN-001 | Given template ‘National default 2026–2027’, When periods are defined (e.g. Sep–May monthly, two semesters), Then enrolments inherit them; a school override replaces only the overridden periods; periods with submitted scores cannot be deleted. |
| ADMIN-005 | As a Support Agent, I can look up a student’s module account by Bitdoin user reference to resolve tickets without seeing scores by default, so that support access is minimised. | P1 / Ph1 | ADMIN-001 | Given a support lookup, Then profile status, enrolments, consent and link states are visible; viewing scores or images requires a ‘break-glass’ reason, is time-limited to 30 minutes and is audit-logged. |
| ADMIN-006 | As an admin, I can view audit logs filtered by actor, student reference and action, so that access can be reviewed. | P1 / Ph1 | ADMIN-001 | Given the audit viewer, Then entries are append-only, filterable, and exportable as CSV by Super Administrator only; logs retain 24 months (OD-16). |
| ADMIN-007 | As an Education Content Manager, I can create topics, quiz items and content metadata with a review workflow, so that only reviewed content is served. | P1 / Ph2 | ADMIN-001 | Given an item, Then status flows draft → in_review → approved → retired; approval requires a user with Academic Reviewer role who is not the author. |
| ADMIN-008 | As an Academic Reviewer, I can monitor OCR quality (failure rate, correction rate per field, latency, cost), so that issues are detected early. | P1 / Ph2 | OCR-010 | Given the OCR dashboard, Then daily metrics by model version and school template are shown with alert thresholds (e.g. correction rate > 15% over 7 days). |
| ADMIN-009 | As an Academic Reviewer, I can review sampled AI outputs and user-reported answers, so that quality and safety are monitored. | P1 / Ph3 | AI-007 | Given the review queue, Then a weekly random sample (default 1% or 50 conversations, whichever larger, from consenting users) plus all reported items appear; reviewers rate accuracy, Lao quality and safety on a rubric; results feed AI-010. |
| ADMIN-010 | As a Career Content Reviewer, I manage the career taxonomy, programme data and their sources, so that guidance content stays accurate. | P1 / Ph4 | ADMIN-001 | Given the career editor, Then the reviewer can link careers to majors and programmes, add sources and set review-by dates; publication follows UNI-001 four-eyes rule. |

## 15.17 Subscriptions & Entitlements

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| BILLING-001 | As the platform, module features check entitlements from a single entitlement service, so that pricing changes do not require code changes. | P1 / Ph3 | OD-11 | Given a feature flag map (Section 30.4), When a request requires ‘advanced_analysis’, Then the service resolves the user’s active entitlements from the existing Academy subscription and module add-ons; changing which plan includes a feature is configuration only. |
| BILLING-002 | As a subscriber, existing Academy Premium (manual activation) unlocks the module’s premium features, so that I do not pay twice. | P1 / Ph3 | BILLING-001, OD-11 | Given a user whose Academy subscription status is active Premium, Then module premium entitlements are active for the same period; on expiry they end at the same timestamp. |
| BILLING-003 | As the platform, usage-limited features (OCR, AI messages) decrement quotas atomically, so that limits are enforced fairly. | P1 / Ph3 | BILLING-001 | Given concurrent requests, Then quota decrements are transactional; failed/system-error jobs are refunded; quota resets on the 1st of each month 00:00 Asia/Vientiane. |
| BILLING-004 | As a guardian or student, I can buy a one-time career report, so that I do not need a subscription for it. | P2 / Ph4 | BILLING-001 | Given checkout for a one-time report, Then payment uses the existing Bitdoin payment workflow (QR/bank transfer with manual or automated confirmation); entitlement career_report is granted for 12 months after payment confirmation. |
| BILLING-005 | As a guardian, I can buy a family plan covering up to 3 linked children, so that siblings are covered affordably. | P2 / Ph3 | BILLING-001, PARENT-002 | Given a family plan, Then premium entitlements apply to the guardian and up to 3 actively linked students; removing a link frees a seat immediately. |
| BILLING-006 | As a student whose Premium expires, I keep all my recorded scores, history and basic charts, so that my data are never held hostage. | P0 / Ph3 | BILLING-001 | Given an expired subscription, Then free-tier features continue, previously generated reports remain readable, and only premium generation/actions are locked with a clear explanation. |
| BILLING-007 | As a Financial Administrator, I can reconcile module payments and grant/revoke entitlements manually with reason codes, so that manual payment workflows are supported. | P1 / Ph3 | BILLING-001 | Given a confirmed bank-transfer payment, When the Financial Administrator activates it, Then the entitlement starts at confirmation time, an invoice record is stored and the action is audit-logged. |

## 15.18 Privacy, Consent & Safety

| ID | User story | Priority / phase | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| PRIV-001 | As a user, I see a short, plain-language Lao privacy notice for the module before entering data, so that I understand what is collected and why. | P0 / Ph1 | OD-07 | Given onboarding, Then a layered notice (≤ 150 words summary + full policy link) is shown and acknowledgement is stored with notice version; a material notice change triggers re-acknowledgement. |
| PRIV-002 | As the platform, I collect an age band rather than date of birth and apply consent rules configured after legal review, so that minors are protected with minimal data. | P0 / Ph1 | OD-07 | Given onboarding, Then the student selects an age band; rules mapping age band to consent requirements are configuration managed by Super Administrator; until OD-07 is decided, the MVP is limited to Grades 10–12 and treats all users under 18 as requiring the student consent + guardian notice flow defined in Section 29.3. |
| PRIV-003 | As the platform, I store every consent and withdrawal with purpose, version and timestamp, so that consent history is provable. | P0 / Ph1 | PRIV-001 | Given any consent event, Then a consent_record row stores subject, grantor, purpose, scope, notice_version, method, timestamp and withdrawal timestamp; records are append-only. |
| PRIV-004 | As a student, I can export all my module data as JSON and CSV, so that I can take it with me. | P0 / Ph1 | PROFILE-007 | Given an export request, Then a ZIP with profile.json, scores.csv, revisions.csv, consents.json and (optionally) images is available within 24 h via a link valid for 7 days that requires sign-in. |
| PRIV-005 | As a student, I can delete my academic data or the whole module profile, so that I can leave. | P0 / Ph1 | PROFILE-007 | Given a deletion request, Then a 14-day cancellable grace period starts; afterwards profile, scores, revisions, images, AI conversations and recommendations are deleted or irreversibly anonymised within 30 days including backups rotation; audit and payment records required by law are retained in minimised form. |
| PRIV-006 | As the platform, images and data sent to AI providers are minimised and processed under contract terms that prohibit training on them, so that student data are not reused. | P0 / Ph2 | OD-03 | Given an OCR call, Then EXIF metadata is stripped, the student name region is not required for extraction, provider zero-retention or no-training terms are confirmed in the vendor assessment, and the provider/region are recorded in the processing register. |
| PRIV-007 | As the platform, all module endpoints are rate-limited and protected against scraping, so that mass extraction is prevented. | P0 / Ph1 | AUTH-002 | Given a single user/session, Then read endpoints are limited (default 120 requests/min) and listing endpoints are paginated with max page size 50; anomaly alerts fire when a user accesses > 3 distinct student profiles in 24 h. |
| PRIV-008 | As a user, I can report abuse (wrong guardian link, inappropriate AI output, impersonation) from any screen, so that issues reach support quickly. | P1 / Ph2 | ADMIN-005 | Given ‘Report a problem’, Then categories include guardian link, AI answer, account misuse and other; safety-category reports create a priority ticket with 1 business day first response target. |

# 16. End-to-End User Journeys

## 16.1 J1 — First-time student: from Academy to first insight

Figure 5: 16.1 J1 — First-time student: from Academy to first insight

## 16.2 J2 — Monthly return with photo

- Student receives November results in the score book.

- Opens My Scores; dashboard shows “Enter November scores” as next action.

- Taps Scan score book → takes photo → quality tip “Hold steady” → retakes.

- Processing (≈ 10–40 s); student can leave; in-app notice when ready.

- Review: Physics highlighted (confidence 0.62, crop shows smudge) → student types 6.5; Chemistry confirmed.

- Confirm and save → dashboard updates → Physics now “Needing attention (Medium confidence)” → recommendation “Find which Physics topics to practise (10 min)”.

## 16.3 J3 — Diagnosis to improvement loop

Figure 6: 16.3 J3 — Diagnosis to improvement loop

## 16.4 J4 — Guardian joins and receives a report

Student invites → guardian accepts with own account → student confirms → guardian sees Family dashboard → 3 days after the next submission the monthly report is generated → guardian reads “How you can help” → optionally upgrades to Family plan for email delivery and career report.

## 16.5 J5 — Grade 11 career exploration

Student opens Explore majors & careers → answers 24-item questionnaire (7 min) → sees 5 options across 3 clusters with “Why this appears” → opens “Civil Engineer” (existing Career Explorer record, enriched with NUOL programme links and entrance group, each with source and date) → saves to shortlist → shares career scope with parent → parent purchases career report → family discusses using the printable guide.

## 16.6 J6 — New school year

Admin rolls over to 2027–2028 → student opens module → “New school year” sheet → selects “Promoted to Grade 12, same school” → subjects pre-filled for Grade 12 → previous year closed and still visible in History and year-over-year chart.

## 16.7 J7 — Administrator configures a new school’s grading scale

Content manager receives a free-text school from onboarding → finds it is a new private school using a 0–100 scale reported per term → creates school, assigns calendar override (terms only) and scale “0–100 step 1, normalisable” → maps the student’s free-text enrolment → student sees the correct form next time.

# 17. Information Architecture

## 17.1 Sitemap

Figure 7: 17.1 Sitemap

## 17.2 Navigation architecture

| Level | Element | Proposed behaviour |
| --- | --- | --- |
| Global | Bitdoin “Switch platform”, language toggle, sign-in/profile | Unchanged [CONFIRMED-SITE] |
| Academy | Add My Scores to Academy navigation (position subject to existing nav, OD-04) | Signed-out users see feature landing; signed-in users see dashboard or onboarding |
| My Scores (mobile) | Tabs: Overview · Enter · Subjects · Plan · Careers (5 max) | Plan appears in Phase 3, Careers in Phase 4; until then tabs are hidden, not disabled |
| My Scores (desktop) | Left sub-navigation with the same items + History, Family, Settings |  |
| Guardian | “Family” entry in the account menu when ≥ 1 link exists | Separate route; guardians never land in the student’s own view |
| Admin | Separate admin console route, role-gated, MFA | Not linked from public navigation |

Deep links: /academy/scores, /academy/scores/enter?period=2026-10, /academy/scores/subjects/{code}, /academy/scores/careers, /academy/family, /academy/coach?context=scores (final paths subject to existing routing, OD-04).

# 18. UX/UI Screen Specifications

## 18.1 Design direction and design-system guidance

| Topic | Guidance |
| --- | --- |
| Brand | Reuse Bitdoin tokens: primary navy #1e3a5f [CONFIRMED-SITE], existing typography, buttons, cards and the Academy “Learn · Practice · Grow” voice. Add only a module accent for charts after contrast checks |
| Tone | Warm, calm, encouraging; mature enough for 15–18-year-olds (no cartoon mascots in data views; existing “Bitty” avatar may appear in empty states if the owner wishes) |
| Typography for Lao | Use a Lao-capable font stack (e.g. Noto Sans Lao, Phetsarath OT fallback); body ≥ 16 px; line-height ≥ 1.6 for Lao to accommodate stacked vowels and tone marks; avoid letter-spacing on Lao; never truncate Lao mid-syllable — wrap at word boundaries using a Lao word-break library or zero-width spaces in strings |
| Numbers | Arabic numerals for scores; Lao numerals accepted on input; one decimal for 0–10 scale |
| Colour semantics | Change indicators use icon + text; avoid red/green-only meaning; no red for low scores (use neutral grey + “needs attention” chip) |
| Charts | Simple line and bar charts; no 3D, no dual axes; values available as tables |
| Touch | Targets ≥ 48 × 48 dp; primary actions in thumb zone |
| Motion | Minimal; respect prefers-reduced-motion |
| Accessibility | WCAG 2.2 AA; screen-reader labels in both languages; form errors announced via aria-live |
| Data cost | No autoplay video; images lazy-loaded; charts rendered client-side from compact JSON |

## 18.2 Component inventory

| Component | Used on | Notes |
| --- | --- | --- |
| Summary card | Dashboard, parent dashboard | Period chip, mean, coverage, change chip |
| Change chip | Dashboard, lists, reports | ▲ / ▼ / ■ + signed value + label |
| Confidence chip | Analysis cards | Low / Medium / High with tooltip explaining basis |
| Score input row | Entry, OCR review | Subject name (Lao/EN), numeric field, status menu, error text, image crop (OCR) |
| Period selector | Entry, history | Year → term → period; disabled future periods |
| Source/verification badge | Everywhere a score appears | Manual · Photo · School-verified |
| Trend chart | Dashboard, subject, parent | Line + rolling mean + annotations + table toggle |
| Bar comparison | Dashboard | Horizontal, sorted |
| Recommendation card | Dashboard, recommendations | Reason, minutes, action, dismiss menu |
| Quiz item | Diagnostic | Stem, options, progress, save state |
| Topic band list | Quiz results, subject | Band chip, correct/total |
| Goal card | Planner | Baseline → target, feasibility label |
| Task row | Planner | Status, minutes, link |
| Career option card | Career results | Name, cluster, why-this-appears bullets, save |
| Provenance footnote | Career, programme pages | Source, verified date, review-by state |
| Consent sheet | Onboarding, guardian, OCR | Layered notice, checkbox, version |
| Empty state | All | Illustration optional, one sentence, one action |
| Offline banner | All | “You’re offline — changes are saved on this phone” |
| Upgrade sheet | Premium gates | Value list, price from entitlement config, “Not now” |
| Admin data table | Admin | Filter, sort, bulk actions, audit link |

## 18.3 Text-based low-fidelity wireframes

W1 — Dashboard (mobile)

┌───────────────────────────────────────┐
│ ← Academy        ຄະແນນຂອງຂ້ອຍ    EN/ລາວ │
├───────────────────────────────────────┤
│ [ຕຸລາ 2026 · ມ.6 / Grade 11]            │
│  7.5 / 10            ▲ +0.3 ຈາກ ກັນຍາ   │
│  6 of 7 subjects recorded             │
├───────────────────────────────────────┤
│ [  Enter November scores   ]  (primary)│
├───────────────────────────────────────┤
│ Your average over time                │
│  10┤                                   │
│   8┤      ●───●                        │
│   6┤ ●───●       ●···  (rolling mean)  │
│    └─Sep─Oct─Nov─Dec─                  │
│  [View as table]                      │
├───────────────────────────────────────┤
│ Subjects                              │
│  Biology        9   ■ about the same  │
│  Chemistry      8   ▲ +1.0            │
│  Mathematics    7   ▲ +0.5            │
│  Physics        6   ▼ −1.0  [Needs attention · Medium]│
│  History        —   Not recorded yet  │
├───────────────────────────────────────┤
│ Next steps (up to 3)                  │
│  ▸ Find which Physics topics to       │
│    practise · 10 min        [Start]   │
└───────────────────────────────────────┘

W2 — Manual score entry (mobile)

┌───────────────────────────────────────┐
│ ✕  Enter scores                Draft ✓│
│ Year [2026–2027 ▾] Term [1 ▾] Month [ຕຸລາ ▾]│
│ Scale: 0–10 (steps of 0.5)            │
├───────────────────────────────────────┤
│ ຄະນິດສາດ Mathematics        [ 7   ] ⋮ │
│ ຟີຊິກສາດ Physics            [ 6   ] ⋮ │
│ ເຄມີສາດ Chemistry           [ 8   ] ⋮ │
│ ຊີວະສາດ Biology             [ 11  ] ⋮ │
│   ⚠ Score must be between 0 and 10    │
│ ພາສາລາວ Lao Language        [     ] ⋮ │
│ ປະຫວັດສາດ History    Not recorded yet ⋮│
├───────────────────────────────────────┤
│ [Scan score book]   [ Review → ]       │
└───────────────────────────────────────┘
 ⋮ menu: Not recorded yet · Not applicable · Exempt · Remove subject

W3 — OCR review (mobile)

┌───────────────────────────────────────┐
│ ← Check your scores                   │
│ We read 6 subjects. Please check the  │
│ 2 highlighted ones before saving.     │
│ Month found: ຕຸລາ (October) [Change]   │
├───────────────────────────────────────┤
│ ຄະນິດສາດ  [ 7 ]  ✓ clear               │
│ ▓ ຟີຊິກສາດ [ 6.5 ] ⚠ check  [See photo]│
│    ┌──────────────┐                   │
│    │ crop of cell │                   │
│    └──────────────┘                   │
│ ▓ "ພາສາ..." → [Choose subject ▾] ⚠     │
├───────────────────────────────────────┤
│ [Type instead]   [Confirm and save] (disabled until all ⚠ checked) │
└───────────────────────────────────────┘

W4 — Parent dashboard (mobile)

┌───────────────────────────────────────┐
│ Family                                │
│ ┌ Somsack · Grade 12 ───────────────┐ │
│ │ October: 7.2 / 10  ▲ +0.4          │ │
│ │ Stronger: Chemistry, Biology       │ │
│ │ Needs attention: Mathematics (High)│ │
│ │ This month: 4 lessons · 1 quiz     │ │
│ │ [Open monthly report]              │ │
│ └────────────────────────────────────┘ │
│ ┌ Noy · Grade 9 ────────────────────┐ │
│ │ Waiting for October scores         │ │
│ └────────────────────────────────────┘ │
│ (No comparison between children)      │
└───────────────────────────────────────┘

W5 — Career results (mobile)

┌───────────────────────────────────────┐
│ Majors & careers to explore           │
│ Based on: your interests (24 answers, │
│ 3 Oct) and 6 months of scores.        │
│ This is a starting point, not a test. │
├───────────────────────────────────────┤
│ Civil Engineer · Engineering          │
│  Why this appears:                    │
│  • You enjoy building/fixing things   │
│  • Mathematics & Physics relatively   │
│    stronger (Medium confidence)       │
│  Programmes in Laos: 2 verified ▸     │
│  [Details]  [♡ Save]                  │
├───────────────────────────────────────┤
│ Data Analyst · Technology  ...        │
│ Registered Nurse · Healthcare ...     │
│ Teacher (Secondary) · Education ...   │
├───────────────────────────────────────┤
│ [Explore all careers]  Talk it over   │
│ with family or a teacher ▸            │
└───────────────────────────────────────┘

## 18.4 Screen specifications

Common to all screens unless stated: Loading uses skeletons sized to final layout (no spinners longer than 300 ms without skeleton); Offline shows the offline banner and serves cached data; Errors use the error contract in Section 27.3 mapped to friendly Lao/English copy with a retry; Responsive breakpoints 360 / 768 / 1024 / 1440 px; Accessibility WCAG 2.2 AA, logical focus order, labelled controls in both languages.

### S1 Feature landing page

| Attribute | Specification |
| --- | --- |
| Purpose | Explain the value and start onboarding |
| Role | Signed-out visitor or signed-in user without a profile |
| Components | Hero (“See your progress, month by month”), 3 benefit tiles (Track · Understand · Plan your path), sample dashboard image with illustrative data labelled “Example”, privacy promise strip, FAQ (free vs Premium, who sees my data), CTA |
| Actions | “Start free” → /auth (signed out) or onboarding (signed in); “How we protect your data” → privacy summary |
| Navigation | From Academy nav and Academy home card |
| Empty/error | N/A; static content cached at edge |
| Mobile | Single column; CTA sticky at bottom |
| Accessibility | Example image has alt text stating it is sample data |
| Acceptance | AUTH-001; Lighthouse performance ≥ 85 on mobile emulation |

### S2 Student onboarding

| Attribute | Specification |
| --- | --- |
| Purpose | Create profile and first enrolment in ≤ 120 s |
| Role | Student |
| Components | 4 steps with progress: (1) Privacy notice + age band, (2) Grade + academic year, (3) Province → school search/free text, (4) Subjects pre-filled; optional step 5 goals/interests (skippable) |
| Fields | As Section 14.1.1 |
| Actions | Next, Back, Skip (optional step only), “School not listed” |
| Empty | School search no results → “Use ‘’” |
| Errors | Validation inline; network failure keeps step state locally |
| Loading | School search shows inline spinner ≤ 300 ms then results |
| Mobile | One question group per screen; keyboard-aware layout |
| Accessibility | Stepper announced (“Step 2 of 4”) |
| Acceptance | PROFILE-001, PROFILE-002, PROFILE-003, PRIV-001, PRIV-002 |

### S3 Academic profile

| Attribute | Specification |
| --- | --- |
| Purpose | View/edit profile and enrolments |
| Role | Student |
| Components | Profile card; current enrolment (grade, school, scale, subjects); past enrolments list (read-only); “Record a school change”; goals & interests |
| Actions | Edit display name, subjects, goals; start transfer/promotion flow |
| Empty | No past enrolments → hidden |
| Errors | Conflict when editing subjects with draft open → prompt to finish draft |
| Acceptance | PROFILE-004, PROFILE-005, PROFILE-006, PROFILE-007 |

### S4 Main academic dashboard

| Attribute | Specification |
| --- | --- |
| Purpose | Status, trend and next action at a glance |
| Role | Student |
| Components | Summary card, next-action card, V1 trend, subject list with change and label chips, recommendations (Phase 2), learning activity (Phase 2), guardian sharing status (Phase 3) |
| Actions | Enter scores, open subject, start recommendation, open history |
| Empty | No scores: “Add your first month — it takes about a minute” with sample illustration; 1 period: trend placeholder “Add one more month to see your trend” |
| Errors | Analysis unavailable → show raw scores without labels and note “Analysis is updating” |
| Loading | Skeleton summary within 100 ms; data ≤ 2.5 s on slow 4G (DASH-006) |
| Mobile/Desktop | W1 / two-column layout (Section 14.4.3) |
| Accessibility | Charts with table toggle; change conveyed by text |
| Acceptance | DASH-001…DASH-006, DASH-008 |

### S5 Manual score entry

| Attribute | Specification |
| --- | --- |
| Purpose | Record a period quickly and accurately |
| Role | Student |
| Components | Period selector, scale hint, score input rows, status menu, draft indicator, Scan button, Review button; review summary sheet |
| Fields | Score (numeric, scale-validated), status (missing/N/A/exempt), optional edit reason (on edit only, 0–120 chars) |
| Actions | Type, set status, add/remove subject (opens profile flow), save draft (auto), review, confirm |
| Empty | No subjects → link to add subjects |
| Errors | Field errors (BR-B1); 409 duplicate → open existing; 409 version conflict → merge prompt showing both values |
| Loading | Form renders from cached configuration offline |
| Mobile | Numeric keypad; “Next” moves focus; sticky Review button |
| Accessibility | Each input labelled with Lao + English subject names; errors in aria-live region |
| Acceptance | SCORE-001…SCORE-009, SCORE-012 |

### S6 Score-book photo capture

| Attribute | Specification |
| --- | --- |
| Purpose | Capture a clear image of the relevant page |
| Role | Student |
| Components | Camera view with page-frame overlay, flash toggle, gallery picker, tips; preview with rotate/crop/retake; quality tips |
| Actions | Capture, choose from gallery, rotate, crop, retake, add page (≤ 4), upload |
| Empty/errors | Camera permission denied → explain and offer gallery; unsupported file → message with formats |
| Loading | Upload progress bar with bytes; resumable |
| Mobile | Full-screen camera; landscape supported |
| Accessibility | Buttons labelled; tips spoken by screen reader |
| Acceptance | OCR-001, OCR-002, OCR-003, OCR-012 |

### S7 OCR processing

| Attribute | Specification |
| --- | --- |
| Purpose | Show progress and allow leaving |
| Components | Progress steps (Uploading → Reading → Matching subjects), estimated time, “Type instead”, “Notify me when ready” |
| Errors | Timeout > 60 s or failure → OCR-009 fallback |
| Acceptance | OCR-004, OCR-009 |

### S8 OCR confirmation

| Attribute | Specification |
| --- | --- |
| Purpose | Human review of every extracted value before save |
| Components | Detected period(s) selector, list of rows with value + confidence state + “See photo” crop, subject mapping dropdown for unmatched, multi-person warning banner |
| Actions | Edit value, accept highlighted value, change subject mapping, choose period, Type instead, Confirm and save |
| Rules | Confirm disabled until every highlighted field touched; values validated as manual |
| Acceptance | OCR-005, OCR-006, OCR-007, OCR-008 |

### S9 Monthly report (student)

| Attribute | Specification |
| --- | --- |
| Purpose | One-page summary of the month |
| Components | Period header, mean and coverage, changes table, stronger/attention with reasons, activity, AI plain-language summary (Phase 3, with “Generated by AI — checked against your scores” label), next steps |
| Actions | Share with guardian (if linked), download as image/PDF (Premium), give feedback |
| Empty | Fewer than 2 periods → partial report with explanation |
| Acceptance | AI-009, SCORE-011, DASH-005 |

### S10 Subject analysis

| Attribute | Specification |
| --- | --- |
| Purpose | Deep view of one subject |
| Components | V2 chart, subject mean, trend label with confidence and rule text, diagnostic CTA/results, topic bands, related recommendations, history of edits |
| Empty | < 2 scores → value list and “Add more months” |
| Acceptance | DASH-003, ANALYSIS-003, ANALYSIS-005, ANALYSIS-007 |

### S11 Diagnostic quiz

| Attribute | Specification |
| --- | --- |
| Purpose | Identify topic-level needs |
| Components | Intro (purpose, time, “not graded”), item screen with progress, save state, results with topic bands, answer review with explanations |
| Actions | Start, answer, flag, pause/resume, finish, review, retake (when eligible) |
| Errors | Lost connection → answers queued locally and synced |
| Acceptance | QUIZ-001…QUIZ-004 |

### S12 Learning recommendations

| Attribute | Specification |
| --- | --- |
| Purpose | Show up to 3 prioritised actions and a browsable list |
| Components | Recommendation cards (reason, minutes, type icon, source system), “Why am I seeing this?”, dismiss menu (Done / Not now / Not helpful) |
| Empty | “You’re up to date” or content-gap message (LEARN-003) |
| Acceptance | LEARN-001…LEARN-005, LEARN-007 |

### S13 Study planner

| Attribute | Specification |
| --- | --- |
| Purpose | Set goals and follow weekly tasks |
| Components | Goal cards with feasibility label, commitment settings, week view (days with tasks), weekly review, pause control |
| Actions | Add/edit goal, set commitment, complete/move/skip task, pause plan |
| Empty | No goal → suggested goal from attention subject |
| Acceptance | PLAN-001…PLAN-006 |

### S14 AI academic assistant (AI Coach academic mode)

| Attribute | Specification |
| --- | --- |
| Purpose | Conversational explanations of own records |
| Components | Existing AI Coach chat UI, context chip “Using your scores (updated 3 Nov)”, suggested questions, citation chips linking to periods/subjects, feedback buttons, quota indicator |
| Errors | Provider down → AI-008 message; quota reached → explanation + alternatives |
| Accessibility | Messages in an ARIA log region |
| Acceptance | AI-001…AI-008 |

### S15 Career-interest questionnaire

| Attribute | Specification |
| --- | --- |
| Purpose | Collect interests and preferences |
| Components | Intro (exploration, not a test; ~7 minutes), 6 screens × 4 items, progress, optional preferences screen (work setting, location willingness, study length) |
| Acceptance | CAREER-001 |

### S16 Career recommendation results

| Attribute | Specification |
| --- | --- |
| Purpose | Show 3–6 options with reasons |
| Components | Basis summary, option cards (W5), “What changed”, explore-all link, discussion prompt, Premium report CTA |
| Empty | Questionnaire incomplete → resume CTA; no scores → interest-only options with note |
| Acceptance | CAREER-002, CAREER-003, CAREER-007, CAREER-009 |

### S17 Major detail page

| Attribute | Specification |
| --- | --- |
| Purpose | Explain a major and where it leads |
| Components | Description, related school subjects, entrance group(s) where verified, programmes list (verified), linked careers (Career Explorer), provenance footnotes |
| Acceptance | CAREER-005, UNI-003 |

### S18 University programme detail page

| Attribute | Specification |
| --- | --- |
| Purpose | Verified facts about one programme |
| Components | Institution, faculty, degree, duration, language, location, entrance group, requirements (by academic year), cut-off records (by year, if any), tuition (if verified), deadlines, scholarships, official link; each with source and verified date; out-of-date labels |
| Acceptance | UNI-002, UNI-004, UNI-005 |

### S19 Parent dashboard

| Attribute | Specification |
| --- | --- |
| Purpose | Constructive overview per child |
| Role | Guardian |
| Components | Child cards (W4), child detail (trend, subjects, labels, activity per scopes), reports list, “How to help” tips, notification settings |
| Rules | No sibling comparison; scopes enforced server-side |
| Acceptance | PARENT-004, PARENT-005, PARENT-006 |

### S20 Guardian linking and consent

| Attribute | Specification |
| --- | --- |
| Purpose | Create, accept and confirm links; give consent |
| Components | Student: invite creation with scope toggles, code display, pending/active links; Guardian: code entry, scope review, relationship declaration; Student confirmation sheet; consent notice where required |
| Errors | Expired/used code; rate limit; already linked |
| Acceptance | PARENT-001, PARENT-002, PARENT-003, PARENT-007 |

### S21 Premium upgrade screen

| Attribute | Specification |
| --- | --- |
| Purpose | Explain paid value honestly |
| Components | Comparison of Free vs Premium features (from entitlement configuration), price from configuration, existing payment workflow link (QR/bank transfer), “Not now”; for students under the legal threshold, a “Share with a parent” option instead of direct purchase prompts |
| Acceptance | BILLING-002, BILLING-004, BILLING-006 |

### S22 Academic history

| Attribute | Specification |
| --- | --- |
| Purpose | Complete record |
| Components | Year accordion → term → periods; each period row with mean, coverage and badges; edit history drawer; filter by subject |
| Acceptance | SCORE-010, SCORE-007 |

### S23 Account, privacy and data settings

| Attribute | Specification |
| --- | --- |
| Purpose | Control data and consents |
| Components | My data summary, consents with dates, guardian links and scopes, photo retention setting, notification settings, export, delete (with grace period), privacy notice versions |
| Acceptance | PROFILE-007, PRIV-003, PRIV-004, PRIV-005, OCR-011, NOTIF-001 |

### S24 Administration screens

| Screen | Purpose | Key components | Acceptance |
| --- | --- | --- | --- |
| A1 Subjects & aliases | Manage catalogue | Table, editor, alias list, merge | ADMIN-002 |
| A2 Grading scales | Versioned scales | Scale form, preview of input validation, version history | ADMIN-002 |
| A3 Schools | Catalogue and mapping | Search, merge, free-text queue | ADMIN-003 |
| A4 Calendars | Years/terms/periods | Template editor, school overrides, rollover date | ADMIN-004 |
| A5 Support lookup | Resolve tickets | Account status, links, break-glass | ADMIN-005 |
| A6 Audit log | Review access | Filters, export | ADMIN-006 |
| A7 OCR quality | Monitor | Metrics charts, sample viewer, thresholds | ADMIN-008 |
| A8 Content & quizzes | Author/review | Item editor, workflow, metadata tagging | ADMIN-007, LEARN-004 |
| A9 AI review | Quality/safety | Queue, rubric, prompt versions | ADMIN-009 |
| A10 Careers & universities | Pathways data | Editors with provenance fields, review queue, expiry list | ADMIN-010, UNI-001 |
| A11 Entitlements | Payments | Pending activations, grants, reason codes | BILLING-007 |

# 19. Business Rules and Calculations

This section consolidates rules that span modules. Module-specific rules are in Section 14 (BR-A, BR-B, BR-C*).

## 19.1 Time and calendar

| Rule | Specification |
| --- | --- |
| Time zone | All business dates use Asia/Vientiane (UTC+07:00); timestamps stored in UTC |
| Academic year key | YYYY-YYYY (e.g. 2026-2027); start/end dates configured per calendar template |
| Default calendar template [ASSUMPTION] | Monthly reporting periods September–May, two semesters (Sep–Jan, Feb–May/June). Vientiane Capital schools began classes on 1 September 2026 [EXTERNAL, S-11]; exact term boundaries per province/school are Unverified — requires confirmation in RES-002 |
| Period ordering | reporting_period.sequence integer within an academic year; charts sort by sequence, not by name |
| “Previous comparable period” | Previous submitted period of the same period_type within the same or immediately previous enrolment, provided both use the same scale family; otherwise none |

## 19.2 Grading scales and normalisation

| Scale attribute | Example “LA-0-10-H” (assumed default) | Example “PCT-0-100” |
| --- | --- | --- |
| min / max | 0 / 10 | 0 / 100 |
| step | 0.5 (configurable; 0.25 or 0.1 allowed) | 1 |
| decimals displayed | 1 | 0 |
| pass mark (optional) | 5 [ASSUMPTION — verify] | 50 |
| normalisable | true | true |
| scale family | numeric_linear | numeric_linear |

Normalisation rule (N1). For scales with normalisable=true and family numeric_linear: norm = (raw − min) / (max − min), displayed as a percentage only when a chart must combine scales (e.g. a transfer from a 0–10 school to a 0–100 school). Normalised values are always labelled “converted to %”.

When not to normalise (N2). Letter grades, descriptive levels (e.g. “Good/Fair”), pass/fail, or any scale marked normalisable=false are stored as ordinal codes and shown only as-is; they are excluded from means and trends. A future mapping can be approved by an Academic Reviewer as a new scale version with a documented rationale.

Cross-school caveat (N3). Normalisation makes numbers comparable in units, not comparable in standard: a 9 at one school may correspond to a 7 at another [CONFIRMED-BRIEF]. Therefore the Module (a) never compares students across schools, (b) annotates charts at school changes, and (c) computes trend statistics within an enrolment only, unless both enrolments share the same scale and the student has opted to “join my years”.

## 19.3 Rounding and display

- Calculations use full precision (NUMERIC / decimal arithmetic, never binary floating point for stored values).

- Display rounds half away from zero to the scale’s decimals (means always to 1 decimal on 0–10 scales; to whole numbers on 0–100 scales).

- Changes smaller than half a display unit are displayed as “about the same” (V4).

## 19.4 Coverage and completeness

- coverage_t = recorded_subjects_t / active_subjects_t, where recorded means a numeric value (statuses excluded).

- Period mean is shown only when coverage_t ≥ 0.5; otherwise the summary says “Not enough subjects recorded for an average” and lists entered values.

- Subjects with status not_applicable or exempt are removed from the denominator; missing remains in the denominator.

## 19.5 Verification and source precedence

If two score lines exist for the same subject and period from different sources (e.g. a future school import and a self-reported value), precedence is school_verified > guardian_acknowledged > self_reported; the lower-precedence value is kept as a non-current revision and the student is notified.

## 19.6 Entitlement rules (summary)

See Section 30.4. Free features never lock previously recorded data (BILLING-006).

## 19.7 Goal feasibility (PLAN-001)

required_monthly_gain = (target − baseline) / months_remaining (0–10 scale; scale-adjusted for other scales by multiplying thresholds by (max − min)/10). Labels: ≤ 0.25 Steady; ≤ 0.50 Stretch; > 0.50 Ambitious; target ≤ baseline Maintain. The label is guidance only.

## 19.8 Report generation timing

Monthly guardian reports and AI summaries are generated from an immutable snapshot at T + 3 days after submission (BR-B14). Student-facing dashboard updates are immediate.

# 20. Academic Analysis Methodology

## 20.1 Classification of logic types

| Function | Logic type | Rationale |
| --- | --- | --- |
| Validation, means, changes, rolling means, coverage | Deterministic software logic | Must be exact and reproducible |
| Trend slope and significance, variability | Statistical analysis (non-parametric, small-sample) | Robust to outliers and few data points |
| Stronger/lower subject labels, recommendation rules, feasibility labels | Rules-based | Explainable, auditable, adjustable by reviewers |
| OCR field extraction, subject alias fuzzy matching | Machine-learning inference | Perception task; outputs always confirmed by user |
| Plain-language explanations, conversational Q&A, career explanation text | Generative AI | Language only; grounded in deterministic outputs and validated |

No machine-learning prediction of future scores, exam results or admission is included in Phases 1–5.

## 20.2 Formulas

Notation: student s, subject j, period t; x_{j,t} raw numeric score (NULL if not numeric); J_t subjects with a numeric value at t.

| ID | Quantity | Formula | Minimum data |
| --- | --- | --- | --- |
| F1 | Period mean | M_t = (Σ_{j∈J_t} x_{j,t}) / ¦J_t¦ (unweighted) | coverage ≥ 0.5 |
| F2 | Subject mean | m_j = mean of x_{j,t} over the analysis window (default: last 6 submitted periods in the current enrolment) | ≥ 2 values |
| F3 | Period change | Δ_t = M_t − M_{t*} where t* is the previous comparable period | both periods valid |
| F4 | Subject change | δ_{j,t} = x_{j,t} − x_{j,t*} | both values present |
| F5 | Rolling mean (k=3) | R_t = mean(M_t, M_{t−1}, M_{t−2}) using available valid periods; shown only when all 3 exist | 3 consecutive valid periods |
| F6 | Relative deviation | d_{j,t} = x_{j,t} − M_t (score minus same-period mean); D_j = mean_t d_{j,t} | ≥ 3 values |
| F7 | Consistency share | A_j = (# periods with d_{j,t} > 0) / (# periods with x_{j,t}) | ≥ 3 values |
| F8 | Variability | SD_j = sample standard deviation of x_{j,t} in window | ≥ 4 values |
| F9 | Trend slope | Theil–Sen estimator: median of (x_b − x_a)/(t_b − t_a) over all pairs a < b (t = period sequence index) | ≥ 4 values |
| F10 | Trend significance | Mann–Kendall S statistic with tie correction; two-sided normal approximation p-value | ≥ 4 values |
| F11 | Topic mastery | p_k = correct_k / items_k for topic k in the latest attempt | ≥ 3 items |

Weighting. Subjects are unweighted in F1 because subject weights or coefficients, if any, are school-specific and Unverified — requires confirmation. The scale configuration includes an optional subject_weight to support verified weighted averages later; when used, labels change to “Weighted average”.

## 20.3 Thresholds (0–10 scale; scale-adjusted for others by factor (max−min)/10)

| Parameter | Default | Configurable by | Notes |
| --- | --- | --- | --- |
| Strength/lower deviation threshold θ_D | 0.75 points | Academic Reviewer | ≈ 7.5 percentage points |
| Consistency threshold θ_A | 0.60 | Academic Reviewer | Share of periods on the same side |
| Minimum values for labels | 3 | Academic Reviewer | Below → insufficient evidence |
| Minimum values for trend | 4 | Academic Reviewer | Below → insufficient evidence |
| Slope threshold θ_S | 0.15 points/period | Academic Reviewer |  |
| Significance threshold | p < 0.20 | Academic Reviewer | Deliberately lenient because n is small; confidence wording compensates |
| Volatility threshold θ_V | SD ≥ 1.0 point | Academic Reviewer | 10% of scale range |
| “About the same” band |  | Δ | < 0.25 |
| Analysis window | last 6 submitted periods in the enrolment | Academic Reviewer |  |

All thresholds are versioned in analysis_config and recorded in each snapshot. They are starting values to be calibrated against Phase 0/pilot data and educator review.

## 20.4 Subject classification rules

label(j):
  if n_j < 3:                                   insufficient_evidence
  elif D_j >= +θ_D and A_j >= θ_A:              relatively_stronger
  elif D_j <= −θ_D and (1 − A_j') >= θ_A:       relatively_lower     # A_j' = share of periods with d > 0
  else:                                          neutral

## 20.5 Trend rules

trend(j):
  if n_j < 4:                                   insufficient_evidence
  elif SD_j >= θ_V:                             volatile   (also report slope direction as secondary text)
  elif slope_j >= +θ_S and p_j < 0.20:          improving
  elif slope_j <= −θ_S and p_j < 0.20:          declining
  else:                                          no_clear_trend   (UI: "Fairly steady")

## 20.6 Confidence levels

| Level | Labels (F6/F7) | Trends (F9/F10) | Student wording (EN) |
| --- | --- | --- | --- |
| High | n ≥ 6 and ¦D¦ ≥ 1.5 θ_D and A ≥ 0.8 | n ≥ 8 and p < 0.05 | “This pattern has been clear for several months.” |
| Medium | n ≥ 4 | n ≥ 6 and p < 0.20 | “This pattern shows up in most months so far.” |
| Low | n = 3 | n = 4–5 and p < 0.20 | “It’s early to say — a few more months will make this clearer.” |

## 20.7 Treatment of incomplete and conflicting data

| Situation | Treatment |
| --- | --- |
| Missing subject in a period | Excluded from F1; subject series has a gap; no interpolation |
| Missing whole period | Gap in charts; Theil–Sen uses actual sequence indices, so gaps do not distort slope |
| School/scale change within window | Window truncated to the current enrolment unless both scales are the same; annotation shown |
| Repeat year | New enrolment; previous year’s same-grade data shown as a separate series |
| Edited score | New snapshot; previous snapshot retained for reports already generated |
| Diagnostic contradicts scores | ANALYSIS-007 message; recommendations follow topic evidence; label unchanged (labels describe school scores only) |
| Only official term results (no monthly) | Trend computed on term series with minimum 4 terms; usually insufficient within one year |

## 20.8 Pseudocode — analysis engine

function build_snapshot(enrolment_id, config):
    periods  = load_submitted_periods(enrolment_id, type='monthly') ordered by sequence
    lines    = load_current_score_lines(enrolment_id) where value is numeric
    scale    = enrolment.grading_scale_version
    k        = (scale.max - scale.min) / 10                # threshold scale factor

    for t in periods:
        vals = [l.value for l in lines if l.period == t]
        active = active_subjects(enrolment_id, t) minus status in {not_applicable, exempt}
        coverage[t] = len(vals) / len(active)
        M[t] = mean(vals) if coverage[t] >= 0.5 else NULL

    window = last config.window_size periods with M[t] != NULL
    for t in window: delta[t] = M[t] - M[previous_comparable(t)]   # may be NULL
    rolling[t] = mean(M[t-2..t]) if all three valid

    for subject j in active_subjects(enrolment_id, latest):
        xs = [(seq(t), x[j,t]) for t in window if x[j,t] exists]
        n  = len(xs)
        d  = [x[j,t] - M[t] for (t, x) in xs if M[t] != NULL]
        D  = mean(d) if len(d) >= 3 else NULL
        A  = count(d > 0) / len(d) if len(d) >= 3 else NULL
        SD = stdev(values(xs)) if n >= 4 else NULL
        slope = theil_sen(xs) if n >= 4 else NULL
        p     = mann_kendall_p(values(xs)) if n >= 4 else NULL
        label[j] = classify(n, D, A, config, k)                  # 20.4
        trend[j] = trend_rule(n, SD, slope, p, config, k)        # 20.5
        conf[j]  = confidence(n, D, A, p)                        # 20.6
        evidence[j] = {n, D, A, SD, slope, p, rule_id}

    snapshot = {
        enrolment_id, engine_version, config_version, input_hash = hash(lines, periods, config),
        period_means = M, deltas = delta, rolling = rolling, coverage,
        subjects = {label, trend, conf, evidence}, created_at = now()
    }
    if snapshot.input_hash != latest_snapshot(enrolment_id).input_hash:
        persist(snapshot); emit('analysis.snapshot_created')
    return snapshot

## 20.9 Worked example (fixture used in golden tests, Appendix C)

Grade 11, scale 0–10, six monthly periods (illustrative data). Physics January is missing.

| Subject | Sep | Oct | Nov | Dec | Jan | Feb |
| --- | --- | --- | --- | --- | --- | --- |
| Mathematics | 6 | 7 | 6.5 | 5.5 | 5 | 5.5 |
| Physics | 7 | 6 | 6.5 | 6 | — | 6 |
| Chemistry | 7.5 | 8 | 8 | 8.5 | 8 | 8.5 |
| Biology | 8.5 | 9 | 8.5 | 9 | 9 | 9.5 |
| Lao Language | 8 | 8 | 7.5 | 8 | 8 | 8 |
| English | 6 | 7 | 5 | 8 | 6 | 7.5 |
| Period mean M_t (F1) | 7.17 | 7.50 | 7.00 | 7.50 | 7.20 | 7.50 |

- Changes (F3): Oct +0.33, Nov −0.50, Dec +0.50, Jan −0.30, Feb +0.30. The Nov dip of −0.50 is shown as “▼ −0.5” but not described as a decline — one month is not a trend.

- Rolling mean (F5): Nov 7.22, Dec 7.33, Jan 7.23, Feb 7.40.

- January mean uses 5 of 6 subjects (coverage 0.83 ≥ 0.5).

| Subject | n | Mean (F2) | D_j (F6) | A_j (F7) | SD (F8) | Slope (F9) | MK p (F10) | Label (20.4) | Trend (20.5) | Confidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mathematics | 6 | 5.92 | −1.39 | 0/6 | 0.74 | −0.33 | 0.18 | Relatively lower | Declining | Label High (n≥6, ¦D¦ ≥ 1.13, below in 6/6); trend Medium |
| Physics | 5 | 6.30 | −1.03 | 0/5 | 0.45 | −0.18 | 0.27 | Relatively lower | No clear trend | Label Medium |
| Chemistry | 6 | 8.08 | +0.77 | 6/6 | 0.38 | +0.17 | 0.10 | Relatively stronger | Improving | Label Medium; trend Medium |
| Biology | 6 | 8.92 | +1.61 | 6/6 | 0.38 | +0.17 | 0.10 | Relatively stronger | Improving | Label High; trend Medium |
| Lao Language | 6 | 7.92 | +0.61 | 6/6 | 0.20 | 0.00 | 1.00 | Neutral (D < 0.75) | No clear trend | — |
| English | 6 | 6.58 | −0.73 | 1/6 | 1.11 | +0.30 | 0.57 | Neutral (D just above −0.75) | Volatile | Trend Medium |

Resulting student-facing text (deterministic template, EN):

- Mathematics — needs attention. “Over the last 6 months your Mathematics scores were below your overall average every month (by about 1.4 points), and they have been going down slightly (from about 6.5 to 5.5). This pattern has been clear for several months. A 10-minute quiz can show which topics to practise first.”

- English — up and down. “Your English scores have changed a lot from month to month (between 5 and 8). Looking at more months will show the direction more clearly.”

Mathematics then triggers rule R2 (diagnostic). If the diagnostic shows Algebra 1/4 (Needs practice) and Geometry 3/3 (Secure), R3 recommends an Algebra practice set and the tagged Academy lesson; Geometry receives no remedial content.

## 20.10 Limits of the analysis (shown in-product under “How we calculate”)

- Scores are self-reported unless marked otherwise.

- Scores reflect one school’s assessments; standards differ between schools and teachers.

- Labels compare a subject with the student’s own average, not with other students.

- Monthly scores cannot show why a result changed; diagnostics help locate topics; neither explains personal causes.

- Small numbers of months give uncertain trends; confidence wording reflects this.

# 21. OCR and AI Requirements

## 21.1 Problem characteristics

| Challenge | Design response |
| --- | --- |
| Lao handwriting; Lao vs Arabic numerals | Vision-language model (VLM) extraction with digit-specific normalisation; per-field confidence; human confirmation |
| Mixed Lao/English subject names, school abbreviations | Alias table per school + fuzzy matching (OCR-005) |
| Different score-book designs; handwritten tables | Layout-agnostic VLM prompt with table schema; optional templates for frequent layouts (Phase 2b) |
| Crossed-out scores | Extraction schema field struck_through and replacement_value |
| Blurry/dark/skewed photos | On-device checks before upload (OCR-003) |
| Multiple months in one image | Extract all columns with period labels; student chooses (OCR-007) |
| Multiple students on one page | Detect multiple name blocks; block import until cropped/acknowledged |
| Duplicate uploads | Perceptual hash (OCR-008) |
| Incorrect subject recognition | Never auto-create; low-confidence mapping requires selection |

## 21.2 Approach comparison

| Approach | Lao handwriting performance | Layout variability | Cost per page | Latency | Privacy | Maintenance | Verdict |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Traditional OCR (e.g. open-source engines with Lao models) | Generally weak on handwriting; printed Lao support varies [to benchmark] | Poor without layout rules | Very low (self-host) | Low | High (self-host) | High (rules) | Use only for printed headers/metadata if benchmark supports it |
| Vision-language model (hosted) | Promising for mixed scripts; must be benchmarked on real Lao score books [to benchmark] | Good | Moderate | 5–30 s | Depends on vendor terms and region | Low–medium (prompts) | Primary candidate for Phase 2 |
| Hybrid pipeline (detection + cell crops + VLM/HTR per cell + validation) | Higher potential accuracy on digits | Good with table detection | Moderate–high engineering | Medium | Configurable | Medium–high | Phase 2b if VLM-only accuracy is insufficient |
| Template-based extraction (fixed coordinates per book design) | Good when templates match | Breaks on unseen layouts | Low | Low | High | High per template | Optional accelerator for top 2–3 layouts found in Phase 0 |

## 21.3 Recommended staged solution [PROPOSED]

- Phase 0 — benchmark (AI-RES-001). Label 100–300 consented images; evaluate 2–3 hosted VLMs and one conventional OCR engine for per-field accuracy, numeral accuracy, subject-name accuracy, latency and cost; check vendor data terms (no training on inputs; retention controls; processing regions).

- Phase 2a — VLM-only extraction with strict schema and confirmation. Ship only if the gate in Section 35.4 is met (e.g. ≥ 90% numeric-field accuracy on clear photos, ≥ 98% of low-confidence errors correctly flagged).

- Phase 2b — hybrid improvements for the most common layouts: table detection and per-cell re-reading of low-confidence digits; templates where layouts are standardised.

- Continuous — use confirmed corrections (with consent) to calibrate confidence thresholds and alias tables; no model fine-tuning on student images without separate explicit consent and legal approval.

## 21.4 Structured output schema — ocr_extraction.v1

{
  "schema": "ocr_extraction.v1",
  "job_id": "01JAX7Q9...",
  "model": {"id": "vendor-model-x", "prompt_version": "ocr_extract.v1.2"},
  "image_quality": {"brightness": 0.71, "blur_score": 0.12, "skew_deg": 3.5},
  "document": {
    "detected_person_blocks": 1,
    "detected_academic_year": {"value": "2026-2027", "confidence": 0.64, "raw_text": "ສົກຮຽນ 2026-2027"},
    "detected_grade": {"value": "11", "confidence": 0.58, "raw_text": "ມ.6"}
  },
  "periods": [
    {
      "period_label_raw": "ເດືອນ 10",
      "period_guess": {"month": 10, "confidence": 0.91},
      "rows": [
        {
          "subject_raw": "ຄະນິດສາດ",
          "subject_match": {"subject_code": "MATH", "method": "alias_exact", "confidence": 1.0},
          "score_raw": "໗",
          "score_value": 7,
          "score_confidence": 0.95,
          "struck_through": false,
          "replacement_value": null,
          "bbox": [412, 233, 470, 268]
        },
        {
          "subject_raw": "ຟີຊິກ",
          "subject_match": {"subject_code": "PHYS", "method": "alias_fuzzy", "confidence": 0.88},
          "score_raw": "6.5?",
          "score_value": 6.5,
          "score_confidence": 0.62,
          "struck_through": true,
          "replacement_value": 6.5,
          "bbox": [412, 270, 470, 305]
        }
      ]
    }
  ],
  "warnings": ["struck_through_value_detected"],
  "processing_ms": 8420
}

Validation: JSON Schema enforced; score_value must parse under the enrolment’s scale or is set to null with confidence 0; unknown keys rejected.

## 21.5 Confidence, low-confidence handling and failures

| Item | Specification |
| --- | --- |
| Field confidence | Combination of model-reported confidence (if available), agreement between two extraction passes (self-consistency) for digits, and validation (value within scale) — conf = min(model_conf, agreement, validity) |
| Thresholds | ≥ 0.85 shown as clear; 0.50–0.84 highlighted; < 0.50 empty “Couldn’t read” (configurable per model version) |
| Calibration | Thresholds set so that, on the hold-out set, ≥ 98% of wrong values fall in highlighted/empty categories |
| Retries | One automatic retry on schema failure or timeout; then failed |
| Timeouts | Job timeout 60 s; UI fallback (OCR-009) |
| Human correction workflow | Student review (mandatory); admin sampling of confirmed jobs for QA with consent |
| Review logs | ocr_confirmation stores original vs confirmed per field, time-to-confirm, edits count |
| Never | Save unconfirmed OCR; auto-create subjects; use OCR text as instructions to any model |

## 21.6 OCR quality-assurance plan

| Step | Detail |
| --- | --- |
| Sample collection | 150–300 images from ≥ 20 schools, ≥ 6 provinces, urban and rural, Grades 10–12; written consent from student and guardian; names redacted before labelling; restricted storage; deletion after the project unless consent extends |
| Labelling | Two independent labellers per image (subject, period, value); disagreements adjudicated by a third; label schema matches ocr_extraction.v1 |
| Split | 60% development, 40% hold-out (hold-out never used for prompt tuning) |
| Stratification | By layout type, handwriting legibility (rated), photo quality, numeral system |
| Metrics | Field-level exact-match accuracy (score values), subject-mapping accuracy, period detection accuracy, flag recall (share of wrong values that were highlighted/empty), silent error rate (wrong values shown as clear) — must be ≤ 2%, latency p50/p95, cost per page |
| Test conditions | Clear daylight, indoor dim, angled 20°, partial page, crossed-out values, multi-month pages, multi-student pages |
| Release gate | Section 35.4 |
| Production monitoring | Correction rate by field, by model version, by layout; drift alerts |

## 21.7 AI Coach academic mode — context construction

[SYSTEM] coach_academic.v1
You are Bitdoin's study coach for a secondary student in Lao PDR. Reply in {language}, using simple words.
Use ONLY facts returned by tools. If a fact is not in tool results, say you don't have that information.
Never guess reasons such as intelligence, laziness, health or family. Never compare with other students.
Never promise exam results or university admission. Suggest at most 2 next steps from get_recommendations().
If the student mentions self-harm, abuse or danger, stop and use the SAFETY_RESPONSE.
[CONTEXT] grade=11; scale=0–10 step 0.5; latest_period=2027-02; snapshot_id=…; data_basis="6 months"
[TOOLS] get_snapshot, get_subject_history, get_quiz_results, get_recommendations, get_plan

## 21.8 Example prompts and structured outputs

A. Academic feedback (academic_feedback.v1) — input built from snapshot

{
  "task": "monthly_summary",
  "language": "lo",
  "student": {"grade": 11, "scale": "0-10"},
  "period": "2027-02",
  "facts": {
    "period_mean": 7.5, "change": 0.3, "coverage": "6/6",
    "subjects": [
      {"code": "MATH", "name_lo": "ຄະນິດສາດ", "latest": 5.5, "label": "relatively_lower", "trend": "declining", "confidence": "medium", "n": 6},
      {"code": "BIO", "name_lo": "ຊີວະສາດ", "latest": 9.5, "label": "relatively_stronger", "trend": "improving", "confidence": "medium", "n": 6}
    ],
    "recommendations": [{"id": "quiz_math_g11_v2", "title_lo": "ແບບທົດສອບຄະນິດສາດ 10 ນາທີ"}]
  },
  "constraints": {"max_words": 150, "no_causes": true, "no_comparisons": true}
}

Expected structured output:

{
  "summary_text": "…≤150 words in simple Lao…",
  "claims": [
    {"type": "number", "subject": "MATH", "field": "latest", "value": 5.5},
    {"type": "number", "subject": null, "field": "period_mean", "value": 7.5}
  ],
  "next_step_ids": ["quiz_math_g11_v2"],
  "tone_check": {"mentions_causes": false, "mentions_other_students": false}
}

Post-validation: every claims[].value must equal the snapshot value; every next_step_ids must be in the eligible set; otherwise regenerate once, then fall back to the deterministic template.

B. Career explanation (career_explanation.v1)

{
  "task": "explain_career_option",
  "language": "lo",
  "option": {"career_id": "civil_engineer", "cluster": "engineering"},
  "factors": [
    {"type": "interest", "item": "build_fix_things", "answer": "like_a_lot"},
    {"type": "subject_evidence", "subject": "MATH", "label": "relatively_lower", "confidence": "high"},
    {"type": "subject_evidence", "subject": "PHYS", "label": "relatively_lower", "confidence": "medium"},
    {"type": "preference", "item": "work_outdoors", "answer": "yes"}
  ],
  "verified_programmes": [{"programme_id": "…", "institution": "…", "entrance_group": "A", "verified_on": "…"}],
  "constraints": {"no_suitability_score": true, "must_mention_preparation": true}
}

Expected output: why_this_appears (bullets mapping 1:1 to factors), preparation_note (e.g. “Civil engineering programmes usually need strong Mathematics and Physics; these are currently subjects needing attention for you — here is how to build them up”), programme_refs (IDs only). Note how the explanation is honest that interests point one way while current scores point another, and frames preparation rather than exclusion (CAREER-003).

## 21.9 AI evaluation

| Dimension | Dataset | Metric | Gate |
| --- | --- | --- | --- |
| OCR extraction | Hold-out score-book set (Section 21.6) | Field accuracy; silent error rate; flag recall | Section 35.4 |
| Factual consistency | 300 synthetic snapshots × templates | % responses with all numeric claims matching | ≥ 99% |
| Lao language quality | 200 prompts rated by ≥ 2 native educators | Mean rating (accuracy, simplicity, tone, terminology) on 1–5 | ≥ 4.0 and no item < 3 by both raters |
| Hallucination | 100 questions about data not in the record | % responses correctly saying “not available” | ≥ 97% |
| Cross-student isolation | 50 adversarial prompts (IDs, names, “my friend’s scores”) | Disclosures | 0 |
| Safety (minors) | 150 prompts across risk categories (self-harm, sexual, bullying, personal data) | Correct block/redirect | 100% for self-harm and sexual; ≥ 98% others |
| Fairness (career text) | Paired prompts varying only gender/province names | Differences in suggested clusters or tone (rater-judged) | No systematic difference |
| Cost | Production logs | Cost per active student per month | Within budget (Section 30.6) |
| Latency | Production logs | p95 time to first token / full response | ≤ 3 s / ≤ 8 s |

Human review protocol. Weekly sample review (ADMIN-009) by Academic Reviewers using a 4-criterion rubric; any safety failure triggers same-day prompt rollback. Versioning: model_id + prompt_version on every output; canary release to 5% of traffic for 7 days before full rollout. Monitoring: factual-validation failure rate, fallback rate, report rate, cost, latency dashboards. Rollback: configuration switch to previous prompt/model within 15 minutes (AI-005).

# 22. Career Guidance Methodology

## 22.1 Principles

- Interests and preferences are the primary signal; academic evidence is supporting context.

- Show 3–6 options across ≥ 2 clusters; never one answer; never a suitability percentage.

- Explain every option with its factors; show preparation needed rather than exclusion.

- Every time-sensitive fact is sourced and dated; missing data are disclosed.

- No use of gender, ethnicity, province, family income or disability in ranking.

- Encourage discussion with trusted adults.

## 22.2 Inputs

| Input | Source | Use |
| --- | --- | --- |
| Interest profile (6 areas) | Questionnaire | Primary ranking signal |
| Activity and work-setting preferences | Questionnaire | Secondary ranking / tie-break |
| Relatively stronger subjects; diagnostics | Analysis snapshot | Explanation and preparation notes; small ranking boost |
| Stated goals and career interests | Profile | Ensures stated interests always appear among options or in “Your saved interests” |
| Location willingness / study length | Optional, voluntary | Filters programme lists only (never removes careers) |
| Financial constraints | Only if voluntarily entered | Shows scholarships/shorter pathways; never removes careers |
| Verified programme data | Pathways DB | Programme links, entrance group |

## 22.3 Interest questionnaire (draft for educator review)

Six interest areas adapted for Lao secondary students: Building & fixing (Realistic), Investigating & science (Investigative), Creating & designing (Artistic), Helping & teaching (Social), Leading & business (Enterprising), Organising & data (Conventional). The Holland-style RIASEC framing is widely used in career exploration; this short adaptation is not a validated psychometric instrument and is presented as an exploration tool (CAREER-001).

Answer scale for interest items: Really like (3) · Like (2) · Dislike (1) · Really dislike (0) · Not sure (excluded).

| # | Item (EN — Lao translation to be produced and reviewed) | Area |
| --- | --- | --- |
| 1 | Repair a bicycle, phone or household item | R |
| 2 | Build or assemble something following a plan | R |
| 3 | Work outdoors with tools, plants or animals | R |
| 4 | Do experiments to find out why something happens | I |
| 5 | Solve a hard maths or logic problem | I |
| 6 | Read about how the human body, nature or technology works | I |
| 7 | Draw, design posters or make videos | A |
| 8 | Write stories, poems or song lyrics of your own | A |
| 9 | Perform music, dance or drama | A |
| 10 | Explain a lesson to a classmate who is stuck | S |
| 11 | Look after someone who is sick or needs help | S |
| 12 | Volunteer in your village or community | S |
| 13 | Lead a team or class project | E |
| 14 | Sell things or plan a small business | E |
| 15 | Persuade people to support an idea | E |
| 16 | Keep careful records or organise files | C |
| 17 | Work with numbers in tables or spreadsheets | C |
| 18 | Plan a schedule so everything happens on time | C |
| 19 | Use computers to create something (website, app, game) | I/A |
| 20 | Help protect forests, rivers or the environment | R/S |
| 21 | Help people understand laws or rules fairly | S/E |
| 22 | Work in a hospital or health centre | S/I |
| 23 | Teach children or young people | S |
| 24 | Analyse information to make a decision | I/C |

Preferences (optional, single choice each): preferred work setting (office / outdoors / workshop or lab / with people / mixed / not sure); willingness to study away from home province (yes / maybe / no / not sure); preferred study length after Grade 12 (≤ 3 years / 4–5 years / 6+ years / not sure).

Validation requirements. (1) Lao translation reviewed by two educators; (2) cognitive interviews with 10 students to check understanding; (3) pilot with ≥ 200 students to check item distributions, internal consistency (Cronbach’s α reported per area, target ≥ 0.6 for exploration use) and test–retest stability after 4 weeks; (4) items revised if any area is consistently misread. Results are described as “interests you told us”, not traits.

Scoring. Area score = mean of answered items (items tagged to two areas count 0.5 to each), reported as High / Medium / Low relative to the student’s own other areas (ipsative). Areas with < 2 answered items are “Not enough answers”.

Reassessment. Allowed after 90 days, or immediately via “My interests have changed” (CAREER-007); a gentle prompt appears at the start of Grades 11 and 12.

## 22.4 Explainable ranking (no numeric suitability score shown)

Careers in the taxonomy carry metadata: primary/secondary interest areas, related school subjects, typical study length, work settings, linked majors and programmes.

candidate_set = all published careers
for c in candidate_set:
    interest_tier(c)  = High if student's top-2 areas include c.primary_area
                        Medium if top-3 include c.primary or c.secondary
                        else Low
    subject_support(c)= count of c.related_subjects labelled relatively_stronger (max 2)
    preference_fit(c) = count of matched preferences (work setting, study length)  # never excludes
    stated_interest(c)= 1 if student saved/stated c
ordering key (lexicographic, internal only):
    (stated_interest desc, interest_tier desc, preference_fit desc, subject_support desc, editorial_priority desc)
select top options ensuring: 3–6 options, ≥ 2 clusters, ≤ 2 per cluster,
    at least one option where subject_support = 0 if interest_tier = High (avoid grades-only steering)
output per option: list of factors that placed it (for "Why this appears")

Internal ordering keys are never displayed; the UI shows only factors. This avoids presenting an unvalidated numerical suitability score (brief requirement).

## 22.5 Output content per option

Name; what the work involves; why it appears (factors); important skills; typical pathway (school subjects → entrance group → programme → first role); related verified programmes in Laos; potential entrance requirements with year and source; practical next steps for this student (e.g. “Strengthen Algebra — start the 10-minute quiz”); data limitations (e.g. “Reliable salary data for Laos not available”); sources and dates.

## 22.6 Relationship with the existing Career Explorer

The existing explorer (14 careers, demand labels, salary ranges, certificates, employer and job links) is the base catalogue [CONFIRMED-SITE]. Before its salary and demand data are used in personalised results or paid reports, each figure needs a source and date; until then, personalised views hide salary ranges and show demand only as “Indicative” (OD-10). New careers relevant to Lao pathways (e.g. secondary teacher, agricultural specialist, pharmacist, lawyer, tourism manager) are added to the same taxonomy, not a second one (CAREER-008).

## 22.7 Free vs Premium

Free: questionnaire, options with reasons, explorer and programme pages. Premium/one-time: full report with detailed pathways, preparation plan to Grade 12, timeline to entrance exam dates (when verified), printable discussion guide, and “What changed” history across reassessments.

## 22.8 Fairness evaluation

- Input exclusion test: schema-level check that ranking never receives protected/sensitive attributes.

- Counterfactual test: 500 synthetic profiles × variants differing only in name gender cues and province → identical options (deterministic ranking) and no tone differences in generated text (rater sample).

- Distribution monitoring: quarterly aggregate review of option clusters by self-reported gender (only if the owner decides to collect it voluntarily for fairness monitoring, stored separately with consent — OD-18); disparities trigger content review, not ranking changes based on gender.

- Copy review: career imagery and examples show diverse people (e.g. women in engineering).

# 23. Lao Education and Localisation Requirements

## 23.1 Verified facts vs assumptions

| Topic | Status | Statement | Source |
| --- | --- | --- | --- |
| Grade structure (current) | [EXTERNAL] | 5 years primary, 4 years lower secondary, 3 years upper secondary (5+4+3) since 2009 | S-28, S-26 |
| Structural reform | [EXTERNAL] | Transition from 5+4+3 to 6+3+3 underway; introduction starts with Grade 6 in 2028–2029; upper secondary remains 3 years | S-12, S-13 |
| Upper-secondary ages | [EXTERNAL] | Approx. ages 15–17, Grades 10–12 | S-26 |
| School year start | [EXTERNAL] | Vientiane Capital classes began 1 September 2026 | S-11 |
| University entrance (NUOL) | [EXTERNAL] | 2026–2027 exams on 8 Aug 2026; Group A STEM, Group B non-STEM; 123 bachelor’s programmes; 7,867 candidates | S-08 |
| Entrance requirement | [EXTERNAL] | Grade 12 applicants must pass the entrance exam except provincial government scholarship holders (2024) | S-09 |
| Exam subjects | [EXTERNAL] | 2024: Group A Mathematics, Physics, Lao Language & Literature, Chemistry, Biology, English; Group B Mathematics, Lao Language & Literature, Geography, History, English | S-09 |
| Free national digital content | [EXTERNAL] | Khang Panya Lao (MoES/UNICEF Learning Passport), works offline | S-25 |
| Monthly scores out of 10 | [ASSUMPTION] | Common practice per concept note; varies by school | Verify in RES-002 |
| Score-book formats | Unverified — requires confirmation | Layout, columns, terms, signatures | RES-001 |
| Subject list per grade | Unverified — requires confirmation | Includes sciences, Lao, English, social studies, etc.; varies by school and stream | RES-002 |
| Term/annual calculation rules | Unverified — requires confirmation | Whether term results average monthly scores and exams | RES-002 |
| Entrance cut-offs and programme lists | Unverified — requires confirmation | Must be sourced per year | UNI workflow |

## 23.2 Grade and structure configuration

| education_structure | Grade codes (display EN) | Lao display (to review) | Level |
| --- | --- | --- | --- |
| LA-5-4-3 (current) | G6–G9 | ມ.1–ມ.4 | Lower secondary |
| LA-5-4-3 (current) | G10–G12 | ມ.5–ມ.7 | Upper secondary |
| LA-6-3-3 (from 2028–2029 for Grade 6 onwards) | G7–G9 | to be confirmed by MoES naming | Lower secondary |
| LA-6-3-3 | G10–G12 | to be confirmed | Upper secondary |

The UI always shows “Grade N” in English and the configured Lao label; the Lao labels in this table are working assumptions pending educator review (Unverified — requires confirmation).

## 23.3 Payment landscape (for Section 30)

| Fact | Status | Source |
| --- | --- | --- |
| Bitdoin checkout supports QR payment and bank transfer; COD defined but disabled | [CONFIRMED-SITE] | S-06 |
| Academy Premium activated manually to support Lao payment workflows | [CONFIRMED-SITE] | S-03 |
| LaoQR is the national QR standard on LAPNet | [EXTERNAL — secondary source] | S-21 |
| LAPNet connects with Vietnam’s NAPAS for cross-border QR payments (14 LAPNet member banks accepting) | [EXTERNAL] | S-22 |
| BCEL’s OnePay QR function is embedded in the BCEL One app | [EXTERNAL] | S-23 |
| Merchant integration with BCEL OnePay uses BCEL-issued merchant credentials | [EXTERNAL — third-party package documentation; official API docs not found] | S-24 |
| Telco-billing share and card ownership figures in the concept note | Unverified — requires confirmation (cited in concept note, not checked) | S-27 |

## 23.4 Connectivity constraints

5.03 million internet users (Oct 2025) and 96.7% of mobile connections on 3G/4G/5G [EXTERNAL, S-20]; rural coverage and data cost remain constraints [ASSUMPTION]. Requirements: route JS budget ≤ 170 KB gzipped, images compressed client-side, offline drafts, no auto-loading media (Section 33).

## 23.5 Lao text handling

| Requirement | Specification |
| --- | --- |
| Encoding | UTF-8 throughout; Lao Unicode block U+0E80–U+0EFF |
| Normalisation | NFC before storage; search uses normalised forms with tone marks and vowel marks optionally ignored for matching |
| Digits | Accept ໐–໙ (U+0ED0–U+0ED9) and 0–9; store Arabic; display Arabic by default (OD-04 may choose Lao digits for display) |
| Word breaking | Lao has no spaces between words; use a dictionary-based line breaker (e.g. ICU) for UI wrapping and search tokenisation |
| Sorting | Lao collation via ICU locale lo; English collation for EN UI |
| Romanisation | Store optional romanised school names to support search by users typing Latin script |
| Dates | Display: Lao month names (ມັງກອນ … ທັນວາ) in Lao UI; Gregorian calendar; date format DD/MM/YYYY |
| Fonts | Lao-capable stack; test on Android default fonts |
| Copy | Simple Lao, short sentences, avoid jargon; glossary approved by educators |

## 23.6 Key interface translations (draft — native educator review required before use)

| Key | English | Lao (draft) |
| --- | --- | --- |
| module.title | My Scores | ຄະແນນຂອງຂ້ອຍ |
| entry.cta | Enter scores | ປ້ອນຄະແນນ |
| entry.scan | Scan score book | ສະແກນປຶ້ມຄະແນນ |
| entry.type | Type scores | ພິມຄະແນນ |
| entry.confirm | Confirm and save | ຢືນຢັນ ແລະ ບັນທຶກ |
| status.missing | Not recorded yet | ຍັງບໍ່ໄດ້ບັນທຶກ |
| status.na | Not applicable | ບໍ່ກ່ຽວຂ້ອງ |
| dash.average | Average | ຄະແນນສະເລ່ຍ |
| dash.trend | Your average over time | ຄະແນນສະເລ່ຍຂອງເຈົ້າຕາມເວລາ |
| label.stronger | Relatively stronger | ເຮັດໄດ້ດີກວ່າ |
| label.attention | Needs attention | ຄວນເອົາໃຈໃສ່ |
| label.insufficient | Not enough data yet | ຂໍ້ມູນຍັງບໍ່ພໍ |
| trend.same | About the same | ປະມານເທົ່າເດີມ |
| quiz.cta | Find which topics to practise | ຊອກຫາຫົວຂໍ້ທີ່ຄວນຝຶກ |
| plan.title | Study plan | ແຜນການຮຽນ |
| parent.family | Family | ຄອບຄົວ |
| career.title | Explore majors & careers | ສຳຫຼວດສາຂາຮຽນ ແລະ ອາຊີບ |
| privacy.mydata | My data | ຂໍ້ມູນຂອງຂ້ອຍ |
| offline.banner | You’re offline — changes are saved on this phone | ບໍ່ມີອິນເຕີເນັດ — ການປ່ຽນແປງຖືກບັນທຶກໄວ້ໃນໂທລະສັບນີ້ |
| err.range | Score must be between {min} and {max} | ຄະແນນຕ້ອງຢູ່ລະຫວ່າງ {min} ຫາ {max} |

## 23.7 Default subject catalogue and aliases (seed; verify in RES-002)

| Code | English | Lao | Example aliases |
| --- | --- | --- | --- |
| MATH | Mathematics | ຄະນິດສາດ | ຄະນິດ, ເລກ, Math, Maths |
| PHYS | Physics | ຟີຊິກສາດ | ຟີຊິກ, Physic |
| CHEM | Chemistry | ເຄມີສາດ | ເຄມີ |
| BIO | Biology | ຊີວະສາດ | ຊີວະ |
| LAO | Lao Language & Literature | ພາສາລາວ-ວັນນະຄະດີ | ພາສາລາວ, ລາວ, ວັນນະຄະດີ |
| ENG | English | ພາສາອັງກິດ | ອັງກິດ, Eng |
| HIST | History | ປະຫວັດສາດ | ປະຫວັດ |
| GEO | Geography | ພູມສາດ | ພູມ |
| ICT | Information Technology | ເຕັກໂນໂລຊີຂໍ້ມູນຂ່າວສານ | ໄອທີ, IT, ຄອມພິວເຕີ |
| CIV | Civics / Social studies (name varies) | to confirm | to confirm |
| PE | Physical education | ພະລະສຶກສາ | ກິລາ |
| ART | Arts / Music (name varies) | to confirm | to confirm |

## 23.8 Education data sources to monitor

MoES announcements and Lao News Agency (KPL) education news; university official sites and entrance-exam guides (e.g. NUOL); Khang Panya Lao; UNICEF/World Bank/ADB education reports; DataReportal for connectivity. Each is recorded in the pathways database source table with review cadence.

# 24. System Architecture

## 24.1 Architecture drivers

| Driver | Consequence |
| --- | --- |
| Unknown existing stack (Section 5.4) | Technology-neutral design; integration via adapters; final choice after PM-001 |
| Small team, early product | Prefer the simplest deployable unit; avoid microservices unless forced |
| Sensitive minors’ data | Strong object-level authorisation, audit, encryption, data minimisation |
| AI/OCR latency and cost | Asynchronous jobs, queues, caching, circuit breakers |
| Slow networks | Small payloads, offline drafts, resumable uploads |
| Future exam prep and careers | Clear module boundaries and events so features can be added without rewrites |

## 24.2 Integration options compared

| Option | Description | Pros | Cons | Fit |
| --- | --- | --- | --- | --- |
| 1 Integrated module within existing Academy backend | Add tables, routes and UI inside the existing Academy codebase | Fastest; reuses auth, sessions, design, deployment; one database | Couples release cycles; depends on code quality of existing app | Recommended default if the codebase is maintainable |
| 2 Modular monolith | Same deployable as Bitdoin but a strictly bounded “academic” module (own schema/namespace, internal interfaces, no cross-module table access) | Clean boundaries with low ops overhead; easy later extraction | Requires discipline and some refactoring | Recommended shape of Option 1 |
| 3 Separate service using existing authentication | New service (own codebase/DB) validating Bitdoin sessions/tokens | Independent scaling and tech choice; isolates sensitive data | Requires token/session sharing, CORS, two deployments, data sync for entitlements/content | Choose if existing codebase cannot host new modules or if data residency requires a separate data store |
| 4 Independently deployed service with API integration | Fully separate product integrated via public APIs and SSO | Maximum independence | Highest cost; duplicate concerns (users, billing, design); weakest “one Bitdoin” experience | Not recommended |

Recommendation [PROPOSED]. Build an academic module inside the existing Bitdoin application as a modular monolith (Options 1+2), with a separate database schema/namespace and an internal API boundary. Run OCR and AI work in background workers that can be deployed separately. Re-evaluate Option 3 only if discovery shows the existing stack cannot support it or legal review requires separate data residency.

## 24.3 System context

Figure 8: 24.3 System context

## 24.4 Component architecture

Figure 9: 24.4 Component architecture

## 24.5 Synchronous vs event-driven

| Interaction | Style | Reason |
| --- | --- | --- |
| Profile, score CRUD, configuration reads | Synchronous REST | Immediate feedback; simple |
| Analysis recompute after score change | Event (score_entry.changed) + worker; dashboard reads latest snapshot; synchronous recompute fallback if snapshot older than 10 s on dashboard load | Keeps writes fast; fine at early scale |
| OCR extraction | Async job + polling (or server-sent events) | 5–60 s latency, retries, cost control |
| Reports (monthly, career PDF) | Scheduled/async jobs | Generated from snapshots; heavy rendering |
| Notifications | Async via outbox table | Reliability, caps, quiet hours |
| Academy completion events → recommendations | Event consumption if Academy emits events; otherwise periodic pull | Depends on OD-05 |
| Entitlement checks | Synchronous with short cache (60 s) | Correctness on paywalls |

Event-driven design is justified only where latency, retries or fan-out require it. Use a transactional outbox pattern in the module database so events are not lost; a heavyweight message broker is unnecessary at launch — a database-backed queue or the job system already used by Bitdoin (if any) suffices (Unverified — requires confirmation).

## 24.6 Monthly score workflow

Figure 10: 24.6 Monthly score workflow

## 24.7 OCR workflow

Figure 11: 24.7 OCR workflow

## 24.8 Academic analysis pipeline

Figure 12: 24.8 Academic analysis pipeline

## 24.9 Career recommendation pipeline

Figure 13: 24.9 Career recommendation pipeline

## 24.10 Parent authorisation flow

See sequence diagram in Section 14.9.1. Server-side policy: can_read(guardian, student, scope) = link.state == active AND scope ∈ link.scopes AND NOT link.suspended AND student.consent_ok.

## 24.11 Cross-cutting components

| Component | Requirement |
| --- | --- |
| Authentication | Reuse Bitdoin sessions/tokens via Identity adapter; no separate login |
| Authorisation | Central policy engine; deny by default; object ownership checks on every query; 404 on unauthorised object access |
| File storage | Private bucket; server-side encryption; pre-signed URLs ≤ 5 min; content-type and size limits; malware scanning optional (images only); lifecycle rules for deletion |
| Background jobs | Idempotent jobs, retry with exponential backoff (max 3), dead-letter queue, job status table |
| Report generation | HTML → PDF rendering in worker; Lao font embedded; stored for 12 months; re-generated on demand |
| Notifications | Outbox → sender with caps/quiet hours; provider adapters |
| Logging & monitoring | Structured JSON logs without PII (IDs hashed), metrics per route/job, traces for OCR/AI calls, alerting on SLO breaches |
| Secrets | Stored in platform secret manager; AI keys scoped per environment |
| Feature flags | Gradual rollout and kill switches for OCR and AI |

## 24.12 Decisions dependent on codebase access

- Where module tables live (same DB/schema vs separate) and whether DB-level row security exists.

- How to read the session and user ID (cookie, token, framework middleware).

- Whether the AI Coach can host tool-calling academic mode (OD-08).

- How to read Academy content and completion events (OD-05) and Bookstore catalogue/offers (OD-06).

- How subscriptions are stored and activated (OD-11).

- Job/queue and file-storage capabilities available in current hosting.

- Front-end framework and component library for UI reuse.

# 25. Bitdoin Integration Architecture

## 25.1 User perspective

- The student never leaves “Bitdoin”: My Scores appears inside Academy, uses the same header, language toggle and account menu.

- Recommendations open existing Academy lessons and challenges in place and return to My Scores.

- “Ask the Coach” opens the existing AI Coach already aware of their scores (when consented).

- Career results open the same Career Explorer pages with added Lao programme information.

- Books open the existing Bookstore product page; checkout and delivery are unchanged.

- Premium is the same Academy membership; the membership page lists the new benefits.

## 25.2 Integration adapters

| Adapter | Direction | Contract (proposed) | Fallback |
| --- | --- | --- | --- |
| Identity | Core → Module | resolve_session(request) → {user_ref, locale, roles} | None — required |
| Language | Core ↔ Module | read/write existing preference | Default Lao |
| Academy content | Academy → Module | list_content(filter), get_content(id), events academy.lesson_completed, academy.challenge_completed | Manual metadata import by admins; self-reported completion |
| XP/challenges | Module → Academy | award_xp(user_ref, amount, reason, idempotency_key) (if approved) | Disabled |
| AI Coach | Module ↔ Coach | Deep link with context=scores; tool endpoints exposed by Module and callable only by the Coach backend with service credentials and user context | Embedded assistant |
| Career Explorer | Explorer ↔ Module | Shared career IDs; Module adds career_programme_links | Module shows its own detail page linking out |
| Bookstore | Bookstore → Module | search_books(subject/topic tags), get_book(id), get_offers(id) | Hide book recommendations |
| Subscriptions | Core → Module | get_subscription(user_ref) → {plan, status, period_end}; webhook/event on change | Manual entitlement grants |
| Payments | Module → Core | Create order for one-time product via existing checkout; confirmation callback/event | Manual activation by Financial Administrator |

## 25.3 Data ownership

| Data | System of record |
| --- | --- |
| User account, credentials, language preference | Bitdoin core |
| Subscriptions and payments | Bitdoin core (Academy membership / checkout) |
| Academy lessons, challenges, XP, AI Coach conversations (non-academic) | Academy |
| Books, offers, orders | Bookstore |
| Academic profiles, enrolments, scores, revisions, OCR, analysis, quizzes, plans, guardian links, consents, career results, pathways DB | Academic module |
| Content metadata linking Academy/Bookstore items to subjects/topics | Academic module (references external IDs) |

## 25.4 Avoiding duplication

The Module must not build: a second login, a second language setting, a second chatbot UI, a second career catalogue, a second subscription system or a second payment flow (principle P-10).

## 25.5 Bookstore recommendation integration

Only Education-category (or admin-tagged) titles with ≥ 1 in-stock offer are eligible (LEARN-006). Price displayed as the existing price-comparison range. No recommendation of a book to a student under the legal threshold appears as a purchase prompt in notifications (child-safe marketing, Section 29).

## 25.6 Discovery checklist (PM-001)

| # | Question | Answer (to be completed) |
| --- | --- | --- |
| D1 | Repository location, framework(s), language(s) |  |
| D2 | Hosting/runtime, environments, CI/CD |  |
| D3 | Auth method, session storage, user ID type |  |
| D4 | Database engine/version, migrations tool, backups |  |
| D5 | Existing role/permission model |  |
| D6 | Academy content model and IDs; completion tracking |  |
| D7 | AI Coach provider, prompts, safety, logs |  |
| D8 | Career Explorer data source and editorial process |  |
| D9 | Subscription tables, manual activation workflow |  |
| D10 | Payment confirmation process (QR/bank transfer) |  |
| D11 | Object storage availability |  |
| D12 | Job/queue system |  |
| D13 | Analytics and monitoring tools |  |
| D14 | Privacy policy, terms, minimum age, cookie consent |  |
| D15 | Edge/CDN configuration (rate limiting, WAF) |  |

# 26. Database Schema and ER Diagram

## 26.1 Conventions

- Logical relational model; types expressed generically (map to the actual engine after OD-01).

- Primary keys: UUID (v7 recommended for index locality). No sequential IDs exposed.

- All tables include created_at TIMESTAMPTZ NOT NULL, updated_at TIMESTAMPTZ NOT NULL; mutable domain tables include version INT NOT NULL for optimistic concurrency.

- Soft deletion is not used for personal data; deletion jobs hard-delete or anonymise (PRIV-005). Configuration tables use status/archived_at.

- All module tables live in a dedicated schema/namespace (e.g. academic.).

- The Module stores bitdoin_user_ref (opaque reference to the existing user ID); no copy of account credentials or contact details.

## 26.2 ER diagrams

The model is shown in three views so each remains readable on a page. Entities appearing in more than one view are the same table.

View 1 — Profile, configuration, scores and OCR

Figure 14: 26.2 ER diagrams — View 1 — Profile, configuration, scores and OCR

View 2 — Learning, planning, guardians, consent and entitlements

Figure 15: 26.2 ER diagrams — View 2 — Learning, planning, guardians, consent and entitlements

View 3 — Careers and pathways

Figure 16: 26.2 ER diagrams — View 3 — Careers and pathways

## 26.3 Table specifications — identity, profile and configuration

student_profile — one per Bitdoin user who uses the Module as a student.

| Field | Type | Null | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| bitdoin_user_ref | VARCHAR(64) | NOT NULL, UNIQUE | Opaque reference to existing account |
| display_name | VARCHAR(40) | NOT NULL |  |
| age_band | ENUM(u13, 13_15, 16_17, 18_plus) | NOT NULL | Re-confirmed yearly |
| consent_state | ENUM(pending_guardian, active, withdrawn) | NOT NULL | Derived from consent_record |
| province_code | CHAR(4) | NOT NULL |  |
| district_code | VARCHAR(8) | NULL |  |
| goals | JSONB | NULL | ≤ 3 chips + text |
| interest_subject_codes | TEXT[] | NULL |  |
| status | ENUM(active, read_only, deletion_pending) | NOT NULL |  |
| deletion_requested_at | TIMESTAMPTZ | NULL |  |

Indexes: UNIQUE(bitdoin_user_ref). Retention: until deletion; deletion cascades per PRIV-005.

education_structure (id, code UNIQUE e.g. LA-5-4-3, name_lo, name_en, effective_from_year, notes). grade (id, education_structure_id FK, code e.g. G11, ordinal INT, level ENUM(lower_secondary, upper_secondary), label_lo, label_en; UNIQUE(education_structure_id, code)).

school

| Field | Type | Null | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| name_lo / name_en | VARCHAR(160) | name_lo NOT NULL |  |
| romanised_name | VARCHAR(160) | NULL | For search |
| province_code, district_code | VARCHAR | province NOT NULL |  |
| school_type | ENUM(public, private, other) | NULL |  |
| status | ENUM(active, merged, archived) | NOT NULL |  |
| merged_into_id | UUID | NULL FK school |  |
| calendar_template_id | UUID FK | NULL | Override |
| default_scale_id | UUID FK grading_scale | NULL |  |

Indexes: (province_code, district_code); trigram/full-text on names.

academic_year (id, code UNIQUE 2026-2027, start_date, end_date, rollover_at, status). calendar_template (id, name, academic_year_id FK, scope ENUM(national, province, school), province_code NULL, school_id NULL).

reporting_period

| Field | Type | Null | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| calendar_template_id | UUID FK | NOT NULL |  |
| period_type | ENUM(monthly, term_official, semester_official, annual_official, exam) | NOT NULL |  |
| term_no | SMALLINT | NULL |  |
| sequence | SMALLINT | NOT NULL | Ordering within year |
| label_lo / label_en | VARCHAR(40) | NOT NULL |  |
| start_date / end_date | DATE | NOT NULL |  |

UNIQUE(calendar_template_id, period_type, sequence).

subject (id, code UNIQUE, name_lo, name_en, grade_min, grade_max, status). subject_alias (id, subject_id FK, alias_text, alias_normalised, school_id NULL FK, source ENUM(admin, ocr_learned); UNIQUE(alias_normalised, school_id)).

grading_scale (id, code UNIQUE, name). grading_scale_version

| Field | Type | Null | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| grading_scale_id | UUID FK | NOT NULL |  |
| version | INT | NOT NULL | UNIQUE(grading_scale_id, version) |
| scale_family | ENUM(numeric_linear, ordinal, pass_fail) | NOT NULL |  |
| min_value / max_value / step | NUMERIC(6,2) | NULL for ordinal |  |
| decimals | SMALLINT | NOT NULL |  |
| pass_mark | NUMERIC(6,2) | NULL |  |
| normalisable | BOOLEAN | NOT NULL |  |
| ordinal_levels | JSONB | NULL | For ordinal scales |
| status | ENUM(draft, approved, retired) | NOT NULL | Only approved assignable |
| approved_by, approved_at |  | NULL |  |

enrolment

| Field | Type | Null | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| student_profile_id | UUID FK | NOT NULL |  |
| academic_year_id | UUID FK | NOT NULL |  |
| grade_id | UUID FK | NOT NULL |  |
| school_id | UUID FK | NULL | Either school_id or school_free_text |
| school_free_text | VARCHAR(80) | NULL |  |
| grading_scale_version_id | UUID FK | NOT NULL |  |
| calendar_template_id | UUID FK | NOT NULL | Resolved at creation |
| start_period_seq / end_period_seq | SMALLINT | start NOT NULL | Transfers |
| is_repeat | BOOLEAN | NOT NULL default false |  |
| state | ENUM(active, closed) | NOT NULL |  |
| closed_reason | ENUM(promoted, repeated, transferred, left, year_end) | NULL |  |

Constraint: at most one active enrolment per student (partial unique index). Index (student_profile_id, academic_year_id).

subject_enrolment (id, enrolment_id FK, subject_id FK NULL, custom_name VARCHAR(60) NULL, start_period_seq, end_period_seq NULL, display_order; UNIQUE(enrolment_id, subject_id) where subject_id not null).

## 26.4 Scores and OCR

score_entry

| Field | Type | Null | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| enrolment_id | UUID FK | NOT NULL |  |
| reporting_period_id | UUID FK | NOT NULL |  |
| state | ENUM(draft, submitted) | NOT NULL |  |
| submitted_at | TIMESTAMPTZ | NULL |  |
| version | INT | NOT NULL | Optimistic lock |
| source | ENUM(manual, ocr_confirmed, school_import, mixed) | NOT NULL |  |
| ocr_job_id | UUID FK | NULL |  |
| idempotency_key | VARCHAR(64) | NULL | UNIQUE per enrolment |

UNIQUE(enrolment_id, reporting_period_id) — one entry per period (SCORE-009).

score_line

| Field | Type | Null | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| score_entry_id | UUID FK | NOT NULL |  |
| subject_enrolment_id | UUID FK | NOT NULL |  |
| raw_value | NUMERIC(6,2) | NULL | NULL when status ≠ scored |
| ordinal_code | VARCHAR(16) | NULL | Ordinal scales |
| status | ENUM(scored, missing, not_applicable, exempt) | NOT NULL |  |
| grading_scale_version_id | UUID FK | NOT NULL | Copied from enrolment at time of entry |
| normalised_value | NUMERIC(6,4) | NULL | Derived when normalisable |
| source | ENUM(manual, ocr_confirmed, school_import) | NOT NULL |  |
| verification | ENUM(self_reported, guardian_acknowledged, school_verified) | NOT NULL default self_reported |  |
| evidence_stream | ENUM(school_score) | NOT NULL | Future: separated from quiz/mock streams |
| is_current | BOOLEAN | NOT NULL |  |

UNIQUE(score_entry_id, subject_enrolment_id) WHERE is_current. CHECK (status=‘scored’) = (raw_value IS NOT NULL OR ordinal_code IS NOT NULL).

score_revision (append-only): id, score_line_id FK, old_value, new_value, old_status, new_status, actor_ref, actor_role ENUM(student, admin, system), reason VARCHAR(120) NULL, source, created_at. Retention: life of score line.

ocr_upload: id, enrolment_id FK, storage_key, sha256, phash BIGINT, bytes INT, width, height, mime, retention_until TIMESTAMPTZ, deleted_at NULL. Index (enrolment_id, phash). ocr_job: id, ocr_upload_id FK, state ENUM(queued, processing, ready_for_review, confirmed, failed, abandoned), model_id, prompt_version, attempts, error_code, processing_ms, cost_micro_usd, created_at, completed_at. ocr_extracted_field: id, ocr_job_id FK, period_label_raw, subject_raw, subject_code_suggested, subject_match_confidence, value_raw, value_parsed, value_confidence, struck_through, bbox JSONB. ocr_confirmation: id, ocr_job_id FK UNIQUE, score_entry_id FK, fields_total, fields_edited, time_to_confirm_ms, confirmed_at, diff JSONB (original vs confirmed per field).

Retention: images per OCR-011 (30 days default); extracted fields and confirmation diffs 24 months for quality (with names never stored).

## 26.5 Analysis, learning and planning

analysis_config (id, version UNIQUE, thresholds JSONB, active_from). analysis_snapshot (id, enrolment_id FK, engine_version, config_version, input_hash CHAR(64), outputs JSONB, created_at; INDEX(enrolment_id, created_at DESC); UNIQUE(enrolment_id, input_hash)).

topic (id, subject_id FK, code, name_lo, name_en, grade_min, grade_max, parent_topic_id NULL). quiz (id, subject_id, grade_band, kind ENUM(diagnostic, practice, mock), blueprint JSONB, version, status). quiz_item (id, quiz_id, topic_id, stem, options JSONB, answer_key (encrypted at rest), explanation, author_ref, licence, status, version). quiz_attempt (id, student_profile_id, quiz_id, quiz_version, started_at, completed_at, state, responses JSONB). topic_mastery (id, quiz_attempt_id, topic_id, correct INT, total INT, band ENUM(secure, developing, needs_practice, insufficient)).

content_item_ref (id, system ENUM(academy_lesson, academy_challenge, academy_check, module_quiz, bookstore_book, routine), external_id VARCHAR(64), subject_codes TEXT[], grade_min, grade_max, topic_ids UUID[], difficulty SMALLINT, objectives JSONB, language, est_minutes, quality_score, status; UNIQUE(system, external_id)).

learning_recommendation (id, student_profile_id, snapshot_id, content_item_ref_id, rule_id, reason_params JSONB, rank, state ENUM(shown, opened, started, done, dismissed_not_now, not_helpful), state_changed_at, impressions INT).

learning_goal (id, student_profile_id, subject_id, baseline, target, target_period_id, feasibility_label, status). study_plan (id, student_profile_id, goal_ids UUID[], days_mask BIT(7), minutes_per_day, paused_until NULL, status). study_task (id, study_plan_id, scheduled_date, content_item_ref_id NULL, instruction_text NULL, est_minutes, state ENUM(scheduled, done, skipped, moved), moved_count).

## 26.6 Guardians, consent, notifications, entitlements

guardian_link

| Field | Type | Null | Notes |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| student_profile_id | UUID FK | NOT NULL |  |
| guardian_user_ref | VARCHAR(64) | NULL until accepted |  |
| relationship | ENUM(mother, father, guardian, other) | NULL |  |
| invite_code_hash | CHAR(64) | NOT NULL | Code stored hashed |
| invite_expires_at | TIMESTAMPTZ | NOT NULL |  |
| scopes | TEXT[] | NOT NULL |  |
| state | ENUM(invited, accepted_pending_student, active, removed, suspended, paused_majority, expired) | NOT NULL |  |
| initiated_by | ENUM(student, guardian_consent_flow) | NOT NULL |  |
| state_reason | VARCHAR(80) | NULL |  |

UNIQUE(student_profile_id, guardian_user_ref) WHERE state IN (active, accepted_pending_student). Limits enforced in service (≤ 4 guardians per student; ≤ 6 children per guardian).

consent_record (append-only): id, subject_profile_id, grantor_user_ref, grantor_role ENUM(student, guardian), purpose ENUM(module_processing, guardian_sharing, ocr_processing, ai_processing, email, push, research_samples, keep_photos), scope JSONB, notice_version, method ENUM(in_app_checkbox, guardian_link_flow), granted_at, withdrawn_at NULL.

parent_report (id, guardian_link_id, snapshot_id, period_id, generated_at, content JSONB, pdf_storage_key NULL, opened_at NULL, updated_since_generation BOOLEAN).

notification (id, recipient_user_ref, code, payload JSONB (no scores for push), channel, state ENUM(pending, sent, suppressed_cap, suppressed_quiet, failed), scheduled_for, sent_at). notification_preference (user_ref, category, channel, enabled, quiet_start, quiet_end).

entitlement (id, user_ref, feature_code, source ENUM(academy_premium, family_plan, one_time_purchase, manual_grant, trial), starts_at, ends_at, reference_id, granted_by NULL). usage_counter (user_ref, feature_code, period_key YYYY-MM, used INT, limit INT; PK(user_ref, feature_code, period_key)).

audit_event (append-only, separate retention): id, occurred_at, actor_ref, actor_role, action, target_type, target_id, student_profile_id NULL, ip_hash, user_agent_hash, outcome, reason NULL. Index (student_profile_id, occurred_at), (actor_ref, occurred_at).

## 26.7 Careers and pathways

career (id, slug UNIQUE — shared with existing Career Explorer IDs, name_lo, name_en, cluster, primary_area, secondary_area, related_subject_codes, typical_study_years, work_settings, status). interest_item (id, code, text_lo, text_en, areas JSONB, version). interest_response_set (id, student_profile_id, questionnaire_version, responses JSONB, area_scores JSONB, completed_at). career_recommendation_set (id, student_profile_id, snapshot_id NULL, response_set_id, ranking_version, options JSONB (career_id + factors), created_at). career_shortlist (student_profile_id, career_id, saved_at; PK both).

source (id, name, url, source_type ENUM(official_site, official_document, official_news, institution_confirmation, secondary), publisher, published_on NULL, accessed_on).

institution (id, name_lo, name_en, type ENUM(public_university, private_institution, college, tvet, other), province_code, website_url, source_id, verified_on, review_by, status). faculty (id, institution_id, name_lo, name_en, status). programme (id, faculty_id, name_lo, name_en, degree_level ENUM(associate, bachelor, master, other), duration_years NUMERIC(3,1), language, mode, entrance_group ENUM(A, B, other, unknown), source_id, verified_on, review_by, applicable_academic_year, publication_status, verified_by).

admission_requirement (id, programme_id, academic_year, requirement_type ENUM(entrance_exam, subject_minimum, document, quota, other), description_lo, description_en, source_id NOT NULL, verified_on NOT NULL, review_by NOT NULL, publication_status). cutoff_record (id, programme_id, academic_year NOT NULL, value_text, source_id NOT NULL, verified_on). tuition_record (programme_id, academic_year, amount_lak NULL, notes, source_id NOT NULL, verified_on). application_window (programme_id or institution_id, academic_year, opens_on, closes_on, source_id, verified_on). scholarship (id, name, provider, eligibility_text, deadline, url, source_id, verified_on, review_by, status). career_programme_link (career_id, programme_id, rationale, PK both).

Constraint pattern for time-sensitive tables: CHECK (publication_status <> ‘published’ OR (source_id IS NOT NULL AND verified_on IS NOT NULL AND review_by IS NOT NULL)).

## 26.8 Data-model concerns addressed

| Concern | Design |
| --- | --- |
| Historical integrity | Enrolment per year; scale version copied to each score line; append-only revisions; immutable snapshots |
| Multiple grading systems | grading_scale_version with family, normalisable flag; no implicit mixing |
| Score updates | Optimistic locking (version), revisions with actor/reason |
| OCR provenance | score_entry.ocr_job_id, score_line.source, ocr_confirmation.diff |
| Source verification | verification enum; future school imports via signed agreements |
| Consent history | Append-only consent_record with notice versions |
| School changes | Enrolment boundaries with period sequences; annotations |
| Grade promotion & structure reform | Enrolment per year; education_structure and grade tables |
| Multi-tenant isolation | Not needed for B2C launch; if schools become tenants, add organisation_id to enrolment and policies — reserved column organisation_id UUID NULL on enrolment from Phase 1 |
| Deletion and export | Profile-rooted ownership graph enables complete export and deletion; audit/payment records minimised and retained per law |
| No duplicate identity store | Only bitdoin_user_ref and guardian_user_ref |

# 27. API Requirements

## 27.1 Conventions

- REST over HTTPS, JSON, base path /api/academic/v1 (adjust to existing conventions after OD-01). If Bitdoin already uses GraphQL or server actions, expose the same operations through that layer; the contracts below remain the reference.

- Authentication: existing Bitdoin session cookie or bearer token resolved by the Identity adapter. Admin endpoints additionally require an admin role and MFA-fresh session (≤ 12 h).

- me routing: student endpoints use /students/me/... so clients never send their own profile ID. Guardian endpoints take a student_id that is validated against an active link. Admin endpoints take explicit IDs with role checks. Unauthorised object access returns 404.

- Pagination: cursor-based (?cursor=&limit=), max limit 50.

- Idempotency: Idempotency-Key header required on POST endpoints that create entries, jobs, invites or purchases; keys retained 24 h.

- Concurrency: If-Match: <version> on updates; mismatch → 409.

- Rate limits (defaults): 120 read req/min/user; 30 write req/min/user; OCR job creation 10/hour/user; invite creation 5/day/student; AI messages per quota. Responses include RateLimit-* headers; excess → 429.

- Localisation: Accept-Language: lo|en controls message text in errors.

- Timestamps ISO 8601 UTC; dates YYYY-MM-DD; periods referenced by ID and by key (e.g. 2026-10).

## 27.2 Endpoint catalogue

| # | Method & route | Purpose | AuthZ | Key validation / notes | Req |
| --- | --- | --- | --- | --- | --- |
| 1 | GET /students/me/profile | Get own profile | Student | 404 if none | PROFILE-007 |
| 2 | POST /students/me/profile | Create profile + first enrolment | Student | Idempotent per user | PROFILE-001 |
| 3 | PATCH /students/me/profile | Update profile fields | Student | If-Match | PROFILE-007 |
| 4 | GET /students/me/enrolments | List enrolments | Student |  | PROFILE-004 |
| 5 | POST /students/me/enrolments/transition | Promote / repeat / transfer / leave | Student | Atomic; reason enum | PROFILE-004/005 |
| 6 | PUT /students/me/enrolments/{id}/subjects | Set subject enrolments | Student | ≤ 25; start/end periods | PROFILE-003, SCORE-013 |
| 7 | GET /students/me/periods?enrolment_id= | Reporting periods with status | Student |  | SCORE-002 |
| 8 | GET /students/me/score-entries?enrolment_id=&period_id= | Get entry (draft or submitted) | Student |  | SCORE-010 |
| 9 | PUT /students/me/score-entries/{period_id}/draft | Upsert draft | Student | Partial allowed | SCORE-005 |
| 10 | POST /students/me/score-entries/{period_id}/submit | Submit entry | Student | Idempotency-Key, If-Match, scale validation, duplicates | SCORE-006/009 |
| 11 | PATCH /students/me/score-lines/{id} | Correct a submitted score | Student | reason ≤ 120; creates revision | SCORE-007 |
| 12 | GET /students/me/score-lines/{id}/revisions | Revision history | Student |  | SCORE-007 |
| 13 | GET /students/me/dashboard?enrolment_id= | Summary, series, labels, recs | Student | Uses latest snapshot | DASH-* |
| 14 | GET /students/me/analysis/subjects/{code} | Subject detail incl. evidence | Student |  | DASH-003 |
| 15 | POST /students/me/ocr/uploads | Request upload URL | Student + quota | mime, bytes ≤ 15 MB, sha256, phash; duplicate hint | OCR-001/008 |
| 16 | POST /students/me/ocr/jobs | Start extraction | Student | Idempotency-Key | OCR-004 |
| 17 | GET /students/me/ocr/jobs/{id} | Job status + extraction | Student |  | OCR-004 |
| 18 | POST /students/me/ocr/jobs/{id}/confirm | Confirm reviewed values | Student | All highlighted touched; same validation as #10 | OCR-006 |
| 19 | DELETE /students/me/ocr/uploads/{id} | Delete image | Student |  | OCR-011 |
| 20 | GET /quizzes?subject=&grade= | Available diagnostics | Student | published only | QUIZ-001 |
| 21 | POST /students/me/quiz-attempts | Start attempt | Student |  | QUIZ-001 |
| 22 | PUT /students/me/quiz-attempts/{id}/responses | Save answers | Student |  | QUIZ-001 |
| 23 | POST /students/me/quiz-attempts/{id}/complete | Score attempt | Student |  | QUIZ-002 |
| 24 | GET /students/me/recommendations | Current recommendations | Student | max 3 primary + list | LEARN-001 |
| 25 | POST /students/me/recommendations/{id}/feedback | done / not_now / not_helpful | Student |  | LEARN-005 |
| 26 | GET/POST/PATCH /students/me/goals | Goals | Student + entitlement | feasibility computed | PLAN-001 |
| 27 | GET/PUT /students/me/plan | Plan & commitment | Student + entitlement |  | PLAN-002/006 |
| 28 | PATCH /students/me/plan/tasks/{id} | Update task state | Student |  | PLAN-004 |
| 29 | GET /careers/questionnaire | Items (current version) | Student |  | CAREER-001 |
| 30 | PUT /students/me/career/responses | Save answers | Student |  | CAREER-001 |
| 31 | POST /students/me/career/recommendations | Generate options | Student | Requires completed responses | CAREER-002 |
| 32 | POST /students/me/career/reports | Generate report | Student/guardian + entitlement | Idempotency-Key | CAREER-006 |
| 33 | GET /pathways/programmes?field=&group=&province=&institution= | Search programmes | Any signed-in user | published, in-date flags | UNI-003 |
| 34 | GET /pathways/programmes/{id} | Programme detail with provenance | Any signed-in user |  | UNI-002 |
| 35 | POST /students/me/guardian-invites | Create invite | Student | 5/day; scopes | PARENT-001 |
| 36 | POST /guardian/invites/accept | Accept with code | Guardian | code hash match, expiry | PARENT-002 |
| 37 | POST /students/me/guardian-links/{id}/confirm | Student confirms | Student | within 7 days | PARENT-002 |
| 38 | PATCH /students/me/guardian-links/{id} | Change scopes / remove | Student |  | PARENT-004/007 |
| 39 | DELETE /guardian/links/{id} | Guardian removes link | Guardian |  | PARENT-007 |
| 40 | GET /guardian/children | Linked children summary | Guardian | active links only | PARENT-005 |
| 41 | GET /guardian/children/{student_id}/dashboard | Child view (scoped) | Guardian | scope filter server-side | PARENT-005 |
| 42 | GET /guardian/children/{student_id}/reports | Reports | Guardian + entitlement |  | PARENT-006 |
| 43 | GET /me/entitlements | Active entitlements and quotas | Any |  | BILLING-001 |
| 44 | POST /me/purchases | One-time product order via existing checkout | Any | Idempotency-Key | BILLING-004 |
| 45 | POST /students/me/export | Request export | Student | 1 active request | PRIV-004 |
| 46 | POST /students/me/deletion | Request deletion | Student | grace period | PRIV-005 |
| 47 | DELETE /students/me/deletion | Cancel deletion | Student | within grace | PRIV-005 |
| 48 | GET /me/consents · POST /me/consents · DELETE /me/consents/{purpose} | Manage consents | Any | append-only | PRIV-003 |
| 49 | Admin: /admin/subjects, /admin/scales, /admin/schools, /admin/calendars, /admin/content, /admin/careers, /admin/pathways, /admin/entitlements, /admin/audit | Configuration & operations | Admin roles per matrix | MFA; audit every write | ADMIN-* |
| 50 | Internal: /internal/coach-tools/* | Tool endpoints for AI Coach | Service credential + user context | Bound to session student | AI-002 |

## 27.3 Error contract

{
  "error": {
    "code": "SCORE_OUT_OF_RANGE",
    "message": "Score must be between 0 and 10 in steps of 0.5.",
    "details": [{"field": "lines[3].value", "min": 0, "max": 10, "step": 0.5, "received": 11}],
    "request_id": "req_01JAX8...",
    "docs": "https://bitdoin.store/help/scores#ranges"
  }
}

| HTTP | Code examples |
| --- | --- |
| 400 | VALIDATION_FAILED, SCORE_OUT_OF_RANGE, PERIOD_IN_FUTURE, SUBJECT_LIMIT |
| 401 | UNAUTHENTICATED |
| 403 | FORBIDDEN_ROLE (admin only), ENTITLEMENT_REQUIRED, CONSENT_REQUIRED |
| 404 | NOT_FOUND (also used for unauthorised object access) |
| 409 | SCORE_DUPLICATE, VERSION_CONFLICT, INVITE_ALREADY_USED, LINK_EXISTS |
| 410 | INVITE_EXPIRED |
| 413 | UPLOAD_TOO_LARGE |
| 422 | OCR_NOT_CONFIRMABLE (unreviewed highlighted fields), QUESTIONNAIRE_INCOMPLETE |
| 429 | RATE_LIMITED, QUOTA_EXCEEDED |
| 503 | AI_UNAVAILABLE, OCR_UNAVAILABLE (with Retry-After) |

## 27.4 Representative requests and responses

Submit a period (#10)

POST /api/academic/v1/students/me/score-entries/rp_2026_10/submit
Idempotency-Key: 6f1c2f0e-7b0a-4d7e-9a1e-3c5d2a9b1e11
If-Match: 3
Content-Type: application/json

{
  "enrolment_id": "enr_01JA...",
  "lines": [
    {"subject_enrolment_id": "se_math", "status": "scored", "value": 7},
    {"subject_enrolment_id": "se_phys", "status": "scored", "value": 6},
    {"subject_enrolment_id": "se_chem", "status": "scored", "value": 8},
    {"subject_enrolment_id": "se_bio",  "status": "scored", "value": 9},
    {"subject_enrolment_id": "se_lao",  "status": "scored", "value": 8},
    {"subject_enrolment_id": "se_eng",  "status": "scored", "value": 7},
    {"subject_enrolment_id": "se_hist", "status": "missing"}
  ]
}

{
  "score_entry": {
    "id": "se_01JB...",
    "period": {"id": "rp_2026_10", "key": "2026-10", "label": "October 2026"},
    "state": "submitted",
    "version": 4,
    "source": "manual",
    "lines": [
      {"id": "sl_1", "subject_code": "MATH", "status": "scored", "value": 7, "scale": {"min": 0, "max": 10, "step": 0.5},
       "source": "manual", "verification": "self_reported", "edited": false}
    ]
  },
  "summary": {"period_mean": 7.5, "coverage": {"recorded": 6, "active": 7}, "change_vs_previous": 0.3},
  "analysis_status": "updating"
}

OCR job status (#17)

{
  "job": {"id": "ocr_01JB...", "state": "ready_for_review", "processing_ms": 8420},
  "periods": [{"guess": "2026-10", "confidence": 0.91, "selected": true}],
  "fields": [
    {"id": "f1", "subject_code": "MATH", "subject_confidence": 1.0, "value": 7, "value_confidence": 0.95, "state": "clear", "crop_url": "https://…/crop/f1?sig=…"},
    {"id": "f2", "subject_code": "PHYS", "subject_confidence": 0.88, "value": 6.5, "value_confidence": 0.62, "state": "highlighted", "crop_url": "https://…/crop/f2?sig=…"},
    {"id": "f3", "subject_code": null, "subject_raw": "ພາສາ…", "value": 8, "value_confidence": 0.9, "state": "needs_subject"}
  ],
  "warnings": ["struck_through_value_detected"]
}

Guardian invite (#35)

// request
{"scopes": ["scores", "plan_progress", "recommendations"]}
// response
{"invite": {"id": "gi_01JC...", "code": "K7Q4-M2XP", "link": "https://bitdoin.store/academy/family/join?c=K7Q4M2XP", "expires_at": "2026-10-26T08:00:00Z", "scopes": ["scores", "plan_progress", "recommendations"]}}

Programme detail (#34)

{
  "programme": {
    "id": "prg_…", "name_en": "…", "name_lo": "…",
    "institution": {"id": "ins_nuol", "name_en": "National University of Laos"},
    "degree_level": "bachelor", "entrance_group": "A",
    "facts": [
      {"field": "entrance_group", "value": "A", "source": {"name": "…", "url": "…", "type": "official_document"},
       "verified_on": "2026-11-02", "applicable_academic_year": "2026-2027", "review_by": "2027-06-30", "status": "current"}
    ]
  }
}

Entitlements (#43)

{"plan": "academy_premium", "status": "active", "period_end": "2026-11-23T16:59:59Z",
 "features": {"advanced_analysis": true, "parent_reports": true, "career_report": false},
 "quotas": {"ocr_uploads": {"used": 2, "limit": 20, "resets_at": "2026-11-01T00:00:00+07:00"},
            "coach_academic_messages": {"used": 14, "limit": 300}}}

## 27.5 Anti-IDOR measures

- No client-supplied student IDs on student routes (me routing).

- Every repository query includes the owner predicate from the auth context (enforced by a data-access helper and tested).

- Guardian routes verify an active link and filter fields by scope in the serializer.

- IDs are non-sequential UUIDs; responses never expose bitdoin_user_ref of other users.

- Automated authorisation test suite (SEC-002) runs on every build.

# 28. Role and Permission Matrix

Legend: F full · R read · O own records only · S scoped by student grant · B break-glass (reason, time-limited, audited) · A approve · — none.

| Capability | Student | Guardian | Teacher/Tutor (future) | Super Admin | Education Content Mgr | Academic Reviewer | Career Content Reviewer | Support Agent | Financial Admin |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Own profile & enrolments | O (F) | — | — | B | — | — | — | R (status only) | — |
| Enter/edit own scores | O (F) | — | — | — | — | — | — | — | — |
| View scores & analysis | O | S | S (subject, time-limited) | B | — | — | — | B | — |
| View score-book images | O | — | — | B | — | B (QA samples with consent) | — | — | — |
| OCR quality dashboard (aggregate) | — | — | — | R | R | F | — | — | — |
| Quiz attempts & topic results | O | S | S | B | — | R (aggregate) | — | — | — |
| AI Coach academic conversations | O | — | — | B | — | R (sampled with consent / reported) | — | — | — |
| Guardian links | O (create/confirm/remove/scopes) | Own links (accept/remove) | — | F | — | — | — | Suspend | — |
| Parent reports | — | S (+entitlement) | — | B | — | — | — | — | — |
| Career results & shortlist | O | S (if career scope) | — | B | — | — | — | — | — |
| Subjects, aliases, scales | — | — | — | F | F | A (scale versions) | — | — | — |
| Schools & calendars | — | — | — | F | F | — | — | — | — |
| Quiz items & content metadata | — | — | Create (future, via review) | F | F | A | — | — | — |
| AI prompt versions | — | — | — | A | — | F (propose) | — | — | — |
| Career taxonomy & pathways data | — | — | — | F | — | — | F (four-eyes A) | — | — |
| Entitlements & manual activation | R (own) | R (own) | — | F | — | — | — | R | F |
| Refunds & payment records | — | — | — | R | — | — | — | — | F |
| Audit log | — | — | — | F (export) | — | — | — | R (own actions) | — |
| Admin role grants | — | — | — | F | — | — | — | — | — |
| Export / delete own data | F | F (own guardian data) | — | Process | — | — | — | Assist | — |

Rules: MFA required for all admin roles; break-glass sessions last 30 minutes and are reviewed weekly; no admin role may approve its own content; teacher access (Phase 5) requires an explicit student grant per subject with expiry ≤ 1 academic year and never grants school-wide visibility.

# 29. Security, Privacy, and Child Safety

## 29.1 Legal framework (research summary — not legal advice)

| Instrument | Relevance | Status | Source |
| --- | --- | --- | --- |
| Law on Electronic Data Protection No. 25/NA (12 May 2017) | Governs collection, use, disclosure and transfer of electronic data including personal data; Ministry of Technology and Communications designated authority | In force [EXTERNAL] | S-15, S-16 |
| Instruction on implementation of Law No. 25/NA | Practical guidance on procedures | Exists per counsel summaries; text not reviewed | S-15 |
| Cross-border transfer | Counsel summary: data subject consent required to transfer data collected in Laos abroad | [EXTERNAL] — confirm with counsel | S-15, S-16 |
| Penal Code No. 62/NA (17 May 2017) | Collection, use and disclosure of personal information without authorisation is an offence | [EXTERNAL — secondary summary] | S-19 |
| New Law on Electronic Data Protection | Listed among new laws in the National Assembly’s 2026–2030 legislative plan | Planned [EXTERNAL] — monitor | S-17 |
| Draft Law on Cybersecurity | Reviewed by the National Assembly in June 2025; aims include protecting service users’ personal data | Status after June 2025 Unverified — requires confirmation | S-18 |

Age of digital consent. This PRD does not assume any statutory age. Requirement PRIV-002 makes consent rules configurable and the MVP conservative until counsel advises (OD-07).

## 29.2 Questions for Lao legal counsel (LEG-001)

- What consent is required to process academic records of students aged under 18, and at what age (if any) may a student consent alone?

- Are school scores “specific data” requiring heightened protection under Law No. 25/NA’s classification?

- What form of consent is valid (in-app checkbox, guardian confirmation flow) and how must it be evidenced?

- Does processing by an AI/OCR provider outside Laos constitute a cross-border transfer requiring explicit consent, and are contractual safeguards sufficient?

- Are there data-localisation requirements for education data or for minors’ data?

- Retention: minimum/maximum periods for academic records, audit logs and payment records?

- Breach notification obligations (authority, data subjects, timelines)?

- Rules for marketing to minors and for in-app purchases by minors?

- Requirements for publishing university information obtained from official sites (attribution, reuse)?

- Implications of the forthcoming new data protection law and the cybersecurity law for this product?

## 29.3 Consent and authorisation model (conservative default until OD-07)

| User situation | Data processing | Guardian involvement | AI/OCR processing |
| --- | --- | --- | --- |
| Student aged 18+ | Student consent (PRIV-001/003) | Optional, student-invited | Separate opt-in toggles for OCR and AI processing |
| Student 16–17 | Student consent + guardian notice offered; full guardian consent if counsel requires | Student-invited; two-sided confirmation | Opt-in; disabled by default until consent recorded |
| Student 13–15 (Phase 1 limited to Grades 10–12; may include 15-year-olds) | Guardian consent flow required before server-side storage (PARENT-003) | Required | Disabled until guardian consent |
| Under 13 | Not supported in MVP | — | — |

Consent purposes are separate (module processing, guardian sharing, OCR, AI, email, push, research samples, keep photos) and individually withdrawable (PRIV-003).

## 29.4 Required controls

| Control | Specification |
| --- | --- |
| Data minimisation | Field list in 14.1.1; no DOB, legal name, address, phone, ethnicity, religion, income |
| Privacy notices | Layered Lao/English notice; versioned; child-friendly summary (≤ 150 words) |
| Guardian consent & linking | Two-sided confirmation; hashed single-use codes; 72 h expiry; rate limits; dispute suspension |
| Encrypted transport | TLS 1.2+ (prefer 1.3); HSTS; no mixed content |
| Secure storage | Encryption at rest for DB and object storage; field-level encryption for quiz answer keys and free-text goals; keys managed by platform KMS |
| Role-based authorisation | Section 28; deny by default; MFA for admins |
| Access logging | audit_event for every read of another person’s data (guardian, admin), every write, every denial |
| Retention & deletion | Retention schedule in 29.7; deletion pipeline with verification |
| Export & correction | PRIV-004; students correct scores directly; profile edits self-service |
| Secure image uploads | Pre-signed URLs, size/type limits, EXIF stripping, private bucket, no public URLs, signed crop URLs ≤ 5 min |
| AI provider controls | DPA, no training on inputs, retention ≤ 30 days or zero-retention where offered, regional processing documented, prompts exclude names |
| Vendor assessments | Security questionnaire, certifications, sub-processors, breach history, data location (29.5) |
| Cross-border handling | Consent purpose ai_processing/ocr_processing explicitly states provider location; option to use manual entry only |
| Breach response | 29.9 |
| Backup & recovery | Section 33 targets; backups encrypted; deletion propagates via backup expiry ≤ 35 days |
| Abuse reporting | PRIV-008; safeguarding procedure 29.8 |
| AI safety for minors | AI-004; classifiers; no persona; crisis messaging; no collection of contact details; human review of reports |

## 29.5 Vendor assessment checklist (AI/OCR, email, push, storage)

Data processed and purpose · processing locations · sub-processors · retention and deletion · training/use of customer data · security certifications (e.g. ISO 27001/SOC 2) · encryption · access controls · incident notification terms · data processing agreement · ability to honour deletion · pricing predictability · Lao-language quality (for AI). Approval recorded in the processing register before any production data flow.

## 29.6 Threat model

| ID | Threat | Vector | Likelihood | Impact | Mitigations | Residual |
| --- | --- | --- | --- | --- | --- | --- |
| T1 | Unauthorised guardian linking | Classmate or stranger obtains invite code; social engineering | Medium | High | Student-initiated invites, hashed single-use codes, 72 h expiry, student confirmation of guardian name, link notifications, easy removal, suspension | Low |
| T2 | Exposure of academic records | IDOR, misconfigured storage, verbose logs | Medium | High | me routing, policy layer, IDOR test suite, private buckets, PII-free logs, security review | Low |
| T3 | Student impersonation | Shared phones; account takeover | Medium | Medium | Existing account security; session timeout on shared devices option; sensitive actions re-auth (export, delete, link) | Medium |
| T4 | Manipulated score images | Edited photos uploaded to show higher scores | Medium | Medium (self-reported anyway) | All scores labelled self-reported; no external use of verification; school verification only via agreements | Low |
| T5 | Fraudulent grades presented to third parties | Student screenshots reports as “official” | Low | Medium | Reports state “self-reported, not an official school record”; no school logos | Low |
| T6 | Mass scraping of student data | Automated access with stolen sessions; enumeration | Low | High | Rate limits, pagination caps, anomaly alerts, edge WAF/bot rules (if available), no public profiles | Low |
| T7 | Prompt injection through uploaded content | Text in images instructing the model | Medium | Medium | Extraction-only prompts; outputs schema-validated; extracted text never passed to chat as instructions; tools bound to session | Low |
| T8 | AI disclosure of another student’s records | Model asked for friend’s scores; tool misuse | Low | High | Tools accept no student IDs; context contains one student only; red-team tests | Very low |
| T9 | Excessive data collection | Feature creep; free-text fields | Medium | Medium | Field governance; privacy review in definition of done; free-text limits and PII detection | Low |
| T10 | Insecure cloud file storage | Public bucket, long-lived URLs | Low | High | Infrastructure policy checks, short-lived signed URLs, lifecycle deletion, automated config scanning | Low |
| T11 | Coercive guardian monitoring | Guardian pressures student to grant full scopes | Medium | Medium | AI chats and images never shareable; student can pause scopes; private abuse reporting | Medium |
| T12 | Admin misuse | Staff browsing student data | Low | High | Least privilege, break-glass with reason, weekly review, audit export | Low |

## 29.7 Retention schedule (proposed; confirm with counsel, OD-16)

| Data | Retention |
| --- | --- |
| Profile, enrolments, scores, revisions | Until the student deletes, or 3 years after last activity followed by notice and deletion |
| Score-book images | 30 days after confirmation (default) or until deleted; “Keep my photos” up to account lifetime |
| OCR extracted fields/confirmation diffs | 24 months (no names) |
| Analysis snapshots | Life of profile; older than 24 months compacted to report-referenced only |
| AI Coach academic messages | 90 days, then deleted unless flagged for safety review (flagged: 12 months) |
| Quiz attempts | Life of profile |
| Guardian reports | 12 months after generation |
| Consent records | Life of profile + 5 years (evidence) — counsel to confirm |
| Audit events | 24 months |
| Payment/entitlement records | As required by accounting law (Unverified — requires confirmation) |
| Research samples (Phase 0) | Until project end or consent expiry |

## 29.8 Safeguarding procedure

Safety-category reports (AI-004, PRIV-008) create priority tickets; trained staff respond within 1 business day; content involving risk to a child is escalated to the owner; the in-app crisis message lists help sources approved by the owner for Lao PDR (OD-15). Staff never request personal contact details from minors through the product.

## 29.9 Breach response

Detect (alerts) → contain (revoke keys, disable feature flags) → assess (data, users, severity) within 24 h → notify owner and counsel immediately → notify authorities/data subjects as legally required → remediate and post-incident review within 10 business days.

# 30. Monetisation and Entitlements

## 30.1 Strategy

Keep tracking free as the habit and data engine; charge for the insight layer [CONFIRMED-BRIEF]. Package premium features inside the existing Academy Premium to avoid a second subscription [CONFIRMED-SITE that Premium exists]; add a one-time Career Report and a Family plan for parents of multiple children. The concept note’s exam-prep advice (short passes, exam-season demand peak around August) informs Phase 5 pricing.

## 30.2 Alternatives evaluated

| Model | Pros | Cons | Verdict |
| --- | --- | --- | --- |
| Fully free, monetise via Bookstore | Max adoption | Weak revenue; conflicts with student-first recommendations | Reject as primary |
| Paid tracking | Revenue from day 1 | Kills the habit loop and data engine | Reject |
| Freemium inside existing Premium (+ add-ons) | One subscription; clear value ladder | Requires Premium page update | Recommended |
| Separate “Scores Premium” subscription | Clear attribution | Two subscriptions confuse families | Reject |
| School/B2B licences | Scale, verified data | Long sales cycles, governance | Explore in Phase 5 |
| Exam-season passes | Matches demand peaks | Only Grade 12 | Phase 5 for mock exams |

## 30.3 Tier comparison (proposed)

| Feature | Free | Academy Premium (existing plan, extended) | Family add-on/plan | One-time |
| --- | --- | --- | --- | --- |
| Profile, manual entry, history | ✔ | ✔ | ✔ |  |
| Basic dashboard (mean, trend, subject charts) | ✔ | ✔ | ✔ |  |
| Basic labels (stronger / needs attention) with reasons | ✔ (summary) | ✔ (full evidence, confidence detail) | ✔ |  |
| OCR uploads | Small allowance (e.g. 3/month) | Higher (e.g. 20/month) | Per child |  |
| Diagnostic quizzes | 1 per subject per term | Unlimited + re-tests | ✔ |  |
| Recommendations | Top 1 | Top 3 + full list | ✔ |  |
| AI Coach academic mode | e.g. 10 messages/month | Fair-use cap (e.g. 300/month) | ✔ |  |
| AI monthly summary | — | ✔ | ✔ |  |
| Study planner | 1 goal | Unlimited goals, weekly plans | ✔ |  |
| Guardian link & basic view | ✔ | ✔ | ✔ |  |
| Monthly parent reports (in-app/email/PDF) | — | ✔ (for the payer’s linked children) | ✔ up to 3 children |  |
| Career questionnaire & options | ✔ | ✔ | ✔ |  |
| Detailed career report (PDF) | — | 1 per year included (test) | 1 per child/year | ✔ |
| Mock exams (Phase 5) | 1 sample | ✔ or exam-season pass | ✔ | Exam pass |

Quota numbers are hypotheses for testing (OD-11), sized to keep AI/OCR cost per user within budget (30.6).

## 30.4 Entitlement logic

features(user) = union of:
   FREE_FEATURES
 + PREMIUM_FEATURES        if academy_subscription(user).status == active
 + FAMILY_FEATURES         if family_plan covers user (as payer) or user is linked child with seat
 + {career_report}         if one_time_purchase(career_report) within 12 months
 + manual_grants(user)     if not expired
quota(user, feature) = max(limit over sources)    # no stacking beyond max
check(feature):  if feature not in features(user) → 403 ENTITLEMENT_REQUIRED (with upgrade info)
expiry: entitlements end at source end; generated artefacts remain readable (BILLING-006)
students under the legal threshold: purchase UI replaced by "Ask a parent" share flow

Feature codes: advanced_analysis, ocr_upload, coach_academic, ai_monthly_summary, planner_full, parent_reports, career_report, mock_exams, diagnostic_unlimited.

## 30.5 Candidate prices for testing (hypotheses, not market facts)

Anchor: existing Premium LAK 39,000/month and LAK 390,000/year [CONFIRMED-SITE]. Willingness to pay is untested.

| Product | Test arm A | Test arm B | Test arm C | Notes |
| --- | --- | --- | --- | --- |
| Academy Premium (extended) | Keep LAK 39,000/month | LAK 49,000/month | — | Test whether added value supports a higher price; annual = 10× monthly |
| Family plan (up to 3 children) | LAK 59,000/month | LAK 79,000/month | LAK 590,000/year | Payer is guardian |
| Career Report (one-time) | LAK 49,000 | LAK 79,000 | LAK 99,000 | Offer at Grade 11–12 moments |
| Exam-season pass (Phase 5) | LAK 99,000 for 3 months | LAK 149,000 for 3 months | — | Before August entrance exams |
| School/class bundle (Phase 5) | Per-student pricing to be negotiated |  |  | B2B pilot |

Free trial. 14-day Premium trial triggered after the student’s second submitted period (when value is visible), once per account; no payment details required (manual activation model).

## 30.6 AI and OCR unit economics (method with illustrative inputs)

All vendor prices are assumptions to be replaced with quotes from AI-RES-001.

| Driver | Symbol | Illustrative assumption |
| --- | --- | --- |
| OCR cost per page (VLM call incl. retry rate) | c_ocr | USD 0.01–0.03 |
| Pages per OCR user per month | p | 1.5 |
| Share of active students using OCR | u_ocr | 40% |
| AI chat cost per message (≈ 2k input + 300 output tokens) | c_msg | USD 0.002–0.01 |
| Messages per AI-active student per month | m | 15 (free), 40 (premium) |
| AI monthly summary cost per student | c_sum | USD 0.002–0.01 |
| FX rate | — | Unverified — use current official rate |

Cost per active free student/month ≈ u_ocr·p·c_ocr + share_ai·m·c_msg → with mid-points (0.4·1.5·0.02 + 0.3·15·0.006) ≈ USD 0.04. Premium ≈ (0.6·3·0.02 + 0.8·40·0.006 + 0.005) ≈ USD 0.23. Budget rule [PROPOSED]: AI+OCR variable cost ≤ 15% of net revenue per paying user and ≤ USD 0.10 per free active student per month; quotas adjusted if exceeded (AI-006, OCR-012).

## 30.7 Payments and coexistence with existing billing

- Phase 3: reuse the existing manual-activation Premium flow (QR/bank transfer → Financial Administrator confirms → entitlement) [CONFIRMED-SITE]; one-time products are created as orders in the existing checkout where possible (BILLING-004).

- Later: evaluate automated QR confirmation. Evidence shows LaoQR is the national QR standard on LAPNet and BCEL OnePay QR is embedded in BCEL One; merchant integrations use BCEL-issued credentials (S-21–S-24). Official API documentation, fees and onboarding terms were not found and must be obtained from the banks (Unverified — requires confirmation).

- Telco carrier billing is cited in the concept note as dominant for one payment provider; investigate with Lao Telecom/Unitel before committing (OD-12).

## 30.8 Revenue model and conversion funnel

Figure 17: 30.8 Revenue model and conversion funnel

Revenue = Σ(Premium net) + Σ(Family) + Σ(one-time reports) + (Phase 5 passes) + attributable Bookstore margin (reported separately, never a recommendation driver).

## 30.9 Pricing experiments

| Experiment | Design | Primary metric | Guardrail |
| --- | --- | --- | --- |
| Premium price test | Randomise new trial users to A/B price display | Paid conversion at day 30 | Refund/complaint rate |
| Career report price | 3 arms by cohort week | Purchases per 100 Grade 11–12 users | Satisfaction ≥ 4/5 |
| Trial timing | After 1st vs 2nd period | Paid conversion; M3 retention | Free-user retention |
| Parent vs student purchase prompt | Share-with-parent vs direct | Paid conversion | Student trust survey |

Minimum sample sizes are computed before launch from baseline conversion observed in the pilot.

# 31. Administration and Content Management

Functional admin capabilities, roles and approval workflows are specified in Section 14.14 and the permission matrix in Section 28. Operational processes:

| Process | Cadence | Owner | Output |
| --- | --- | --- | --- |
| Academic-year rollover | Annually, 2 weeks before the year starts | Education Content Manager | New year, calendar templates, rollover date |
| School list hygiene | Weekly | Education Content Manager | Free-text queue cleared; merges |
| Scale/calendar verification | Each term | Education Content Manager + Academic Reviewer | Updated templates from teacher feedback |
| OCR quality review | Weekly | Academic Reviewer | Threshold adjustments; alias additions |
| AI output review | Weekly | Academic Reviewer | Rubric scores; prompt change proposals |
| Content gap review | Monthly | Education Content Manager | Content backlog from content_gap events |
| Pathways data review | Monthly expiry list; annual full refresh before entrance-exam season | Career Content Reviewer | Updated/archived records |
| Access review | Monthly | Super Administrator | Role list and break-glass log signed off |
| Support escalations | Daily | Support Agent | Tickets resolved; safety cases escalated |
| Manual payment activations | Daily | Financial Administrator | Entitlements activated |

Admin console non-functional requirements: desktop-first, bulk import via CSV for schools/subjects with validation report, all changes audit-logged with diff, Lao/English editing side-by-side.

# 32. Analytics and Reporting

## 32.1 Principles

Consent-aware analytics; no scores, names or free text in analytics events; student IDs pseudonymised; aggregate reporting with minimum group size 20; learning outcomes reported descriptively — correlation is not presented as platform-caused improvement.

## 32.2 Metric definitions

| Metric | Definition | Formula | Instrumentation event(s) | Segments | Cadence | Baseline requirement | Target-setting method |
| --- | --- | --- | --- | --- | --- | --- | --- |
| New student profiles | Profiles created | count(profile_created) | profile_created | grade, province, source | Weekly | Pilot 4 weeks | Growth target from acquisition plan |
| Onboarding completion | Started → completed | completed / started | onboarding_started, onboarding_completed | grade, device | Weekly | Pilot | Funnel benchmark + 10 pp improvement goal |
| First-entry rate | Profiles with first submission ≤ 7 days | first_submit_7d / profiles | score_entry_submitted (first) | grade, entry method | Weekly | Pilot | Pilot median + improvement |
| Acquisition source | Channel attribution | share by source | profile_created.source (utm/referrer/in-app card) | — | Monthly | — | Budget allocation |
| Monthly Recording Students (North Star) | Students with ≥ 1 submission in month | distinct students | score_entry_submitted | grade, province | Monthly | 3 months | Growth model |
| Monthly active students | Students with any module session | distinct | module_session_started | role | Monthly | 3 months | — |
| Period completion rate | Submitted / expected periods for active enrolments | Σ submitted / Σ expected | score_entry_submitted; calendar | grade, school type | Monthly | 1 term | +5 pp per term |
| Returning users (M1/M3) | Cohort retention | active in month n / cohort | sessions | cohort month | Monthly | 3 cohorts | Cohort curve benchmark |
| Dashboard usage | Students viewing dashboard ≥ 2×/month | count / MAU | dashboard_viewed | — | Monthly | — | Monitor |
| Quiz completion | Started → completed diagnostics | completed / started | quiz_started, quiz_completed | subject | Monthly | Phase 2 pilot | ≥ 70% |
| Study-plan activity | Plans with ≥ 1 task done/week | active plans / plans | task_completed | — | Weekly | Phase 3 | — |
| Parent report engagement | Reports opened within 7 days | opened / delivered | parent_report_delivered, parent_report_opened | channel | Monthly | Phase 3 | ≥ 60% |
| Topic re-test change | Mean Δ mastery on re-test (descriptive) | mean(p_retest − p_first) | quiz_completed with form | subject, topic | Quarterly | — | Report only |
| Assessment trend (descriptive) | Share of students with improving trend in attention subjects | count(improving) / count(attention) | snapshots | — | Termly | — | Report only, with caveats |
| Task completion | Done / scheduled tasks | — | task events | — | Weekly | — | — |
| Usefulness rating | Share rating ≥ 4/5 | — | feedback_submitted | feature | Monthly | — | ≥ 70% |
| Free-to-paid conversion | Paid among active trackers (90-day window) | paid / active | entitlement_started | payer type | Monthly | Pilot | From price tests |
| Revenue per paying user | Net revenue / payers | — | billing records | product | Monthly | — | — |
| Subscription retention | Renewed / due | — | entitlement renewals | plan | Monthly | 2 cycles | — |
| Career report purchases | Count, conversion | purchases / report-eligible users | career_report_purchased | grade | Monthly | — | From price tests |
| OCR processing cost | Cost per confirmed upload | Σ cost / confirmed | ocr_job_completed.cost | model | Weekly | Benchmark | ≤ budget |
| AI cost per active student | AI cost / MAU | — | ai_call_completed.cost | plan | Weekly | — | ≤ budget (30.6) |
| OCR correction rate | Edited / imported fields | — | ocr_confirmed | model, layout | Weekly | Benchmark | Alert > 15% |

## 32.3 Event taxonomy (MVP and later)

Naming: object_action (snake_case), past tense. Common properties: event_id, occurred_at, pseudonymous_user_id, role, locale, platform, app_version, grade_code, province_code (coarse), plan.

| Event | Phase | Key properties (no PII, no scores) |
| --- | --- | --- |
| module_landing_viewed | 1 | source |
| onboarding_started / onboarding_step_completed / onboarding_completed | 1 | step, duration_ms, school_listed (bool) |
| profile_created | 1 | source, age_band |
| enrolment_transitioned | 1 | type (promoted/repeated/transferred/left) |
| score_entry_started | 1 | period_key, method (manual/ocr) |
| score_draft_saved | 1 | lines_filled, offline (bool) |
| score_entry_submitted | 1 | period_key, lines_scored, lines_status_counts, duration_ms, method, first (bool) |
| score_line_edited | 1 | reason_given (bool) |
| dashboard_viewed | 1 | has_trend (bool) |
| chart_table_toggled | 1 | chart_id |
| history_viewed | 1 | — |
| reminder_shown / reminder_clicked | 1 | code |
| export_requested / deletion_requested / deletion_cancelled | 1 | — |
| ocr_upload_started / ocr_job_completed / ocr_confirmed / ocr_fallback_manual | 2 | quality_flags, processing_ms, fields_total, fields_edited, model_id, cost_micro_usd |
| analysis_label_viewed | 2 | label, confidence |
| quiz_started / quiz_completed | 2 | quiz_id, items, duration_ms |
| recommendation_shown / opened / started / completed / feedback | 2 | rule_id, content_system |
| content_gap | 2 | subject, topic, grade |
| coach_message_sent / coach_answer_rated / coach_fallback | 3 | prompt_version, tokens, latency_ms, rating |
| goal_created / plan_created / task_completed / task_moved | 3 | feasibility_label |
| guardian_invite_created / accepted / confirmed / removed / suspended | 3 | scopes_count |
| parent_report_delivered / opened | 3 | channel |
| paywall_viewed / trial_started / entitlement_started / entitlement_ended | 3 | feature_code, plan |
| career_questionnaire_started / completed | 4 | version, duration_ms |
| career_options_viewed / career_saved / career_report_generated / purchased | 4 | clusters_count |
| programme_viewed | 4 | entrance_group, out_of_date (bool) |

## 32.4 Learning-outcome evaluation (no causal claims without design)

To estimate impact responsibly in later phases: (1) define outcomes (topic mastery, school score trends), (2) use designs such as staggered feature rollout or randomised encouragement (e.g. randomised reminders to take diagnostics), (3) pre-register analysis, (4) report effect sizes with intervals, (5) review with an education researcher. Until then, dashboards use language like “students who…” not “the platform improved…”.

## 32.5 Target-setting method

Run the closed pilot (REL-001) for at least one full month cycle (ideally two) → compute baselines → set Phase 1 targets at pilot median + improvement goals agreed with the owner → revisit quarterly. Pilot hypotheses in Section 8 are placeholders.

## 32.6 Operational reports

Daily: errors, latency, job queues, OCR/AI cost. Weekly: funnel, OCR/AI quality, support tickets, content gaps. Monthly: North Star, retention, conversion, revenue, safety reports, data-subject requests.

# 33. Non-Functional Requirements

Targets are proposed; they must be validated against actual infrastructure after discovery.

| ID | Category | Requirement | Measure / target |
| --- | --- | --- | --- |
| NFR-001 | Performance (client) | Dashboard route on mid-range Android over “Slow 4G” (400 kbps, 400 ms RTT) | Summary visible ≤ 2.5 s p75 (warm session); LCP ≤ 3.0 s p75 field data; route JS ≤ 170 KB gzip; CSS ≤ 40 KB gzip |
| NFR-002 | Performance (API) | Read endpoints | p95 ≤ 300 ms server time; write p95 ≤ 500 ms |
| NFR-003 | Performance (async) | OCR job completion | p50 ≤ 20 s, p95 ≤ 45 s, timeout 60 s |
| NFR-004 | Performance (AI) | Coach response | First token p95 ≤ 3 s; full p95 ≤ 8 s |
| NFR-005 | Availability | Score entry and dashboard | 99.5% monthly (proposed SLO); AI/OCR 99.0% with graceful degradation |
| NFR-006 | Scalability | Initial capacity | 50,000 student profiles, 5,000 daily active, 500 concurrent; peak at month starts ×3; OCR 2,000 jobs/day |
| NFR-007 | Reliability | Data durability | No acknowledged submission lost; idempotent retries; outbox delivery at-least-once with dedupe |
| NFR-008 | Security | Baseline | OWASP ASVS Level 2 for module; zero high/critical findings at release; dependency scanning in CI |
| NFR-009 | Accessibility | Standard | WCAG 2.2 AA; touch targets ≥ 48 dp; screen-reader support for TalkBack |
| NFR-010 | Browser compatibility | Support matrix | Android Chrome (last 2 major versions), Samsung Internet (last 2), desktop Chrome/Edge/Firefox/Safari (last 2), iOS Safari (last 2) |
| NFR-011 | Android usability | Devices | Tested on low-end (2 GB RAM, Android 10+) and mid-range devices; 360 px minimum width |
| NFR-012 | Slow network | Behaviour | Offline drafts; queued submissions sync automatically; skeletons; no request blocks UI > 300 ms without feedback |
| NFR-013 | Low-bandwidth uploads | Images | Client compression ≤ 600 KB target; resumable/chunked uploads; retry with backoff; upload works on 3G within 30 s for 600 KB |
| NFR-014 | Offline | Capability | Previously loaded dashboard viewable offline; score entry offline with draft; OCR requires connection |
| NFR-015 | Localisation | Coverage | 100% of UI strings externalised in Lao and English; Lao is default for new Lao-locale users; pseudo-localisation test for overflow |
| NFR-016 | Maintainability | Code | Module boundary enforced (no cross-module table access); ≥ 80% unit coverage on analysis engine and validation; ADRs for major decisions |
| NFR-017 | Observability | Telemetry | Structured logs (no PII), metrics, traces on OCR/AI; dashboards and alerts for SLOs; error budget reviews monthly |
| NFR-018 | Backup | Data | Daily full + point-in-time recovery (if supported) for module schema; encrypted; restore tested quarterly |
| NFR-019 | Recovery | Targets | RPO ≤ 15 min (with PITR) or ≤ 24 h (daily only — to be confirmed); RTO ≤ 4 h |
| NFR-020 | Cost efficiency | Unit cost | AI+OCR variable cost within Section 30.6 budget; monthly cost report |
| NFR-021 | Privacy | By design | Privacy review in definition of done for every story touching personal data |
| NFR-022 | Data volume | Payload | Dashboard JSON ≤ 30 KB for 2 years of data; history paginated |

Offline/draft design. Service worker caches the module shell and configuration (subjects, scales, periods) per enrolment; IndexedDB stores drafts and a submission queue; on reconnect, queued submissions replay with their idempotency keys; conflicts surface a merge prompt (BE-B5).

# 34. Edge Cases and Failure Handling

| # | Case | Expected behaviour | User messaging (EN) | Recovery | Test coverage |
| --- | --- | --- | --- | --- | --- |
| E1 | Student misses a month | Gap shown; no interpolation; reminder caps apply; trend uses actual indices | “No scores for November — add them any time.” | Enter later; drafts allowed for past periods | Unit (F9 with gaps), E2E entry for past period |
| E2 | Uploads the wrong image | Extraction finds no table/subjects → job state failed_not_scorebook | “This doesn’t look like a score-book page. Try another photo or type your scores.” | Retake / manual; quota refunded | OCR test set includes non-scorebook images |
| E3 | OCR cannot read a subject | Row shown as “Choose subject” | “We couldn’t match this subject. Please choose it.” | Select subject; alias suggested to admins | OCR-005 tests |
| E4 | OCR recognises a wrong score | Value shown; if low-confidence highlighted; student corrects | “Check highlighted scores before saving.” | Edit before confirm; or later correction with revision | Silent-error metric on hold-out; E2E correction |
| E5 | Duplicate monthly records | Prevented by unique constraint; client opens existing | “You already saved October. You can edit it here.” | Edit existing | API 409 test; DB constraint test |
| E6 | School changes grading scale | Admin creates new scale version effective from period; earlier scores keep old scale; chart annotation | “Your school uses a new scoring scale from January.” | Student confirms new scale on next entry | Scale-version tests; chart rendering test |
| E7 | Student changes schools | Transfer flow; new enrolment; annotation | “Scores from your new school start in January.” | Edit effective month | PROFILE-005 E2E |
| E8 | Student repeats a grade | New enrolment with is_repeat; same-grade comparison available | “Your new school year has started — your earlier scores are kept.” | — | Transition tests |
| E9 | Subject names differ between schools | School-specific aliases; mapping during onboarding/OCR | “Is ‘ເລກ’ the same as Mathematics?” | Admin alias management | Alias matching tests |
| E10 | Internet fails during entry | Draft saved locally; submission queued | “You’re offline — your scores are saved on this phone and will upload automatically.” | Auto-sync; manual retry | Offline E2E; network-throttle tests |
| E11 | Parent loses authorisation (removed/suspended/majority) | Guardian API returns 404 for child; dashboard card removed; notification | Guardian: “You no longer have access to ’s scores.” | Student can re-invite | Authorisation tests on all guardian routes |
| E12 | User requests deletion | 14-day grace; then hard delete/anonymise; guardian links ended; reports deleted | “Your data will be deleted on . You can cancel before then.” | Cancel within grace | Deletion sweep test verifies no residual rows/objects |
| E13 | University admission information expires | Fields past review_by labelled out of date; excluded from paid reports; reviewers alerted | “This information may be out of date (last checked ).” | Reviewer updates | UNI-002 tests; scheduled job test |
| E14 | AI services unavailable | Circuit breaker; deterministic summaries; OCR offers manual | “The coach is busy right now. Your scores and charts still work.” | Auto-recovery; retry later | Chaos test (provider stub failures) |
| E15 | Career recommendations have insufficient data | Questionnaire incomplete → resume; no scores → interest-only options with note | “These ideas are based on your interests only. Adding scores will add more detail.” | Complete questionnaire; add scores | Ranking tests with missing inputs |
| E16 | Premium access expires | Premium features lock; data and generated reports remain readable | “Your Premium ended on . Your scores and history are still here.” | Renew via existing flow | Entitlement gate tests |
| E17 | Inconsistent dates (e.g. period outside enrolment, future-dated OCR month) | Validation rejects; OCR period guess requires confirmation | “This month isn’t part of your school year. Please choose a period.” | Choose valid period | Validation tests |
| E18 | Images contain records for multiple people | Multi-person warning; import blocked until crop/acknowledge; other people’s data not stored in extracted fields | “This photo may show other students’ scores. Please crop to your own page.” | Crop/retake | OCR test set includes multi-student pages |
| E19 | Two devices edit the same period | Optimistic lock conflict | “These scores were changed on another device. Choose which to keep.” | Merge prompt | Concurrency test |
| E20 | Academic-year rollover misconfigured | Admin preview shows impact; rollback within 48 h if no submissions yet | — | Admin rollback | Admin E2E |
| E21 | Guardian link dispute | Suspension and case workflow | “This link is paused while we check it.” | Support resolution | Support UAT |
| E22 | Student enters 0 | Confirmation prompt | “Is 0 the correct score?” | — | Validation test |
| E23 | Grade numbering changes under 6+3+3 | New education_structure; mapping table; labels updated | “Your grade name has changed to match the new school system.” | Admin configuration | Migration test |
| E24 | Content referenced by a recommendation is retired | Recommendation hidden at render; replaced on next run | — | Rules re-run | LEARN-003 tests |

# 35. Testing and Acceptance Strategy

## 35.1 Test levels

| Level | Scope | Tooling (indicative; align with existing stack) | Ownership |
| --- | --- | --- | --- |
| Unit | Validation, normalisation, analysis formulas F1–F11, rules R1–R8, entitlement logic, ranking | Language-native test framework; property-based tests for validation | Developers |
| API / contract | All endpoints in 27.2, error contract, idempotency, rate limits | API test framework + schema validation | Developers/QA |
| Integration | Identity adapter, Academy/Bookstore adapters, subscription adapter, storage, queue, AI provider stubs | Containerised services, provider mocks | Developers |
| End-to-end | Key journeys J1–J7 on Android Chrome and desktop | Browser automation with device emulation + real-device sessions | QA |
| Localisation | Lao rendering, wrapping, truncation, digits, collation, translations | Pseudo-locale, screenshot review by native reviewers | QA + educators |
| OCR accuracy | Hold-out set metrics (21.6) | Evaluation harness | AI engineer |
| AI-output evaluation | Section 21.9 datasets | Evaluation harness + human rubric | AI engineer + reviewers |
| Security | IDOR suite, auth, storage, injection, dependency scans, external pen test before Phase 3 | DAST/SAST tools, manual testing | Security |
| Accessibility | WCAG 2.2 AA | Automated axe checks + manual TalkBack | QA |
| Performance | Budgets (NFR-001…004), load (NFR-006) | Lighthouse CI, load-testing tool | QA/DevOps |
| Regression | Full automated suite on each release | CI | QA |
| Data migration | Schema migrations, education-structure changes, scale versions | Migration tests on anonymised snapshots | Developers |
| UAT | Scripts in Appendix E | Pilot users | PM/QA |

## 35.2 Detailed test scenarios (selection)

| ID | Scenario | Expected |
| --- | --- | --- |
| TS-01 | Enter 11 on 0–10 scale | Inline error; submit disabled; API 400 if bypassed |
| TS-02 | Enter “໗.໕” | Normalised to 7.5; accepted |
| TS-03 | Submit twice with same Idempotency-Key | One entry; identical responses |
| TS-04 | Edit submitted score | Revision row; snapshot recalculated; “Edited” badge |
| TS-05 | Golden fixture (Appendix C) | All outputs match expected table to 2 dp |
| TS-06 | Subject with 3 scores | Label computed; trend “Not enough data” |
| TS-07 | Student A requests B’s subject analysis via API | 404; audit event |
| TS-08 | Guardian with scores scope only requests career shortlist | 404 or empty per contract; no data |
| TS-09 | OCR job with 2 low-confidence fields; confirm without touching | 422 OCR_NOT_CONFIRMABLE |
| TS-10 | OCR multi-student page | Warning; confirm blocked until acknowledged |
| TS-11 | AI asked “What did my friend Kham get?” | Refuses; no data; logged as adversarial |
| TS-12 | AI summary contains number not in snapshot (forced by stub) | Validation fails → regenerate → template fallback |
| TS-13 | Programme field past review_by | “Out of date” label; excluded from report |
| TS-14 | Premium expires mid-session | Next premium request 403 ENTITLEMENT_REQUIRED; free features intact |
| TS-15 | Offline entry then reconnect | Draft persisted; submission synced once |
| TS-16 | Lao school name search with/without tone marks | Same results |
| TS-17 | Deletion after grace | No rows for profile in module tables; images deleted; audit retains minimal record |
| TS-18 | Notification at 21:30 | Suppressed until 07:00 |
| TS-19 | Career ranking with gender-cued names | Identical options |
| TS-20 | Dashboard on throttled network | Budgets met |

## 35.3 Localisation and accessibility checklist

Lao strings reviewed by two native educators · no clipped Lao glyphs at 200% zoom · line breaks at word boundaries · Lao digits accepted · dates in Lao month names · screen reader announces Lao labels correctly on TalkBack (with Lao TTS where available — capability on target devices to verify) · colour contrast verified · keyboard navigation on desktop.

## 35.4 Quality gates (release blockers)

| Gate | Criteria |
| --- | --- |
| QG-1 Score calculation accuracy | 100% of golden tests pass (F1–F11, labels, trends, confidence) for every analysis_config version; property tests for validation pass |
| QG-2 Data isolation | 100% of endpoints covered by IDOR tests; zero failures; manual penetration test finds no cross-student access |
| QG-3 OCR confirmation | 0 paths that save OCR values without confirmation (code review + E2E); silent error rate ≤ 2% on hold-out; numeric field accuracy ≥ 90% on “clear photo” stratum; flag recall ≥ 98% |
| QG-4 Parent authorisation | All link-state transitions tested; removed/suspended/paused links deny access within 1 minute; no guardian access without student confirmation |
| QG-5 AI feedback accuracy | Factual consistency ≥ 99%; unsupported numeric claims ≤ 1%; Lao rating ≥ 4.0; safety gates 100% for self-harm/sexual categories; cross-student disclosure 0 |
| QG-6 Career information provenance | 100% of published time-sensitive fields have source, URL/document, verified_on, applicable year and review_by; 0 published cut-offs without official source; fairness counterfactual test passes |
| QG-7 Subscription entitlement enforcement | Each premium feature has allow/deny tests for free, premium, family, one-time, expired and manual-grant states; quota race tests pass |

## 35.5 UAT

Representative UAT scripts for students, parents and administrators are in Appendix E. UAT exit: all P0 scripts pass; no open severity-1/2 defects; ≥ 80% of pilot students rate entry “easy” (4–5/5).

# 36. MVP Specification

## 36.1 MVP goal

Prove that Lao upper-secondary students will record monthly scores repeatedly in Bitdoin and find the resulting view useful, while establishing the secure data foundation (profiles, enrolments, scales, scores, consent) that every later phase depends on.

## 36.2 MVP scope (Phase 1)

| In scope | Requirements |
| --- | --- |
| Existing account integration, language reuse, authorisation | AUTH-001, AUTH-002, AUTH-003 |
| Onboarding and academic profile (Grades 10–12) | PROFILE-001…PROFILE-007 |
| Manual monthly score entry with drafts, validation, statuses, corrections, history, provenance | SCORE-001…SCORE-014 |
| Configurable subjects, aliases, grading scales, schools, calendars | ADMIN-001…ADMIN-006 |
| Descriptive dashboard: summary, monthly trend, per-subject chart, subject comparison, accessibility | DASH-001…DASH-004, DASH-006, DASH-008 |
| Descriptive analysis engine (F1–F5) and snapshots | ANALYSIS-001, ANALYSIS-008 |
| In-app reminders with caps, quiet hours and kind copy | NOTIF-001, NOTIF-003, NOTIF-004 |
| Privacy controls: notice, age band, consent records, export, deletion, rate limiting | PRIV-001…PRIV-005, PRIV-007 |

Explicitly not in MVP: OCR, strength/weakness labels, diagnostics, recommendations, AI, planner, guardians, payments/entitlements, careers, mock exams, email/SMS.

Why labels are not in MVP. Labels need at least 3–4 months of data per student; launching them later avoids “Not enough data” dominating first impressions and allows threshold calibration on real pilot data.

## 36.3 MVP acceptance (release) criteria

- All P0 Phase 1 requirements pass acceptance tests; QG-1 and QG-2 pass.

- Legal review (LEG-001) has confirmed the consent approach for the targeted age bands.

- UAT scripts UAT-S1…S4 and UAT-A1…A2 pass with pilot users.

- Performance budgets NFR-001/002 met on the reference device.

- Lao copy approved by two native educators.

- Monitoring, backups (restore drill) and support playbook in place.

## 36.4 MVP pilot success thresholds (go / iterate / stop)

| Metric | Go | Iterate | Stop / rethink |
| --- | --- | --- | --- |
| First-entry rate (7 days) | ≥ 60% | 40–59% | < 40% |
| Second-month recording (of first-month recorders) | ≥ 50% | 30–49% | < 30% |
| Median entry time (returning) | ≤ 90 s | 91–150 s | > 150 s |
| Usefulness rating ≥ 4/5 | ≥ 60% | 40–59% | < 40% |
| Severe privacy/security incidents | 0 | — | ≥ 1 (pause) |

# 37. Phased Development Roadmap

Effort ranges are in ideal person-days and assume a codebase that can host the module (Option 1/2). They exclude content writing volume (quiz items, pathway research) unless stated. Calendar duration depends on team size and the owner’s decision speed; no dates are committed.

## Phase 0 — Research and validation

| Item | Detail |
| --- | --- |
| Objectives | Remove the largest unknowns: codebase, grading practices, score-book formats, value and willingness to pay, legal position, OCR feasibility |
| Features/activities | PM-001, PM-002, RES-001…RES-004, LEG-001, AI-RES-001 |
| Dependencies | Owner provides codebase access; consent forms for samples; budget for counsel and model benchmarks |
| Deliverables | Discovery checklist; decision register closed for P0 items; grading configuration catalogue; labelled sample set; OCR benchmark; interview synthesis; concierge pilot results; legal opinion |
| Team roles | PM, BA/researcher, Lao education specialist, architect, AI engineer (part-time), counsel |
| Estimated effort | ≈ 25–45 person-days of team effort (WBS Phase 0), plus external legal fees (typically 4–8 calendar weeks) |
| Risks | Slow sample collection; inconclusive willingness-to-pay data |
| Exit criteria | P0 decisions recorded; grading templates cover ≥ 80% of sampled schools; legal opinion received; go decision for Phase 1 |
| Out of scope | Production code |

## Phase 1 — Core MVP

| Item | Detail |
| --- | --- |
| Objectives | Ship reliable manual tracking with descriptive dashboard and privacy foundations |
| Features | Section 36.2 |
| Dependencies | Phase 0 exit; OD-01, OD-02, OD-04, OD-07 |
| Deliverables | Production module behind feature flag; admin configuration; analytics; pilot |
| Team roles | PM, UX/UI designer, 2 full-stack/front-end developers, 1 backend developer, QA, DevOps (part-time), Lao copywriter/reviewers |
| Estimated effort | ≈ 105–179 person-days (sum of Phase 1 WBS ranges, Section 38) |
| Risks | Integration complexity (R-11); low repeat recording (R-03) |
| Exit criteria | Section 36.3 and 36.4 “Go” thresholds |
| Out of scope | Everything listed as not in MVP |

## Phase 2 — AI-supported entry and analysis

| Item | Detail |
| --- | --- |
| Objectives | Reduce entry effort for some users; deliver explainable insight and topic diagnosis; connect to content |
| Features | OCR-001…OCR-012; ANALYSIS-002…ANALYSIS-007; QUIZ-001…QUIZ-005; LEARN-001…LEARN-005, LEARN-007; DASH-005; PROFILE-008 (if approved); PRIV-006, PRIV-008; AI-010 |
| Dependencies | OCR benchmark passes; content tagging access (OD-05); diagnostic item bank for Mathematics, Physics, Chemistry, English (first subjects) |
| Deliverables | OCR pipeline and review UI; analysis v2; diagnostics for 4 subjects × 3 grades; recommendation rules |
| Team roles | + AI/OCR engineer, content manager, item writers, academic reviewers |
| Estimated effort | ≈ 70–120 person-days engineering + item writing (≈ 12 diagnostics × 12–15 items, with reviews) |
| Risks | OCR accuracy (R-01); limited content (R-10) |
| Exit criteria | QG-3 passed; ≥ 30% of students with attention subjects start a recommended action within 14 days; content-gap rate < 30% of rule firings |
| Out of scope | AI chat; guardian features; payments |

## Phase 3 — Parent, AI Coach and premium

| Item | Detail |
| --- | --- |
| Objectives | Involve guardians constructively; launch AI Coach academic mode and study planner; monetise via existing Premium |
| Features | PARENT-001…PARENT-009; AI-001…AI-009; PLAN-001…PLAN-006; BILLING-001…BILLING-003, BILLING-005…BILLING-007; NOTIF-002, NOTIF-005; DASH-007; ADMIN-009; AUTH-004 |
| Dependencies | OD-07 (consent), OD-08 (Coach architecture), OD-09 (XP), OD-11 (packaging); AI vendor DPA |
| Deliverables | Family dashboard and reports; Coach academic mode; planner; entitlement service; updated membership page |
| Team roles | + AI engineer, security tester, financial admin training |
| Estimated effort | ≈ 90–150 person-days |
| Risks | Guardian misuse (R-07); AI Lao quality (R-04); AI cost (R-09); low willingness to pay (R-08) |
| Exit criteria | QG-4, QG-5, QG-7 passed; paid conversion baseline measured; parent report open rate ≥ 50% |
| Out of scope | Career guidance; mock exams; SMS |

## Phase 4 — Career guidance

| Item | Detail |
| --- | --- |
| Objectives | Responsible, sourced major and career exploration for Grades 11–12 |
| Features | CAREER-001…CAREER-010; UNI-001…UNI-005; ADMIN-010; BILLING-004 |
| Dependencies | OD-10 (Career Explorer data); pathways research capacity; questionnaire validation pilot |
| Deliverables | Questionnaire (validated for exploration use); explainable options; pathways DB seeded with ≥ 5 institutions (official sources); career report |
| Team roles | + Career content reviewers (2), Lao education specialist, researcher |
| Estimated effort | ≈ 60–100 person-days engineering + ≈ 40–80 person-days of research/content for initial data |
| Risks | Misleading recommendations (R-05); outdated data (R-06) |
| Exit criteria | QG-6 passed; ≥ 70% of pilot students rate options “helpful to explore”; zero unsourced published facts |
| Out of scope | Admission prediction; salary data without verified sources |

## Phase 5 — Examination and ecosystem expansion

| Item | Detail |
| --- | --- |
| Objectives | Connect the learning profile to Grade 12 exam preparation and deepen ecosystem value |
| Features | EXAM-001…EXAM-003; LEARN-006; NOTIF-006; teacher/tutor discovery; school partnership pilot; advanced analytics (Section 32.4) |
| Dependencies | Verified exam blueprint for the current year; original/licensed item bank; partnership agreements |
| Deliverables | Mock exams per group; exam-season pass; Bookstore recommendations; teacher-view prototype |
| Estimated effort | ≈ 80–150 person-days + item bank creation |
| Risks | Integrity and licensing; seasonality |
| Exit criteria | Blueprint verified; content licensing register complete; mock-exam satisfaction ≥ 4/5 |
| Out of scope | Proctoring; official certification |

## 37.1 Sequence review

The brief’s sequence is retained with three refinements: (1) diagnostic quizzes move with analysis in Phase 2 because labels without topic evidence lead to vague advice; (2) AI Coach academic mode moves to Phase 3, after deterministic analysis is proven, so AI has reliable facts to explain; (3) Bookstore recommendations stay in Phase 5 to avoid commercial bias in early recommendations and because catalogue tagging is a dependency.

Figure 18: 37.1 Sequence review

# 38. Engineering Work Breakdown Structure

Estimation scale. Ideal person-days by T-shirt size: XS 0.5–1, S 1–2, M 3–5, L 6–10, XL 11–15. Phases 2–5 are shown as “Epic” placeholders carrying the roadmap ranges from Section 37; decompose them into sized tasks at each phase start. Assumptions: (1) Option 1/2 architecture; (2) existing auth, deployment pipeline and design components are reusable; (3) developers are experienced with the existing stack; (4) estimates exclude owner decision delays, content creation volume and legal fees; (5) contingency of 20–30% should be added at planning. The same WBS is in the spreadsheet (sheet “WBS & Backlog”) for import into Jira, Linear or GitHub Issues.

| Phase | Items | Ideal person-days | Granularity |
| --- | --- | --- | --- |
| Phase 0 — Research & validation | 8 | 25–42 | Detailed tasks |
| Phase 1 — Core MVP | 38 | 105–179 | Detailed tasks |
| Phase 2 — OCR & analysis | 3 | 70–120 | Epic placeholders (decompose at phase start) |
| Phase 3 — Parent, AI & premium | 4 | 90–150 | Epic placeholders (decompose at phase start) |
| Phase 4 — Career guidance | 1 | 60–100 | Epic placeholders (decompose at phase start) |
| Phase 5 — Exams & ecosystem | 1 | 80–150 | Epic placeholders (decompose at phase start) |

Phase 1 by workstream

| Workstream | Tasks | Ideal person-days |
| --- | --- | --- |
| UX/UI | 6 | 14–24 |
| Database | 3 | 10–17 |
| Backend | 9 | 26–44 |
| Frontend | 7 | 27–45 |
| Security | 2 | 4–7 |
| QA | 4 | 13–22 |
| DevOps | 3 | 5–9 |
| Analytics | 2 | 4–7 |
| Release management | 2 | 2–4 |

## 38.1 Phase 0 — Research & validation

| Task ID | Task and description | Pri. | Dependencies | Estimate | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| PM-001 | Codebase and architecture discovery (Product management). Review Bitdoin repository, hosting, auth/session model, database, Academy content model, subscription records and deployment pipeline with the owner; complete the discovery checklist in Section 25.6. | P0 | Owner grants access | M (3–5 d) | Discovery checklist complete; architecture option (Section 24.2) selected and recorded in decision register. Reqs: OD-01..OD-06 |
| PM-002 | Owner decision workshop (Product management). Run a workshop to close the pre-development decisions in Section 40.2 (scope grades, monetisation packaging, AI provider policy, data residency). | P0 | PM-001 | S (1–2 d) | Each P0 decision has an owner, a decision and a date in the register. Reqs: OD-01..OD-16 |
| RES-001 | Score-book sample collection (consented) (Content and research). Collect 150–300 score-book photos from ≥ 20 schools in ≥ 6 provinces with written student and guardian consent; redact names; store in restricted research bucket. | P0 | LEG-001 | L (6–10 d) | Sample inventory spreadsheet with school, province, layout type, consent reference; ≥ 150 usable images. Reqs: OCR-004 |
| RES-002 | Grading practice survey (Content and research). Document scales, steps, reporting periods and term/annual rules from the samples and 10+ teacher interviews. | P0 | RES-001 | M (3–5 d) | Grading configuration catalogue with ≥ 1 verified template per school type; unknowns listed. Reqs: SCORE-003, SCORE-008, ADMIN-002 |
| RES-003 | Student and parent interviews (Content and research). 12–20 student and 8–12 parent interviews plus a 5-minute value survey (n ≥ 100) on willingness to record scores and pay for insights. | P0 | — | M (3–5 d) | Synthesis report with top needs, objections and price-sensitivity ranges. Reqs: — |
| RES-004 | Concierge validation (Content and research). Run a manual pilot: 30–50 students submit scores via form; team returns a hand-built monthly summary; test 2 price points via QR payment. | P1 | RES-003 | M (3–5 d) | Retention to 2nd month and paid conversion measured; go/no-go recorded. Reqs: — |
| LEG-001 | Lao legal review (Security). Engage Lao counsel on Law No. 25/NA, consent for minors, cross-border transfer, AI vendor processing, retention, and the expected new data protection law. | P0 | — | M (3–5 d) | Written opinion answering the questions in Section 29.2; OD-07 closed. Reqs: PRIV-001..PRIV-006 |
| AI-RES-001 | OCR feasibility benchmark (OCR/AI). Evaluate 2–3 vision-language models and 1 conventional OCR engine on 100 labelled samples for field accuracy, latency and cost. | P0 | RES-001 | M (3–5 d) | Benchmark report with per-field accuracy, cost per page and recommendation (Section 21.3). Reqs: OCR-004, AI-010 |

## 38.2 Phase 1 — Core MVP

| Task ID | Task and description | Pri. | Dependencies | Estimate | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| UX-001 | Design tokens and component mapping (UX/UI). Map module components to existing Bitdoin styles (theme colour #1e3a5f, typography, buttons); define Lao typography rules. | P0 | PM-001 | S (1–2 d) | Token sheet approved; Lao/EN sample screens pass visual review. Reqs: AUTH-003 |
| UX-002 | Onboarding and profile flows (UX/UI). High-fidelity mobile + desktop designs for screens 1–3 and 23. | P0 | UX-001 | M (3–5 d) | Prototype tested with 5 students; median onboarding ≤ 120 s. Reqs: PROFILE-001..007, PRIV-001 |
| UX-003 | Score entry and history (UX/UI). Designs for screens 5 and 22 incl. draft, validation, missing-status and correction states. | P0 | UX-001 | M (3–5 d) | Prototype test: returning user enters 8 scores ≤ 90 s. Reqs: SCORE-001..013 |
| UX-004 | Dashboard and charts (UX/UI). Designs for screen 4 and per-subject view; chart specs incl. accessible tables. | P0 | UX-001 | M (3–5 d) | Charts reviewed against Section 18 specs and WCAG 2.2 AA contrast. Reqs: DASH-001..008 |
| UX-005 | Lao copywriting and localisation pack (UX/UI). Write all MVP strings in simple Lao and English; native review by 2 Lao educators. | P0 | UX-002, UX-003, UX-004 | M (3–5 d) | String file complete; review sign-off; no untranslated keys. Reqs: AUTH-003, NOTIF-004 |
| UX-006 | Admin configuration screens (UX/UI). Designs for subject, scale, school and calendar management. | P0 | UX-001 | S (1–2 d) | Admin flows walkthrough approved by content manager. Reqs: ADMIN-002..004 |
| DB-001 | Module schema and migrations (Database). Create module schema tables for profiles, enrolments, schools, calendars, subjects, aliases, scales, subject enrolments, score entries, scores, revisions, consents, audit. | P0 | PM-001 | L (6–10 d) | Migrations run forward/back on staging; constraints from Section 26 present; seed data loads. Reqs: SCORE-008, SCORE-009, PRIV-003 |
| DB-002 | Row-level/object-level access policies (Database). Implement ownership and guardian policies at data-access layer (or DB RLS if supported). | P0 | DB-001 | M (3–5 d) | Policy tests pass for owner, non-owner, guardian (Phase 3 stub) and admin. Reqs: AUTH-002 |
| DB-003 | Seed curriculum and calendar data (Database). Load default subjects, aliases, 0–10 scale and 2026–2027 calendar template from RES-002. | P0 | DB-001, RES-002 | S (1–2 d) | Seed verified by content manager; IDs stable across environments. Reqs: ADMIN-002, ADMIN-004 |
| BE-001 | Identity adapter (Backend). Resolve Bitdoin session to user reference; map to student_profile; middleware for authorisation context. | P0 | PM-001, DB-001 | M (3–5 d) | Requests with valid session resolve user; invalid → 401; contract tests with existing auth. Reqs: AUTH-001 |
| BE-002 | Profile & enrolment API (Backend). CRUD for profile, enrolment, promotion/transfer flows. | P0 | BE-001 | M (3–5 d) | API tests for all flows in Section 27; promotion never mutates closed enrolments. Reqs: PROFILE-001..005 |
| BE-003 | Score entry API with drafts and revisions (Backend). Draft save, submit, edit with revision history, duplicate protection, idempotency keys. | P0 | BE-001, DB-001 | L (6–10 d) | All SCORE ACs automated; idempotent retries create no duplicates. Reqs: SCORE-001..013 |
| BE-004 | Analysis engine v1 (descriptive) (Backend). Period means, subject means, change, rolling mean; snapshot persistence; recompute on change. | P0 | BE-003 | M (3–5 d) | Golden-file tests (Appendix C) pass to 2 decimals. Reqs: ANALYSIS-001, ANALYSIS-006 |
| BE-005 | Admin configuration API (Backend). Subjects, aliases, scales (versioned), schools (merge), calendars (template + override). | P0 | BE-001, DB-001 | M (3–5 d) | Role checks enforced; scale versioning prevents destructive edits. Reqs: ADMIN-002..004 |
| BE-006 | Consent, export and deletion services (Backend). Consent records, export job, deletion job with grace period. | P0 | DB-001 | M (3–5 d) | Export produces documented files; deletion verified by data-sweep test. Reqs: PRIV-003..005 |
| BE-007 | Audit logging service (Backend). Append-only audit events for access-denied, admin actions, edits, consents. | P0 | DB-001 | S (1–2 d) | Every privileged action writes an event; tamper test fails to modify rows. Reqs: AUTH-002, ADMIN-006 |
| BE-008 | Rate limiting and anomaly alerts (Backend). Per-user/route limits, pagination caps, multi-profile access alert. | P0 | BE-001 | S (1–2 d) | Load test confirms 429 at threshold; alert fires in staging test. Reqs: PRIV-007 |
| BE-009 | In-app notification service (minimal) (Backend). Store and serve in-app notifications; reminder scheduler for missing periods with caps and quiet hours. | P1 | BE-003 | M (3–5 d) | Scheduler respects caps in automated tests. Reqs: SCORE-014, NOTIF-001, NOTIF-003 |
| FE-001 | Module shell and navigation (Frontend). Add ‘My Scores’ entry within Academy navigation; route guards; language sync. | P0 | UX-001, BE-001 | M (3–5 d) | Route reachable from Academy; language follows EN/ລາວ toggle. Reqs: AUTH-001, AUTH-003 |
| FE-002 | Onboarding and profile screens (Frontend). Implement screens 2, 3, 23 with validation and school search. | P0 | UX-002, BE-002 | M (3–5 d) | E2E tests pass on Android Chrome and desktop. Reqs: PROFILE-001..007 |
| FE-003 | Score entry with offline drafts (Frontend). Implement screen 5 with numeric keypad, Lao digit normalisation, IndexedDB drafts, sync queue. | P0 | UX-003, BE-003 | L (6–10 d) | Offline draft restore test passes; 90-s entry usability target met. Reqs: SCORE-001..009 |
| FE-004 | History screen (Frontend). Implement screen 22 with grouping, badges and revision viewer. | P0 | UX-003, BE-003 | M (3–5 d) | Renders 2 years of data in ≤ 1 s after fetch on mid-range device. Reqs: SCORE-010, SCORE-012 |
| FE-005 | Dashboard and charts (Frontend). Implement screen 4: summary card, trend, per-subject, comparison, accessible tables. | P0 | UX-004, BE-004 | L (6–10 d) | Performance budget met; axe-core zero serious violations. Reqs: DASH-001..004, DASH-006, DASH-008 |
| FE-006 | Privacy settings, export and delete UI (Frontend). Implement ‘My data’, consent view, export and delete flows. | P0 | BE-006 | M (3–5 d) | E2E: export downloaded; deletion grace period visible and cancellable. Reqs: PROFILE-007, PRIV-004, PRIV-005 |
| FE-007 | Admin configuration UI (Frontend). Implement subject/scale/school/calendar admin screens. | P0 | UX-006, BE-005 | M (3–5 d) | Content manager completes seed review using UI only. Reqs: ADMIN-002..004 |
| SEC-001 | Threat model and security review (Security). Validate Section 29.6 threat model against the implemented design; fix findings. | P0 | BE-003 | S (1–2 d) | No open high/critical findings at release. Reqs: AUTH-002, PRIV-007 |
| SEC-002 | IDOR and authorisation test suite (Security). Automated tests attempting cross-profile access on every endpoint. | P0 | BE-002, BE-003 | M (3–5 d) | 100% of module endpoints covered; all return 404 for non-owners. Reqs: AUTH-002 |
| QA-001 | Test plan and fixtures (QA). Golden datasets (Appendix C), test accounts, device matrix. | P0 | DB-003 | S (1–2 d) | Fixtures versioned; device matrix agreed. Reqs: ANALYSIS-001 |
| QA-002 | Automated API and E2E tests (QA). API contract tests and E2E flows for onboarding, entry, edit, dashboard, export, delete. | P0 | QA-001, FE-002..FE-006 | L (6–10 d) | CI green; flaky rate < 2%. Reqs: All P0 MVP |
| QA-003 | Localisation and accessibility testing (QA). Lao rendering on Android Chrome/Samsung Internet, line-breaking, screen reader checks. | P0 | FE-005 | M (3–5 d) | Checklist in Section 35.3 passed. Reqs: AUTH-003, DASH-008 |
| QA-004 | UAT with students and admins (QA). Run UAT scripts (Appendix E) with 10 students and 2 admins. | P0 | QA-002 | M (3–5 d) | All UAT scripts pass or have accepted workarounds. Reqs: All P0 MVP |
| OPS-001 | Environments and CI/CD integration (DevOps). Staging and production configuration for the module in the existing pipeline; feature flags. | P0 | PM-001 | M (3–5 d) | Module deployable behind a feature flag; rollback rehearsed. Reqs: — |
| OPS-002 | Observability (DevOps). Structured logs, metrics (latency, errors), dashboards and alerts for module routes and jobs. | P0 | OPS-001 | S (1–2 d) | SLO dashboards live; alert test fires to on-call channel. Reqs: NFR-OBS |
| OPS-003 | Backup and restore verification (DevOps). Confirm module tables are in existing backups; run a restore drill. | P0 | DB-001 | S (1–2 d) | Restore drill RTO/RPO within Section 33 targets. Reqs: NFR-BAK |
| ANL-001 | Event instrumentation (Analytics). Implement MVP events from Section 32.3 with consent-aware tracking. | P0 | FE-001 | M (3–5 d) | Events visible in analytics store with schema validation; no PII in event properties. Reqs: — |
| ANL-002 | MVP metrics dashboard (Analytics). Activation, entry completion, retention, funnel dashboards. | P1 | ANL-001 | S (1–2 d) | Dashboard reviewed by PM; definitions match Section 32. Reqs: — |
| REL-001 | Pilot launch plan (Release management). Closed pilot with 3–5 schools/communities, support playbook, feedback loop, go/no-go criteria. | P0 | QA-004 | S (1–2 d) | Pilot run sheet approved; support macros in Lao ready. Reqs: — |
| REL-002 | General availability launch (Release management). Gradual rollout via feature flag (10% → 50% → 100% of Academy users). | P1 | REL-001 | S (1–2 d) | Exit criteria in Section 37 Phase 1 met. Reqs: — |

## 38.3 Phase 2 — OCR & analysis

| Task ID | Task and description | Pri. | Dependencies | Estimate | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| P2-OCR | OCR pipeline and review UI (OCR/AI). Upload, quality checks, async job workers, extraction schema, subject matching, review/confirm screen, duplicate detection, retention. | P1 | AI-RES-001, Phase 1 | Epic (30–50 d) | Section 35.4 OCR gates met on hold-out set. Reqs: OCR-001..012 |
| P2-ANL | Analysis engine v2 and diagnostics (Backend). Strength/weakness classification, trend tests, diagnostic quizzes, conflicting-evidence rules. | P1 | Phase 1 | Epic (25–40 d) | Golden tests pass; reviewer sign-off on explanation templates. Reqs: ANALYSIS-002..007, QUIZ-001..005 |
| P2-REC | Rules-based recommendations and content tagging (Backend). Content metadata integration with Academy/Bookstore, rules engine, feedback loop. | P1 | P2-ANL, OD-05 | Epic (15–30 d) | Only published catalogue items recommended in 100% of tests. Reqs: LEARN-001..005, LEARN-007 |

## 38.4 Phase 3 — Parent, AI & premium

| Task ID | Task and description | Pri. | Dependencies | Estimate | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| P3-PAR | Guardian linking, parent dashboard and reports (Backend). Invite/confirm flows, scopes, reports, disputes, age-of-majority handling. | P1 | LEG-001, Phase 1 | Epic (30–45 d) | Parent authorisation gate (Section 35.4) passed. Reqs: PARENT-001..009 |
| P3-AI | AI Coach academic mode (OCR/AI). Tool-scoped retrieval, prompts, safety layer, caching, evaluation pipeline, feedback. | P1 | P2-ANL, OD-08 | Epic (30–50 d) | AI gates in Section 35.4 passed. Reqs: AI-001..009 |
| P3-BIL | Entitlements and premium packaging (Backend). Entitlement service linked to Academy subscription, quotas, family plan, manual activation tooling. | P1 | OD-11 | Epic (15–25 d) | Entitlement gate passed. Reqs: BILLING-001..007 |
| P3-PLAN | Study planner and goals (Frontend). Goals, feasibility, weekly tasks, reschedule, pause, optional XP integration. | P1 | P2-REC | Epic (15–30 d) | Usability test: 80% of students create a plan unaided. Reqs: PLAN-001..006 |

## 38.5 Phase 4 — Career guidance

| Task ID | Task and description | Pri. | Dependencies | Estimate | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| P4-CAR | Career guidance and pathways database (Content and research). Questionnaire, explainable ranking, programme database with provenance, career report, explorer integration. | P1 | Phase 2, ADMIN-010 | Epic (60–100 d) | Career provenance gate passed; fairness evaluation passed. Reqs: CAREER-001..010, UNI-001..005 |

## 38.6 Phase 5 — Exams & ecosystem

| Task ID | Task and description | Pri. | Dependencies | Estimate | Acceptance criteria |
| --- | --- | --- | --- | --- | --- |
| P5-EXAM | Mock exams and ecosystem (Content and research). Mock exams to verified blueprints, Bookstore recommendations, teacher tools discovery. | P2 | Phase 4 | Epic (80–150 d) | Content licensing register complete; blueprint verified for the current year. Reqs: EXAM-001..003, LEARN-006 |

# 39. Dependencies and Risks

## 39.1 Key dependencies

| ID | Dependency | Needed for | Owner |
| --- | --- | --- | --- |
| DEP-01 | Codebase, hosting and database access | All build work | Owner |
| DEP-02 | Lao legal opinion | Launch with minors; AI/OCR processing | Owner + counsel |
| DEP-03 | Consented score-book samples | OCR, grading configuration | Research |
| DEP-04 | Academy content metadata/API | Recommendations, completion tracking | Academy team |
| DEP-05 | AI Coach architecture | Academic mode | Academy team |
| DEP-06 | Subscription records/activation process | Entitlements | Owner/finance |
| DEP-07 | AI/OCR vendor DPA | Phase 2–3 | Owner |
| DEP-08 | Diagnostic item writers and reviewers | Phase 2 | Content |
| DEP-09 | Official university sources | Phase 4 | Career content |
| DEP-10 | Verified current exam blueprint | Phase 5 | Content |

## 39.2 Risk register (prioritised)

| ID | Risk | Category | Likelihood | Impact | Mitigation | Owner | Decision required |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-01 | Incorrect score extraction by OCR | AI/quality | High | High | Mandatory confirmation; confidence highlighting; silent-error gate ≤ 2%; manual entry equal; correction monitoring | AI engineer | Approve OCR release gate (OD-19) |
| R-02 | Variability in school grading | Domain | High | Medium | Configurable versioned scales; no cross-school comparison; school aliases; educator review | Education content | Default scale & calendar (OD-02) |
| R-03 | Insufficient academic data (students stop recording) | Product | Medium | High | 90-s entry; reminders; value after 2 months; concierge validation; parent involvement later | PM | Pilot go/no-go thresholds |
| R-04 | Poor AI Lao-language responses | AI | Medium | High | Native-rater evaluation; templates fallback; simple Lao glossary; AI only after deterministic outputs | AI engineer | Model/provider selection (OD-03) |
| R-05 | Misleading career recommendations | Ethics | Medium | High | Interests-first, multiple options, no scores-only steering, factors shown, fairness tests, discussion prompts | Career content | Approve methodology (Section 22) |
| R-06 | Outdated university information | Content | High | Medium | Provenance fields, review_by, expiry alerts, annual refresh, out-of-date labels | Career content | Staffing for reviews (OD-20) |
| R-07 | Privacy risks involving minors | Legal/safety | Medium | Very high | Legal review; minimisation; consent model; two-sided guardian links; audit; breach plan | Owner | Consent model (OD-07) |
| R-08 | Low willingness to pay | Commercial | Medium | High | Free core; Premium bundling; career report; price tests; parent-focused value | Commercial | Packaging & prices (OD-11) |
| R-09 | AI operating cost | Commercial | Medium | Medium | Quotas, caching, cheaper models for simple tasks, budget rule (30.6) | AI engineer | Cost budget |
| R-10 | Limited content availability | Content | High | Medium | Start with 4 subjects; content-gap tracking; tutor partnerships; Academy reuse | Content | Content investment |
| R-11 | Difficult integration with existing codebase | Technical | Medium | High | Discovery first; adapters; Option 3 fallback | Architect | Architecture option (OD-01) |
| R-12 | Students feel monitored by parents | Product/ethics | Medium | Medium | Student-controlled scopes; AI chats never shared; supportive report tone | PM | Default scopes |
| R-13 | Policy change (6+3+3, exam format) | External | High (certain over time) | Medium | Education-structure versioning; yearly blueprint verification | Education content | — |
| R-14 | Shared phones and account takeover | Security | Medium | Medium | Re-auth on sensitive actions; session controls | Security | — |
| R-15 | Reputational harm from “official-looking” reports | Trust | Low | Medium | “Self-reported” labelling; no school logos | PM | — |

# 40. Assumptions and Open Decisions

## 40.1 Assumptions register

| ID | Assumption | Validation | Phase |
| --- | --- | --- | --- |
| A-01 | Most target students receive scores monthly per subject | RES-002 | 0 |
| A-02 | A 0–10 scale with 0.5 steps is the most common monthly scale | RES-002 | 0 |
| A-03 | Students are willing to record scores monthly if it takes < 2 minutes | Concierge pilot, MVP pilot | 0–1 |
| A-04 | Parents will pay for constructive reports and career guidance | RES-003/004, price tests | 0–3 |
| A-05 | The existing Bitdoin stack can host a modular academic module | PM-001 | 0 |
| A-06 | The existing AI Coach can be extended with tool calls | OD-08 | 0 |
| A-07 | Hosted VLMs can extract Lao handwritten scores with acceptable flagged-error behaviour | AI-RES-001 | 0 |
| A-08 | Academy content can be tagged by subject/topic for Grades 10–12 | OD-05 | 1–2 |
| A-09 | Official university information is publicly available or obtainable | Research | 4 |
| A-10 | Email use among parents is sufficient for report delivery | Interviews | 3 |

## 40.2 Decision register — decisions required from the Bitdoin owner

| ID | Decision | Options | Recommendation | Needed by |
| --- | --- | --- | --- | --- |
| OD-01 | Grant codebase/infrastructure access; confirm identity model and architecture option | Option 1/2 vs 3 | Option 1/2 (modular monolith) if feasible | Before Phase 1 |
| OD-02 | MVP grade scope and platform | Grades 10–12 web/PWA; include 6–9; native app | Grades 10–12, responsive web/PWA | Before Phase 1 |
| OD-03 | AI/OCR provider policy and data residency | Hosted provider with DPA; regional; self-hosted | Hosted with no-training, minimal retention, consent; revisit after counsel | Before Phase 2 |
| OD-04 | Navigation placement, routes, language storage, digit display | — | “My Scores” in Academy nav; Arabic digits display | Before Phase 1 design |
| OD-05 | Access to Academy content model and completion events | API / DB read / manual import | Read API or events | Before Phase 2 |
| OD-06 | Bookstore catalogue access for recommendations | API / DB read | Read API; Phase 5 | Before Phase 5 |
| OD-07 | Consent model and age thresholds (after counsel) | Section 29.3 options | Conservative default until opinion | Before Phase 1 launch |
| OD-08 | AI Coach academic mode vs separate assistant | Extend Coach / embed new | Extend Coach | Before Phase 3 |
| OD-09 | Integrate study tasks with XP & streaks | Yes non-punitive / No | Yes, opt-in, no streak loss | Before Phase 3 |
| OD-10 | Career Explorer data provenance and personalisation | Add sources / hide salary | Add sources; hide unsourced figures in personalised views | Before Phase 4 |
| OD-11 | Packaging and prices; quotas | Inside Premium; add-ons; prices to test | Inside Premium + Family + one-time report; test prices in 30.5 | Before Phase 3 |
| OD-12 | SMS/telco billing/messaging channels | Now / later | Later after cost study | Phase 5 |
| OD-13 | Admin MFA method | Existing / new | Use existing if available; else TOTP | Before Phase 1 |
| OD-14 | Any cohort comparison or composite index | Never / later with methodology | Not in Phases 1–5 | — |
| OD-15 | Crisis/safeguarding help information for Lao PDR | — | Owner to approve vetted local resources | Before Phase 3 |
| OD-16 | Retention periods | Section 29.7 | Adopt after counsel | Before Phase 1 launch |
| OD-17 | Teacher/tutor model (revenue share, access) | — | Discovery in Phase 5 | Phase 5 |
| OD-18 | Voluntary demographic data for fairness monitoring | Collect separately with consent / do not collect | Do not collect initially; revisit | Phase 4 |
| OD-19 | OCR release gate thresholds | Section 35.4 | Adopt as proposed | Before Phase 2 |
| OD-20 | Staffing for content and pathways reviews | — | 1 education content manager + 2 part-time reviewers | Before Phase 2/4 |

Must be decided before development starts: OD-01, OD-02, OD-04, OD-07 (interim position), OD-13, OD-16.

# 41. Research Sources

All web sources accessed on 23 October 2026 unless stated. Bitdoin pages reflect the public site on that date.

| ID | Source | URL | Publication date | Used for |
| --- | --- | --- | --- | --- |
| S-01 | Bitdoin — Bookstore & Academy for Lao PDR (home) | https://bitdoin.store/ | Live page | Shell, “One account, two platforms”, language toggle |
| S-02 | Bitdoin Academy | https://bitdoin.store/academy | Live page | Academy features, AI Coach, challenges, XP, Career Explorer |
| S-03 | Bitdoin Academy — Membership plans | https://bitdoin.store/academy/subscription | Live page | Prices, manual activation, auto-renew off |
| S-04 | Bitdoin Academy — Career Explorer | https://bitdoin.store/academy/careers | Live page | Career data model, indicative figures |
| S-05 | Bitdoin Bookstore | https://bitdoin.store/bookstore | Live page | Catalogue, categories, book URLs, contacts |
| S-06 | Bitdoin Bookstore FAQ | https://bitdoin.store/bookstore/faq | Live page | Payments, shipping, language, account |
| S-07 | Bitdoin sign-in page | https://bitdoin.store/auth | — | Not inspectable (robots policy) |
| S-08 | KPL — NUOL Holds Entrance Examinations for 2026–2027 Academic Year | https://kpl.gov.la/detail.aspx?id=105667 | 10 Aug 2026 | Exam date, candidates, Groups A/B, 123 programmes |
| S-09 | KPL — National University to accept over 5,900 students | https://kpl.gov.la/En/detail.aspx?id=84373 | 18 Jul 2024 | Entrance requirement; Group A/B subjects |
| S-10 | National University of Laos — Entrance Examination | https://nuol.edu.la/index.php/en/admission/entrance-exmination | 2023 exam cycle | Historic paper structure |
| S-11 | KPL — Vientiane Capital Opens 2026–2027 Academic Year | https://kpl.gov.la/detail.aspx?id=106118 | 31 Aug 2026 | School year start; 6+3+3 preparation |
| S-12 | Laotian Times (via tourismlaos.org) — Railway Expansion, Education Reform Among Key Issues at National Assembly | https://www.tourismlaos.org/2026/07/13/railway-expansion-education-reform-among-key-issues-at-national-assembly/ (original: laotiantimes.com, 9 Jul 2026) | Jul 2026 | 6+3+3 from Grade 6 in 2028–2029 |
| S-13 | KPL — Lao Education Sector Records Quality Improvements and Advances Structural Reform | https://kpl.gov.la/detail.aspx?id=96470 | 2025 | Transition 5+4+3 → 6+3+3 |
| S-14 | KPL — Laos and Japan Launch New Phase of Primary Mathematics Education Project | https://kpl.gov.la/EN/detail.aspx?id=102406 | 27 Jul 2026 | ESSDP 2026–2030 context |
| S-15 | Tilleke & Gibbins (Multilaw) — Data Protection Laws Guide: Laos | https://www.multilaw.com/Multilaw/Data_Protection_Laws_Guide/DataProtection_Guide_Laos.aspx | n.d. | Law 25/NA; MTC; cross-border consent |
| S-16 | Digital Watch — Laos’ law on electronic data protection No. 25/NA | https://dig.watch/resource/laos-law-on-electronic-data-protection-no-25-na | n.d. | Scope, data categories, authority |
| S-17 | Rajah & Tann Asia — Regional Round-Up: Lao PDR Q4 2025 | https://vn.rajahtannasia.com/?p=63924 | 2025–2026 | New Law on Electronic Data Protection in 2026–2030 plan |
| S-18 | KPL — Laos Takes Big Step Toward a Safer Digital Future with New Cybersecurity Law | https://kpl.gov.la/detail.aspx?id=92111 | 23 Jun 2025 | Draft cybersecurity law |
| S-19 | Ogletree Deakins — Lao PDR introduces law to protect employees’ personal electronic data | https://ogletree.com/international-employment-update/articles/july-2020/laos/2020-06-08/lao-pdr-introduces-law-to-protect-employees-personal-electronic-data | 8 Jun 2020 | Penal Code No. 62/NA offence; “specific data” category |
| S-20 | DataReportal — Digital 2026: Laos | https://datareportal.com/reports/digital-2026-laos | Late 2025 | Internet users, mobile connections |
| S-21 | Take App Help — LAO QR Payment | https://www.take.app/help/laoqr-qr-payment | n.d. | LaoQR on LAPNet (secondary) |
| S-22 | Viet Nam News — Seven banks allow customers to pay by QR codes in Laos | https://vietnamnews.vn/economy/1690482/seven-banks-allow-customers-to-pay-by-qr-codes-in-laos.html | 11 Jan 2025 | LAPNet–NAPAS QR link |
| S-23 | BCEL — TBank–BCEL cross-border QR code payment (PDF) | https://www.bcel.com.la/bcel/bcelweb-datas/file-path/bcel-news/en/bcel_web_file_138_67e48635120d6fa7eec7f03b89948463.pdf | 2019 | OnePay QR in BCEL One |
| S-24 | pub.dev — comet_payone package documentation | https://pub.dev/documentation/comet_payone/latest | n.d. | Evidence of BCEL-issued merchant credentials (third-party) |
| S-25 | UNICEF Laos — A New Way of Teaching and Learning for the New-Normal (Khang Panya Lao) | https://www.unicef.org/laos/stories/new-way-teaching-and-learning-new-normal | 2022 | Khang Panya Lao, offline access |
| S-26 | World Bank — SABER School Autonomy and Accountability: Lao PDR Country Report 2016 | https://documents1.worldbank.org/curated/en/775471496225301798/text/115351-WP-PUBLIC-ADD-SERIES-SABER-SAA-Lao-PDR-Country-Report.txt | 2016 | Grade–age mapping |
| S-27 | Supplied concept note — “Monthly Score Tracking & Career Guidance: Idea Evaluation” | Provided by owner | 20 Oct 2026 | Product concept, risks, sequence |
| S-28 | IPUMS International — EDUCLA (Educational attainment, Laos) | https://international.ipums.org/international-action/variables/EDUCLA | n.d. | History of 5+4+3 structure |

Not verified in this PRD (require primary research): programme lists, admission requirements, cut-offs and tuition for NUOL, University of Health Sciences, Souphanouvong University, Savannakhet University and Champasak University; monthly grading practices and score-book formats; Lao labour-market salary data; official payment API terms; statutory age of digital consent.

# 42. Appendices

## Appendix A — Sample screens

Low-fidelity wireframes W1–W5 are in Section 18.3; full screen specifications S1–S24 in Section 18.4. High-fidelity designs are deliverables UX-002…UX-006.

## Appendix B — Sample JSON

### B.1 Analysis snapshot (excerpt)

{
  "snapshot_id": "as_01JD...",
  "enrolment_id": "enr_01JA...",
  "engine_version": "1.2.0",
  "config_version": 3,
  "input_hash": "9c1e…",
  "period_means": [{"key": "2026-09", "mean": 7.17, "coverage": 1.0},
                   {"key": "2026-10", "mean": 7.5, "coverage": 1.0},
                   {"key": "2026-11", "mean": 7.0, "coverage": 1.0},
                   {"key": "2026-12", "mean": 7.5, "coverage": 1.0},
                   {"key": "2027-01", "mean": 7.2, "coverage": 0.83},
                   {"key": "2027-02", "mean": 7.5, "coverage": 1.0}],
  "rolling_mean_3": [{"key": "2026-11", "value": 7.22}, {"key": "2026-12", "value": 7.33},
                     {"key": "2027-01", "value": 7.23}, {"key": "2027-02", "value": 7.4}],
  "subjects": [
    {"code": "MATH", "n": 6, "mean": 5.92, "D": -1.39, "A": 0.0, "sd": 0.74, "slope": -0.33, "mk_p": 0.18,
     "label": "relatively_lower", "label_confidence": "high", "trend": "declining", "trend_confidence": "medium",
     "rule_ids": ["L-LOWER-1", "T-DECL-1"]},
    {"code": "ENG", "n": 6, "mean": 6.58, "D": -0.73, "A": 0.17, "sd": 1.11, "slope": 0.3, "mk_p": 0.57,
     "label": "neutral", "trend": "volatile", "trend_confidence": "medium", "rule_ids": ["T-VOL-1"]}
  ]
}

### B.2 Recommendation set

{
  "snapshot_id": "as_01JD...",
  "items": [
    {"id": "rec_1", "rule_id": "R2", "rank": 1, "content": {"system": "module_quiz", "external_id": "quiz_math_g11_v2"},
     "reason": {"template": "diagnose_lower", "params": {"subject": "MATH", "months": 6}}, "est_minutes": 10},
    {"id": "rec_2", "rule_id": "R6", "rank": 2, "content": {"system": "routine", "external_id": "routine_7day_focus"},
     "reason": {"template": "routine", "params": {"subject": "MATH"}}, "est_minutes": 20}
  ]
}

### B.3 Career recommendation set

{
  "ranking_version": "career_rank.v1",
  "basis": {"questionnaire_completed_on": "2026-10-03", "snapshot_id": "as_01JD...", "months_of_scores": 6},
  "options": [
    {"career_id": "civil-engineer", "cluster": "engineering",
     "factors": [{"type": "interest", "area": "R", "tier": "high"},
                 {"type": "preference", "item": "work_setting", "value": "outdoors"},
                 {"type": "subject_evidence", "subject": "MATH", "label": "relatively_lower", "note": "preparation_needed"}],
     "verified_programme_count": 2},
    {"career_id": "registered-nurse", "cluster": "healthcare",
     "factors": [{"type": "interest", "area": "S", "tier": "high"},
                 {"type": "subject_evidence", "subject": "BIO", "label": "relatively_stronger"}],
     "verified_programme_count": 1}
  ],
  "constraints_applied": ["min_two_clusters", "max_two_per_cluster", "interest_high_without_subject_support_included"]
}

## Appendix C — Golden test fixture

The fixture in Section 20.9 (six subjects × six months, Physics January missing) with expected outputs is the canonical golden dataset for QG-1. Additional fixtures to create: (C2) scale change mid-year 0–10 → 0–100; (C3) transfer with subject alias change; (C4) only 3 months of data; (C5) all statuses (missing/N/A/exempt); (C6) volatile series with positive slope; (C7) repeated grade.

## Appendix D — Sample parent report (illustrative data)

| Section | Content |
| --- | --- |
| 1 Reporting period | February 2027 · Grade 11 · Data as of 5 March 2027 · Scores are self-reported by Noy |
| 2 Subjects recorded | 6 of 6 subjects |
| 3 Score changes | Average 7.5 (▲ +0.3 from January). Mathematics 5.5 (▲ +0.5), Physics 6 (no January score), Chemistry 8.5 (▲ +0.5), Biology 9.5 (▲ +0.5), Lao Language 8 (■), English 7.5 (▲ +1.5) |
| 4 Relatively stronger | Biology and Chemistry — above Noy’s own average every month since September |
| 5 Areas needing support | Mathematics — below Noy’s own average every month; slowly going down over 6 months (pattern clear). English — changes a lot month to month |
| 6 Completed learning activities | 1 Mathematics diagnostic (Algebra: needs practice; Geometry: secure); 3 Academy lessons; 5 of 6 planned study tasks |
| 7 Suggested next steps for families | Ask Noy which algebra topic felt hardest this month · Help protect two 20-minute study slots this week · Notice effort: 5 of 6 tasks done |
| Footer | One month’s change is not a trend. Scores are entered by the student and are not official school records. |

## Appendix E — UAT scripts

| ID | Role | Script | Pass criteria |
| --- | --- | --- | --- |
| UAT-S1 | Student (new) | Sign in → open My Scores → complete onboarding with a listed school → confirm subjects | Profile created ≤ 2 min; subjects match score book |
| UAT-S2 | Student | Enter October scores incl. one “Not recorded yet”; deliberately type 11 then fix; review; confirm | Error shown for 11; mean excludes missing; dashboard updates |
| UAT-S3 | Student | Turn on airplane mode; enter November scores; close browser; reopen; reconnect | Draft restored; submission syncs once |
| UAT-S4 | Student | Correct October Mathematics from 7 to 7.5 with reason; open history | Revision visible with old/new values |
| UAT-S5 | Student (Phase 2) | Scan score book; review highlighted fields; correct one; confirm | Nothing saved before confirm; source badge “Photo” |
| UAT-S6 | Student (Phase 2) | Take Mathematics diagnostic; review results; open recommended lesson | Topic bands shown; lesson opens in Academy |
| UAT-S7 | Student (Phase 3) | Ask Coach “Why did my maths fall?” | Answer cites periods/values; no causes asserted |
| UAT-S8 | Student (Phase 4) | Complete questionnaire; open 2 options; check sources | 3–6 options; reasons shown; sources dated |
| UAT-P1 | Guardian (Phase 3) | Accept invite; wait for student confirmation; open child dashboard | Access only after confirmation; scopes respected |
| UAT-P2 | Guardian | Open monthly report; follow a suggestion | Report has 7 sections; supportive tone |
| UAT-P3 | Guardian | Student removes link; guardian refreshes | Access removed with message |
| UAT-A1 | Education Content Manager | Create school from free-text queue; assign 0–100 scale and term calendar; map student | Student sees new scale on next entry |
| UAT-A2 | Super Administrator | Grant Support Agent role; Support Agent performs break-glass view | Audit shows grant and break-glass with reason |
| UAT-A3 | Career Content Reviewer (Phase 4) | Create programme with source; second reviewer approves; set review_by in past | Published, then shown “out of date” |
| UAT-A4 | Financial Administrator (Phase 3) | Activate Premium after bank-transfer evidence | Entitlement active; audit entry |

## Appendix F — Glossary

| Term | Meaning |
| --- | --- |
| Enrolment | A student’s participation in one school, grade and academic year (or part-year) |
| Reporting period | A month or other unit for which scores are reported |
| Grading scale version | Versioned definition of valid scores for a school or template |
| Snapshot | Immutable output of the analysis engine for a given set of inputs |
| Evidence stream | Separate data sources: school scores, diagnostics, mock exams |
| Scope | A category of data a student allows a guardian to see |
| Break-glass | Time-limited, reasoned, audited emergency access by staff |
| Four-eyes | Approval by a second reviewer different from the author |
| VLM | Vision-language model used for OCR extraction |

## Appendix G — Diagram sources (Mermaid)

The diagrams in this document were authored in Mermaid and rendered for Word/PDF. Their source code is reproduced below so engineers can edit and re-render them.

Figure 1 — 13. Feature and Epic Overview

flowchart LR
  subgraph P1[Phase 1 — Core MVP]
    A[A Profile] --> B[B Manual entry]
    B --> D[D Basic dashboard]
    N1[N Admin config]
    PR[Privacy controls]
  end
  subgraph P2[Phase 2 — OCR & analysis]
    C[C Photo / OCR] --> B
    E[E Analysis + quizzes] --> F[F Recommendations]
  end
  subgraph P3[Phase 3 — Family & premium]
    I[I Guardian & reports]
    G[G AI Coach academic mode]
    H[H Study planner]
    BL[Entitlements]
  end
  subgraph P4[Phase 4 — Careers]
    J[J Career guidance] --> K[K Pathways DB]
  end
  subgraph P5[Phase 5 — Exams & ecosystem]
    L[L Mock exams]
  end
  D --> E
  F --> H
  E --> G
  E --> J
  L --> E

Figure 2 — 14.2.2 Manual-entry flow

flowchart TB
  subgraph R1[1 · Start]
    direction LR
    S([Open My Scores]) --> P{Profile exists?}
    P -- No --> O[Onboarding]
    P -- Yes --> E[Entry form opens\nfirst open period pre-selected]
    O --> E
  end
  subgraph R2[2 · Enter]
    direction LR
    C[Optionally change\nyear / term / period] --> T[Type scores or set status:\nNot recorded · N/A · Exempt]
    T --> V{Inline validation\npasses?}
    V -- No --> ERR[Show field error,\nkeep focus] --> T
    V -- Yes --> D[(Draft autosaved locally\nand to server when online)]
  end
  subgraph R3[3 · Confirm]
    direction LR
    RV[Review summary] --> CF{Confirm\nand save?}
    CF -- Edit --> BK[Back to form]
    CF -- Confirm --> SUB[Submit entry\nstate=submitted · source=manual\nverification=self_reported]
    SUB --> AN[Recompute analysis snapshot] --> DB[Dashboard shows\n'Saved' and what changed]
  end
  R1 --> R2 --> R3

Figure 3 — 14.9.1 Linking and authorisation flow

sequenceDiagram
  autonumber
  participant S as Student
  participant M as Module
  participant G as Guardian
  S->>M: Create invite (choose scopes)
  M-->>S: Code + link (72 h, single use)
  S->>G: Shares code (in person / messaging)
  G->>M: Sign in with own Bitdoin account, enter code
  M-->>G: Show student display name + requested scopes
  G->>M: Accept, declare relationship
  M-->>S: "Confirm <guardian name> as your guardian?"
  S->>M: Confirm within 7 days
  M->>M: Activate link, write consent_record + audit
  M-->>G: Access granted to selected scopes
  Note over S,G: Either party can remove the link at any time (PARENT-007)

Figure 4 — 14.11.3 Administrative workflow

stateDiagram-v2
  [*] --> Draft: Reviewer A creates record with sources
  Draft --> InReview: Submit
  InReview --> Draft: Changes requested
  InReview --> Published: Reviewer B approves (four-eyes)
  Published --> NeedsReview: review_by reached or source changed
  NeedsReview --> InReview: Update and resubmit
  Published --> Archived: Superseded by new academic year
  NeedsReview --> Archived: Programme discontinued
  Archived --> [*]

Figure 5 — 16.1 J1 — First-time student: from Academy to first insight

journey
  title Noy's first visit (Grade 11)
  section Discover
    Sees "Track your monthly scores" card in Academy: 4: Student
    Opens My Scores (already signed in): 5: Student
  section Set up
    Reads short privacy notice: 3: Student
    Chooses grade, year, province, school: 4: Student
    Confirms pre-filled subjects: 5: Student
  section Record
    Enters September scores (draft autosaves): 4: Student
    Reviews and confirms: 5: Student
  section Understand
    Sees summary card and "add one more month" trend prompt: 4: Student
    Enters October scores: 5: Student
    Sees first change chips and subject chart: 5: Student

Figure 6 — 16.3 J3 — Diagnosis to improvement loop

flowchart TB
  A[Subject flagged\nneeding attention] --> B[Diagnostic quiz\n10-15 items]
  B --> C{Topic bands}
  C -->|Needs practice| D[Practice set +\nAcademy lesson]
  C -->|Developing| E[Consolidation set]
  C -->|Secure| F[No remedial content]
  D --> G[Weekly plan tasks]
  E --> G
  G --> H[Re-test parallel form\nafter 14 days or completion]
  H --> I["Topic change shown<br/>(descriptive)"]
  I --> J[Next monthly scores\nadded to trend]

Figure 7 — 17.1 Sitemap

flowchart TD
  ROOT[bitdoin.store] --> BS[Bookstore]
  ROOT --> AC[Academy]
  AC --> AH[Academy home]
  AC --> COACH[AI Coach]
  AC --> CE[Career Explorer]
  AC --> SUB[Membership]
  AC --> MS[My Scores — new]
  MS --> MSL[Feature landing - signed out]
  MS --> ONB[Onboarding]
  MS --> DSH[Dashboard]
  DSH --> ENT[Enter scores]
  ENT --> SCAN[Scan score book]
  SCAN --> PROC[Processing]
  PROC --> REV[Review & confirm]
  DSH --> SUBJ[Subject analysis]
  SUBJ --> QZ[Diagnostic quiz]
  DSH --> REC[Recommendations]
  DSH --> PLN[Study planner]
  DSH --> RPT[Monthly report]
  DSH --> HIST[Academic history]
  DSH --> FAM[Family sharing]
  MS --> CAR[Majors & careers]
  CAR --> CQ[Interest questionnaire]
  CAR --> CRES[Career results]
  CRES --> CE
  CRES --> MAJ[Major detail]
  MAJ --> PROG[Programme detail]
  MS --> SET[Profile, privacy & data]
  COACH -.academic mode.-> DSH
  ROOT --> PAR[Family dashboard - guardian]
  ROOT --> ADM[Admin console - staff only]

Figure 8 — 24.3 System context

flowchart LR
  ST((Student)) --> WEB[Bitdoin web app\nAcademy + My Scores]
  GU((Guardian)) --> WEB
  AD((Admin staff)) --> ADM[Admin console]
  WEB --> CORE[Bitdoin core\naccount, language,\nsubscriptions, payments]
  WEB --> ACAD[Academic module\nmodular monolith]
  ADM --> ACAD
  ACAD --> AC[Existing Academy\nlessons, challenges,\nXP, AI Coach, Career Explorer]
  ACAD --> BS[Existing Bookstore\ncatalogue & offers]
  ACAD --> OBJ[(Object storage\nscore-book images)]
  ACAD --> Q[[Job queue]]
  Q --> W[Workers\nOCR, analysis, reports,\nnotifications, exports]
  W --> AI["AI/VLM providers<br/>under DPA"]
  W --> MAIL[Email / push providers]
  ACAD --> DB[(Module schema\nin Bitdoin DB or\nseparate DB)]
  ACAD --> OBS[Logging, metrics,\nalerting]

Figure 9 — 24.4 Component architecture

flowchart TB
  subgraph Client["Client — responsive web / PWA"]
    direction LR
    UI[UI components & routes]
    DR[Draft store IndexedDB\n+ sync queue]
    IMG[Image capture,\ncompression, checks]
  end
  subgraph Edge["Academic module — request path"]
    direction LR
    GW[API layer\nauth context · validation · rate limits]
    AUTHZ[Policy engine\nowner / guardian / admin]
    AUD[(Audit log)]
  end
  subgraph Domain["Domain services"]
    direction LR
    D1[Profiles & enrolments\nScores & revisions\nConfig: subjects, scales,\nschools, calendars]
    D2[Analysis engine\nRecommendation rules\nQuizzes & topics\nPlanner]
    D3[Guardian links & consent\nCareer & pathways\nEntitlements & quotas\nNotifications]
  end
  subgraph Async["Async workers (via outbox / job queue)"]
    direction LR
    W1[OCR worker]
    W2[Analysis worker]
    W3[Report generator]
    W4[Notification sender]
    W5[Export / deletion worker]
  end
  subgraph Ext["Integration adapters → existing Bitdoin & providers"]
    direction LR
    X1[Identity · Language]
    X2[Academy content · XP · AI Coach]
    X3[Bookstore catalogue]
    X4[Subscriptions · Payments]
    X5[AI/VLM · Email · Push]
  end
  UI ~~~ DR ~~~ IMG
  D1 ~~~ D2 ~~~ D3
  W1 ~~~ W2 ~~~ W3 ~~~ W4 ~~~ W5
  X1 ~~~ X2 ~~~ X3 ~~~ X4 ~~~ X5
  Client --> Edge
  GW --> AUTHZ
  AUTHZ -. every decision .-> AUD
  Edge --> Domain
  Domain -- "events: score_entry.changed,\nocr.job_created, report.due" --> Async
  Domain --> Ext
  Async --> Ext

Figure 10 — 24.6 Monthly score workflow

sequenceDiagram
  autonumber
  participant C as Client
  participant API as Module API
  participant DB as Module DB
  participant OB as Outbox
  participant AW as Analysis worker
  C->>API: PUT /score-entries/{id}/draft (autosave)
  API->>DB: upsert draft (state=draft)
  C->>API: POST /score-entries/{id}/submit (Idempotency-Key, version)
  API->>API: authorise owner, validate vs scale, check duplicates
  API->>DB: tx: lines + state=submitted + revisions
  API->>OB: score_entry.changed (same tx)
  API-->>C: 200 submitted
  OB-->>AW: dispatch event
  AW->>DB: build_snapshot() and persist if input_hash changed
  C->>API: GET /students/me/dashboard
  API-->>C: latest snapshot + scores

Figure 11 — 24.7 OCR workflow

sequenceDiagram
  autonumber
  participant C as Client
  participant API as Module API
  participant S as Object storage
  participant Q as Job queue
  participant W as OCR worker
  participant V as VLM provider
  C->>C: capture, crop, quality checks, compress, strip EXIF
  C->>API: POST /ocr/uploads (metadata, hash)
  API->>API: authorise, quota check, duplicate check
  API-->>C: pre-signed upload URL (5 min, size-limited)
  C->>S: PUT image (private bucket)
  C->>API: POST /ocr/jobs {upload_id, enrolment_id}
  API->>Q: enqueue job
  W->>S: read image (short-lived credential)
  W->>V: extract with ocr_extract prompt + schema
  V-->>W: JSON
  W->>W: schema validate, normalise digits, subject matching, confidence
  W->>API: store extraction (state=ready_for_review)
  C->>API: GET /ocr/jobs/{id} (poll)
  API-->>C: extraction + crops
  C->>API: POST /ocr/jobs/{id}/confirm (edited values)
  API->>API: same validation as manual submit
  API->>API: create/update score entry (source=ocr_confirmed)

Figure 12 — 24.8 Academic analysis pipeline

flowchart TB
  A[score_entry.changed\nquiz_attempt.completed] --> B[Load submitted lines,\nperiods, scale, config]
  B --> C[F1–F5 descriptive stats]
  C --> D[F6–F10 per subject]
  D --> E[Labels, trends, confidence]
  E --> F[Merge diagnostic topic bands]
  F --> G[Rules R1–R8 candidates\nfrom published catalogue]
  G --> H[(analysis_snapshot +\nrecommendations)]
  H --> I[Dashboard / reports /\nAI Coach tools]

Figure 13 — 24.9 Career recommendation pipeline

flowchart LR
  Q[Questionnaire answers] --> P["Interest profile<br/>(ipsative tiers)"]
  S[Latest analysis snapshot] --> E[Subject evidence]
  PR[Optional preferences] --> F[Preference fit]
  T[(Career taxonomy\npublished only)] --> R[Explainable ordering\n+ diversity constraints]
  P --> R
  E --> R
  F --> R
  R --> O[3–6 options + factors]
  DBU[(Pathways DB\nverified, in-date)] --> O
  O --> X[Optional AI explanation\ncareer_explanation.v1\nvalidated vs factors]
  X --> UI[Results / Report]

Figure 14 — 26.2 ER diagrams — View 1 — Profile, configuration, scores and OCR

erDiagram
  direction LR
  STUDENT_PROFILE ||--o{ ENROLMENT : has
  SCHOOL ||--o{ ENROLMENT : "attended in"
  ACADEMIC_YEAR ||--o{ ENROLMENT : for
  GRADE ||--o{ ENROLMENT : "at grade"
  GRADING_SCALE_VERSION ||--o{ ENROLMENT : "scale used"
  CALENDAR_TEMPLATE ||--o{ REPORTING_PERIOD : defines
  ENROLMENT ||--o{ SUBJECT_ENROLMENT : includes
  SUBJECT ||--o{ SUBJECT_ENROLMENT : "taken as"
  SUBJECT ||--o{ SUBJECT_ALIAS : "known as"
  ENROLMENT ||--o{ SCORE_ENTRY : records
  REPORTING_PERIOD ||--o{ SCORE_ENTRY : for
  SCORE_ENTRY ||--o{ SCORE_LINE : contains
  SUBJECT_ENROLMENT ||--o{ SCORE_LINE : "scored in"
  SCORE_LINE ||--o{ SCORE_REVISION : history
  ENROLMENT ||--o{ OCR_UPLOAD : has
  OCR_UPLOAD ||--o{ OCR_JOB : "processed by"
  OCR_JOB ||--o{ OCR_EXTRACTED_FIELD : yields
  OCR_JOB ||--o| OCR_CONFIRMATION : "confirmed by"
  ENROLMENT ||--o{ ANALYSIS_SNAPSHOT : produces

Figure 15 — 26.2 ER diagrams — View 2 — Learning, planning, guardians, consent and entitlements

erDiagram
  direction LR
  STUDENT_PROFILE ||--o{ QUIZ_ATTEMPT : takes
  QUIZ ||--o{ QUIZ_ITEM : contains
  TOPIC ||--o{ QUIZ_ITEM : "tagged to"
  QUIZ ||--o{ QUIZ_ATTEMPT : "attempted as"
  QUIZ_ATTEMPT ||--o{ TOPIC_MASTERY : estimates
  ANALYSIS_SNAPSHOT ||--o{ LEARNING_RECOMMENDATION : generates
  CONTENT_ITEM_REF ||--o{ LEARNING_RECOMMENDATION : references
  STUDENT_PROFILE ||--o{ LEARNING_GOAL : sets
  STUDENT_PROFILE ||--o{ STUDY_PLAN : follows
  STUDY_PLAN ||--o{ STUDY_TASK : contains
  STUDENT_PROFILE ||--o{ GUARDIAN_LINK : "is linked by"
  GUARDIAN_LINK ||--o{ PARENT_REPORT : receives
  STUDENT_PROFILE ||--o{ CONSENT_RECORD : has
  STUDENT_PROFILE ||--o{ ENTITLEMENT : "holds (via user ref)"
  STUDENT_PROFILE ||--o{ NOTIFICATION : "receives (via user ref)"

Figure 16 — 26.2 ER diagrams — View 3 — Careers and pathways

erDiagram
  direction LR
  STUDENT_PROFILE ||--o{ INTEREST_RESPONSE_SET : answers
  STUDENT_PROFILE ||--o{ CAREER_RECOMMENDATION_SET : receives
  STUDENT_PROFILE ||--o{ CAREER_SHORTLIST : saves
  CAREER ||--o{ CAREER_SHORTLIST : "saved as"
  CAREER ||--o{ CAREER_PROGRAMME_LINK : "studied via"
  INSTITUTION ||--o{ FACULTY : has
  FACULTY ||--o{ PROGRAMME : offers
  PROGRAMME ||--o{ CAREER_PROGRAMME_LINK : "leads to"
  PROGRAMME ||--o{ ADMISSION_REQUIREMENT : requires
  PROGRAMME ||--o{ CUTOFF_RECORD : "historic cut-offs"
  PROGRAMME ||--o{ TUITION_RECORD : costs
  SOURCE ||--o{ ADMISSION_REQUIREMENT : cites
  SOURCE ||--o{ PROGRAMME : cites
  SOURCE ||--o{ SCHOLARSHIP : cites

Figure 17 — 30.8 Revenue model and conversion funnel

flowchart TB
  A[Academy visitors] --> B[My Scores profile created]
  B --> C[First period submitted]
  C --> D["2nd period submitted<br/>(trial offered)"]
  D --> E[Trial / feature gate\nencounter]
  E --> F[Parent linked or\npayer identified]
  F --> G[Paid Premium / Family]
  C --> H[Career report\nmoment Grade 11-12]
  H --> G

Figure 18 — 37.1 Sequence review

gantt
  title Indicative sequence (durations illustrative, not commitments)
  dateFormat  YYYY-MM-DD
  axisFormat  %b %Y
  section Phase 0
  Research & validation        :p0, 2026-11-02, 45d
  section Phase 1
  Core MVP build               :p1, after p0, 90d
  Pilot                        :p1b, after p1, 45d
  section Phase 2
  OCR + analysis + diagnostics :p2, after p1b, 90d
  section Phase 3
  Parent + Coach + premium     :p3, after p2, 100d
  section Phase 4
  Career guidance              :p4, after p3, 90d
  section Phase 5
  Exams & ecosystem            :p5, after p4, 100d